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Introduction to the Acadiana MPO Transportation Improvement Program

The development of this document reflects the priorities of projects completion as established by the Acadiana Metropolitan Planning Organization (MPO), its Transportation Policy Committee, Transportation Technical Committee, and District-03/Headquarter offices of the Louisiana Department of Transportation and Development (LADODT). In developing these priorities, the MPO referred to the planning requirements of the recently passed Infrastructure Investment and Jobs Act (IIJA). 
 
The Transportation Improvement Program (TIP) document establishes investments in new construction and development, maintenance of existing facilities, transit operations and capital expenditures, transit maintenance and administrative facility development, enhancement projects, and safety improvements. 

The TIP must include a joint-certification by the MPO and respective state Department of Transportation documenting that it was developed through a continuous, cooperative and comprehensive (3C) metropolitan transportation planning process, in conformance with various applicable Federal laws and regulations. A copy of the Joint Cortication of the Metropolitan Transportation Planning Process can be found on the following page. 























Joint Certification of the Metropolitan Transportation Planning Process

In accordance with the federal legislation, 23 Code of Federal Regulations 450.336 and the Fixing America's Surface Transportation (FAST) Act, the Louisiana Department of Transportation and Development (LADOTD), and the Acadiana Metropolitan Planning Organization for the Lafayette urbanized area hereby certify that the transpo1iation planning process is addressing the major issues in the metropolitan planning area and is being conducted in accordance with all applicable requirements of:
1. 23 U.S.C. 134, 49 U.S.C. 5303, and this subpart;
2. In nonattainment and maintenance areas, sections 174 and 176 (c) and (d) of the Clean Air Act, as amended (42 U.S.C. 7504, 7506 (c) and (d) and 40 CFR part 93;
3. Title VI of the Civil Rights Act of 1964 as amended (42 U.S.C. 2000d-l) and 49 CFR part 21;
4. 49 U.S.C. 5332, prohibiting discrimination on the basis of race, color, creed, national origin, sex, or age in employment or business opportunity;
5. Section 1101(6) of the FAST Act (Pub. L. 114-357) and 49 CFR part 26 regarding the involvement of disadvantaged business enterprises in DOT funded projects;
6. 23 CFR part 230, regarding the implementation of an equal employment opp01iunity program on Federal and Federal-aid highway construction contracts;
7. The provisions of the Americans with Disabilities Act of 1990 (42 U.S.C. 12101 et seq.) and 49 CFR parts 27, 37, and 38;
8. The Older Americans Act, as amended (42 U.S.C. 6101), prohibiting discrimination on the basis of age in programs or activities receiving Federal financial assistance;
9. Section 324 of title 23 U.S.C. regarding the prohibition of discrimination based on gender; and

10. Section 504 of the Rehabilitation Act of 1973 (29 U.S.C. 794) and 49 CFR part 27 regarding discrimination against individuals with disabilities
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	State Project Number
	Project Description
	Proposed Improvement
	Work Status
	Project Cost ($)
	Total Cost
(w/CE&I+IDC) ($)
	Federal Share ($)
	Funding
	Fiscal Year
	Amendment Number
	Explanation of Modification
	Parish

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	N/A
	FY22
	#1
	Capital and Operating for
FY 22 have been received
	Lafayette

	H.012792
	LA 675 @ Airport Rd. Roundabout
	Roundabout Construction
	Right of Way
	580,000.00
	580,000.00
	464,000.00
	STP>200k
	FY23
	#1
	ROW Phase increases to $580,000 in FY23
	Iberia

	

	H.015354
	Grand PT Sidewalk: Poydras-Doyle Melancon
	Sidewalk 
	Engineering & Construction
	500,000.00
	540,000.00
	432,000.00
	CRP>200k
	FY25  FY26
	#2
	Project adopted through 2021 project call. Received project number from DOTD. 
	St Martin

	H.015427
	LA 92: Left Turn Lane @US167
	Left Turn Addition 
	Environmental
R/W Acquisition 
Construction 
CE & I 
	1,000,000
	1,093,000
	874,400
	STP>200K
	FY25  FY26
	#2
	Project adopted through 2021 project call. Received project number from DOTD.
	Vermilion

	H.015488
	Hector Connoly Improvements Phase II
	Lanes, Sidewalk & Signal Addition
	Environmental
R/W Acquisition 
Construction 
CE & I
	4,065,811.37
	4,398,201.37
	3,518,561.10
	STP>200k
	FY26 FY27
FY28
	#2
	Project adopted through 2021 project call. Received project number from DOTD.
	Lafayette


	H.009629
	US 90: RR JCT - Pinhook, LA 92 - LA 88
	Pavement Rehabilitation
	Construction
	19,400,000.00
	21,340,000.00
	10,384,000.00
	NHPP & STCASH
	FY23
	#2
	Add construction phase of $11.8M in NHPP and $7.6M in STCASH FY23
	Lafayette
St Martin
Iberia

	H.014415
	LA 352 Drainage Improvement
	Drainage Improvements
	Construction
	4,700,000.00
	5,170,000.00
	4,136,000.00
	STPFLEX
	FY23
	#2
	Add construction phase of $4.7M in STPFLEX FY23
	St Martin

	H.009997
	US167 Johnston St. Improvements
	Access Management & Other Safety Counter Measures
	Right of Way
Utility Relocation 
Construction 
	16,817,883.67
	17,557,316.13 
	15,336,960.14 
	HSIPPEN NHPP STPFLEX
	FY23
FY24
	#2
	LCG requested to move $1,809,292.46 out of STP>200k funds 
	Lafayette


	H.015018
	Lafayette Parish Non-State Pavement Markings 
	Pavement Markings
	Construction
	2,194,811.33
	2,414,292.46
	1,931,433.97
	STP>200k
	FY24
	#2
	LCG requested to move $1,809,292.46 from H.009997 US167 Johnston St. Improvements into Lafayette Parish Non-State Pavement Markings
	Lafayette


	H.013517
	E St Peter St and N Church St Sidewalks
	Sidewalk Construction
	Construction
	2,390,000.00
	2,629,000.00
	959,200.00
	CRP>200k 
STP>200k
	FY23
	#3
	Project name changed to “E St Peter St and N Church St Sidewalks”
Adding fund $1.3M Local, and $60K STP>200k

	Lafayette


	H.012618
	LA 347 Drainage Improvements   
	Raise Road x-section and/or replace subdrainage structures
	Engineering
Construction 
	1,457,000.00
	1,542,000.00
	1,233,600.00
	PROTECT
	FY23 FY25
	#4
	Add Engineering phase at $607k in PROTECT in FY23; Change construction phase from $540k in STCASH in FY23 to $850k in PROTECT FY25

	St Martin


	H.014537
	LA 182: LAFAYETTE P/L - LA 754  
	Patching and/or Rehabilitation and A Bike Lane
	Construction
	7,365,000.00
	8,101,500.00
	6,554,900.00
	STP>200k
STPFLEX
	FY23
	#4
	Change construction from $1,379,975 in STP>200k and $2,460,025 in COVID>200k in FY24 to $4M in STPFLEX, $3.03M in STP>200k and $335k in STPFLEX in FY23
	St Landry

	H.015639
	LA 95 @ Lexington Dr Roundabout
	Roundabout Construction
	Environmental
Right of Way
Utility Relocation
Construction
CE&I
	$5,764,815.00
	$6,248,845.00
	$4,680,650.04
	Local
STBOND
STP>200K
HSIP
	FY 23-26
	#5
	Project adopted through 2021 project call.  Received project number from DOTD.
	Acadia

	H.014516
	Mills St Extension
	Road Extension
	Traffic Study
Engineering
Right of Way 
Construction

	4,097,280.00
	4,394,508.00
	3,515,606.40
	STP>200K
	FY 24-26
	#6
	Remove Environmental phase; Add Traffic Study phase of 520,000.00 in STP>200k FY24; Moved ENG from FY23 to FY24; Moved ROW from FY24 to FY25; Moved CONST from FY25 to FY26
	St Martin

	H.012870
	LA93: I-10 Ramp-Renaud
	Addition of a Turn Lane
	Right of Way
Construction 
	5,174,000.00 
	5,631,400.00 
	4,505,120.00 
	STP>200K
	FY25-26
	#6
	Remove ENG phase; Add $400,000.00 from ENG to Right of Way; Moved ROW $600,00.00 from FY24 to FY25
	Lafayette

	H.014509
	Doucet Rd. Sidewalks
	Add Sidewalks and Striped Crosswalks
	Engineering
Construction 
	1,500,000.00 
	1,631,559.00 
	1,305,247.20 
	STP>200k
CRP>200k
	FY24-25
	#6
	Change ENG phase from $375,000.00 to $184,410.00 in STP>200k FY24; Change CONST from $95,000.00 STP>200k FY24 to $285,590.00 STP>200k FY25; Change Construction $1,030,000.00 CRP>200k from FY24 to FY25
	Lafayette

	n/a
	Transit Changes
	n/a
	n/a
	n/a
	n/a
	n/a
	n/a
	FY24
	#6
	Capital and operating for FY24 have been received.
	Lafayette

	H.015964
	Carmel Drive Sidewalk Phase III
	Sidewalk Construction
	Environmental 
Engineering
Construction 
	1,700,000.00
	1,849,500.00 
	1,479,600.00
	CRP>200k
STP>200k
STP<200k
	FY25-27
	#7
	Project adopted through 2021 project call.  Received project number from DOTD.
	Lafayette

	H.012868
	Fortune Rd. Pavement Preservation
	Overlay
	Construction 
	$602,000.00
	$662,200.00
	$529,760.00
	STP>200K
	FY24
	#8
	Change Construction $1,020,000 to $602,000 
	Lafayette

	H.014622
	St. Nazaire Rd. Ext: LA 96 Corne Rd. Ph 1 
	New Road and Roundabout
	Environmental
Engineering
	$1,148,000.00
	$1,148,000.00
	$918,400.00
	STP>200K
	FY24
FY25
	#8
	Add Environmental for FY24 at $605,000. Move Engineering from FY24 to FY25

	Lafayette

	H.015308
	I-49: Pont Des Mouton -St Landry P/L
	Patch, Mill, Overlay 
	Construction
	$21,000,000.00

	$23,100,000.00
	$20,790,000.00
	NHPP
	FY25
	#8
	Add Construction phase of $21M in NHPP in FY25      
	Lafayette

	H.015934
	E. Kaliste Saloom Rd Interchange @ US 90
	New Interchange 
	Engineering 
	$16,200,000.00
	$16,200,000.00
	$12,960,000.00
	STCASH
	FY24
	#8
	Adding Engineering phase of $16.2M in FY24
	Lafayette

	H.015427
	LA 92: Left Turn Lane @ US167
	Left Turn Lane Addition
	CE&I 
	$60,000
	$66,000
	$52,800
	STP>200K
	FY26
	#8
	Remove CE&I Phase
	Vermilion 

	H.015488
	Hector Connoly Improvements Phase II
	Lanes, Sidewalk and Signal Addition
	CE&I
	$141,600.00

	$155,760.00

	$124,608.00

	STP>200k
	FY28
	#8
	Remove CE&I Phase
	Lafayette

	H.015639
	LA 95 @ Lexington Dr Roundabout 
	Roundabout Construction
	CE&I
	$274,515.00
	$274,515.00
	$0.00
	Local
	FY26
	#8
	Remove CE&I Phase
	Acadia

	H.015964
	Carmel Drive Sidewalk Phase III
	Sidewalk Construction 
	CE&I
	$195,000.00

	$214,500.00

	$171,600.00

	STP<200k
	FY27
	#8
	Remove CE&I Phase
	Lafayette

	N/A
	
Project Transfer – City of Youngsville


	
Improvements on S. Larriviere Rd

	N/A 
	$4,987,630
	$5,486,393.00
	$4,389,114.40
	STP>200k
	FY25
	#8
	Transfer Construction funding of $4,987,630 in STP>200k from H.014983 LA89 Widening: Iberia-Ambassador Caffery to H.012867 S. Larriviere Rd: LA92-Chemin Metairie to cover construction overage 
	Lafayette

	H.012867
	S. Larriviere Rd.: LA 92-Chemin Metairie
	Addition of a Center Turn Lane
	Construction 
	8,800,000.00
	9,680,000.00
	7,744,000.00
	STP>200k
	FY24
	#8 
	Construction increase from $3,562,000.00 to $8,800,000.00 
	Lafayette 

	
	Young Street Intersection Safety Improvements 
	New Roundabout
	Construction
	$3,652,719.00
	$3,793,219.00
	$3,034,575.20.00
	SS4A
	FY25
	#9
	Adding New Project 
	Lafayette

	H.016215
	LA 339/Verot @ Savoy Roundabout
	New Roundabout
	Engineering 
R/W 
Construction
	$7,000,000.00
	$7,600,000.00
	$7,600,000.00
	STP>200k
	FY25
FY26
FY28
	#9
	Adding New Project 
	Lafayette

	H.011990
	LA 92: Vermillion RVR MB RH (Milton) (HBI)
	Movable Bridge Rehabilitation
	Construction
	$8,000,000.00
	$8,800,000.00
	$7,040,000.00
	STPFLEX
	FY28
	#9
	Change Construction from FY25 to FY 28
	Lafayette

	H.011991
	LA 86: BYU Teche MB Rehab (Daspit)(HBI)
	Movable Bridge Rehabilitation
	Engineering 
Construction 
	$ 6,455,000.00
	$ 7,055,000.00
	$ 5,644,000.00
	STPFLEX
	FY25
FY29
	#9
	Add Engineering of $455,000.00 in STPFLEX in FY25: Change Construction from FY24 to FY29
	Iberia

	H.011995
	LA 96: B Teche MB RH (St Martinville) (HBI)  
	Movable Bridge Rehabilitation
	Construction
	$8,000,000.00
	$8,800,000.00
	$7,040,000.00
	STPFLEX
	FY29
	#9
	Change Construction from FY25 to FY 29
	St Martin 

	H.016226
	LA 3156 LA 182(W St Peter St) Fulton St
	Pavement Preservation
	Engineering
Construction 
	$127,680.00 	
	$137,798.90
	$110,239.12
	STP>200k
	FY27
FY28
	#9
	Adding New Project
	Iberia

	H.016240
	LA 86/Duperier Avenue: LA 182/E Main St – LA 86/Loreauville Rd
	Pavement Preservation
	Engineering
Construction 
	$191,730.00 	
	$197,824.50
	$158,259.60
	STP>200k
	FY27
FY28
	#9
	Adding New Project
	Iberia

	Transit Change 
	N/A
	N/A
	N/A
	N/A
	N/A
	N/A
	N/A
	FY25
	#9
	Capital And Operating For 5310 & 5311 for FY25 Have Been Received 
	Lafayette 

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Right of Way
Construction 
	$1,180,000.00
	$1,290,000.00
	$1,032,000.00
	STP>200k
	FY25
FY27

	#10
	Change Utility Relocation of $80,000.00 to Right of Way;
Change Construction from FY25 to FY27


	Iberia

	H.012870
	LA93: I-10 Ramp-Renaud
	Addition of a Turn Lane
	Construction 
	$4,574,000.00 
	$5,031,400.00 
	$4,025,120.00 
	STP>200k 
	FY27
	#10
	Change Construction from FY26 to FY27

	Lafayette

	H.011235
	I-49 South @ Verot School Road
	Construct New Intersection
	Right of Way 
Utility Relocation
Construction

	$248,000,000.00
	$268,050,000.00
	$47,500,000.00
	ARPA
STCASH 
	FY24 FY25
FY26
	#10
	Add New Project
	Lafayette

	H.011988
	LA 86: BYU Teche MB Rehab (DUPERIER)(HBI)
	Movable Bridge Rehabilitation
	Construction
	$8,000,000.00
	$8,800,000.00
	$7,040,000.00
	STPFLEX
	FY28
	#10
	Remove Construction
	Iberia

	H.012866
	South College Rd (LA 3025) Sidewalks
	Sidewalk Construction
	Right of Way
	$200,000.00
	$200,000.00
	$160,000.00
	STP>200k
	FY25
	#10
	Add Right of Way of $200,000.00 in STP>200k in FY25
	Lafayette

	H.014516
	Mills Ave & Rees St Intersection IMP 
	Road Extension
	Construction 
	$2,972,280.00
	$3,269,508.00
	$2,615,606.40
	STP>200k
	FY27
	#10
	Change Construction from FY25 to FY27
	St Martin 

	
	
	
	
	
	
	
	
	
	
	
	

	H.012869
	LA 182 (UNIV) @ LA 723 (Renaud) Roundabout
	Roundabout Construction
	Construction
	$3,300,000.00
	$3,630,000.00
	$2,904,000.00
	STP>200k
	FY27
	#11
	Move Construction Phase from FY26 to FY27
	Lafayette

	H.016215
	LA 339/Verot @ Savoy Roundabout
	LA 339/Verot @ Savoy Roundabout
	Right of Way
	$250,000.00
	$250,000.00
	$250,000.00
	STP>200k
	FY27
	#11
	Move ROW from FY 26 to FY 27
	Lafayette

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Construction
	$1,100,000.00
	$1,210,000.00
	$968,000.00
	STP>200k
	FY27
	#11
	Move Construction from FY 25 to FY 27

	Iberia

	H.016240
	LA 86/Duperier Avenue: LA 182/E Main St – LA 86/Loreauville Rd
	Pavement Preservation
	Construction 
	$670,388.00
	$737,426.80
	$589,941.44 
	STP>200k
	FY28
	#11
	Correct construction Cost
	Iberia 

	H.015639
	LA 95 @ Lexington Rd Roundabout
	Roundabout Construction
	Construction
	$4,840,300.00 
	$5,324,330.00
	$2,633,930.20
	STBOND
STP>200K
HSIP
	FY27
	#11
	Move all Construction phase from FY26 to FY27

	Acadia 

	H.014622
	St. Nazaire Rd. EXT: LA 96 Corne Rd Ph 1
	New Road and Roundabout
	Right of Way
Construction 
	$4,646,267.00 	
	$5,087,893.70 	
	$4,070,314.96
	STP>200k
	FY27
FY28
	#11
	Move ROW from FY25 to FY27, Move Construction from FY26 to FY28

	Lafayette

	H.014516
	Mills Ave & Rees St Intersection IMP
	Road Extension
	Right of Way
Construction
	$3,292,280.00 	
	$3,589,508.00 	
	$2,871,606.40
	STP>200k
	FY27
FY28
	#11
	Move ROW from FY26 to FY27, Move Construction from FY27 to FY28

	St Martin

	H.015427
	LA 92: Left Turn Lane @ US 167
	LA 92: Left Turn Lane @ US167
	Construction
	$870,000.00
	$957,000.00
	$765,600.00
	STP>200K
	FY27
	#11
	Move Construction from FY26 to FY27

	Vermillion

	H.013522
	South Lewis St. Widening
	Continuous Turn Lane
	Construction
	$1,800,000.00 
	$1,980,000.00
	$1,584,000.00 
	STP>200k
	FY27
	#11
	CONST from FY26 to FY27
	Iberia

	H.012866
	S. College Rd. Sidewalks
	Sidewalk Construction
	Construction
	$650,575.00 
	$715,632.50 
	$572,506.00 
	STP>200k
	FY27
	#11
	CONST from FY26 to FY27
	Lafayette

	H.014449
	Bonin Rd. Widening
	Roadway Reconstruction and Widening
	Construction
	$3,586,275.00 
	$3,944,902.50
	$3,155,922.00
	STP>200k
	FY27
	#11
	CONST from FY26 to FY27
	Lafayette

	H.012792
	LA 675 @ Airport Rd. Roundabout
	Roundabout Construction
	Utility Relocation
Construction 
	$6,930,000.00 
	$7,595,000.00 
	$3,084,000.00 
	STP>200k
Local 
	FY25
	#11
	Add Utility of $280,000.00 FY25; Change CONST from $2,500,000.00 to 3,250,000.00 in STP>200k FY25, and $3,400,000.00  in Local FY25 
	Iberia 

	H.012864
	LA 94/Carmel Dr. Sidewalks
	Sidewalk Construction
	Right of Way
Construction
	$1,450,000.00 
	$1,570,000.00
	$1,256,000.00
	STP>200k
	FY26
	#11
	Add ROW of $250,000.00 in STP>200K FY26; Change CONST from $522,000.00 to $1,200,000.00
	Lafayette

	H.015308
	I-49: I-10 - St Landry P/L
	Patch, Mill, Overlay
	Engineering 
	$389,300.00 
	$389,300.00 
	$225,000.00 
	STCASH
NHPP
	FY25
	#11
	Add Engineering of $139,300.00 in STCASH FY25 and $250,000.00 in NHPP FY25

	Lafayette

	H.015964
	Carmel Drive Sidewalk Phase III
	Sidewalk Construction
	Construction
	$750,542.00
	$825,596.20
	$660,476.96
	CRP>200k
	FY27
	#12
	Transfer  Construction $750,542.00 to H.012864 LA 94/Carmel Dr. Sidewalks
	Lafayette

	H.012864
	LA 94/Carmel Dr. Sidewalks
	Sidewalk Construction 
	Construction 
	$1,200,000.00 
	$1,320,000.00 
	$1,056,000.00 
	STP>200k
CRP>200k
	FY26
FY27
	#12
	Change Construction $1,200,000.00 to $449,458.00 STP>200k FY26; Adding Construction $750,542.00 CRP>200k FY27 from H.015964
	Lafayette

	H.012738
	LA 344: Bayou Teche MB RH (Morbihan) (HBI)
	Movable Bridge Rehabilitation
	Construction
	$6,000,000.00 
	$6,600,000.00 
	$5,280,000.00 
	STPFLEX
	FY32
	#12
	Remove Construction phase $6,000,000.00 STPFLEX FY26 (Phase is moving to FY32)
	Iberia

	H.013819 
	LA 350: BAYOU TECHE MB RH (PARKS)(HBI)
	Movable Bridge Rehabilitation
	Construction
	$8,000,000.00 
	$8,800,000.00 
	$7,040,000.00 
	STPFLEX
	FY34
	#12
	Remove Construction phase at $8,000,000.00 STPFLEX FY26 (Phase is moving to FY34)
	St Martin

	H.014842 
	LA 3184: LA 3025 - I-10
	Concrete Pavement Rehab, Asphalt Shoulders & Related Work

	Construction 
	$11,800,000.00 
	$12,980,000.00 
	$10,384,000.00 
	NHPP
	FY26
	#12
	Add Construction phase $11,800,000.00 NHPP in F26
	Lafayette

	H.015823 
	US 90: LA 83 - LA 85
	PCCP, Patch, Class II Base Course, and Asphalt Overlay
	Construction 
	$26,750,000.00 
	$29,425,000.00 
	$23,540,000.00 
	NHPP
	FY26
	#12
	Add Project and Construction phase $26,750,000.00 NHPP in FY26
	Iberia

	
	Charity St. Vulnerable User Safety Study and Demonstration
	Bridge and Pedestrian Corridor Plan
	Planning/Demonstration
	$200,000.00
	$200,000.00
	$160,000.00
	SS4A
	FY24
	#12
	SS4A Demonstration Award
	Vermillion 

	H.014449
	Bonin Road Widening
	Roadway Reconstruction and Widening
	Environmental
Design Construction

	$0.00
	$0.00
	$0.00
	N/A
	N/A
	#13
	Remove project and funding 
	Lafayette

	H.015639
	LA 95 @ Lexington Dr Roundabout
	Roundabout Construction
	Construction
Construction
Construction  
	$4,840,300.00
	$5,324,330.00 
	$2,633,930.20 
	STBOND
STP>200K
HSIP
	FY28
FY28
FY28 
	#13
	Move Construction of $2,325,818.00 from FY27 to FY28; Move Construction of $600,000.00 from FY27 to FY28; Move Construction of $1,914,482.00 from FY27 to FY28;
	Acadia

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Utility Relocation
Construction
	$1,400,000.00 
	$1,510,000.00 
	$1,208,000.00 
	STP>200k
STP>200k
	FY27
FY28
	13
	Move Utility Relocation from FY26 to FY27;
Move Construction from FY27 to FY28
	Iberia

	H.009997
	US167 Johnston St. Improvements
	Access Management & Other Safety Counter Measures
	Right of Way
Right of Way
Right of Way

Utility Relocation
Utility Relocation
Utility Relocation

Construction
Construction
Construction
	$16,817,883.67
	$17,557,316.13 
	$15,336,960.14 
	HSIPPEN
NHPP
STPFLEX

HSIPPEN

NHPP

STPFLEX

HSIPPEN
NHPP
STPFLEX
	FY27
FY27
FY27

FY27

FY27

FY27

FY28
FY28
FY28
	13
	Move Right of Way of $1,391,186.33 from FY23 to FY27; Move Right of Way of $1,391,186.34 from FY23 to FY27; Move Right of Way of $1,391,186.33 from FY23 to FY27;

Move Utility Relocation of $1,750,000.00 from FY23 to FY27; Move Utility Relocation of $1,750,000.00 from FY23 to FY27; Move Utility Relocation of $1,750,000.00 from  FY23 to FY27;

Move Construction  of  $3,013,045.33 from FY24 to FY28; Move Construction of $3,013,045.34 from FY24 to FY28;   Move Construction of $1,368,234.00 from FY24 to FY28  
	Lafayette

	H.012864
	LA 94/Carmel Dr. Sidewalks
	Sidewalk Construction
	Construction
	$449,458.00 
	$494,403.80
	$395,523.04
	STP>200k
	FY27
	13
	Move Construction of $449,458.00 from FY26 to FY27
	Lafayette

	H.015488
	Hector Connoly Improvements Phase II  
	Lanes, Sidewalk and Signal Addition
	Right of Way
Utility Relocation
Construction 
	$3,606,011.37 
	$3,924,241.37 
	$3,139,393.10 
	STP>200k STP>200k STP>200k
	FY28
FY29
FY30
	13
	Move Right of Way of  $391,911.37 from FY27 to FY28;
Move Utility Relocation of $31,800.00 from FY28 to FY29;
Move Construction of $3,182,300.00 from FY28 to FY30
	Lafayette

	H.011235
	I-49 South @ Verot School Road
	Construct New Intersection 
	Construction
	$200,500,000.00
	$220,550,000.00
	$0.00.00
	STCASH
	FY28
	#13
	Move Construction of $200,500,000.00 from FY26 to FY28
	Lafayette

	H.015354
	Grand PT Sidewalk: Poydras-Doyle Melancon 
	Sidewalks
	Construction
	$400,000.00
	$440,000.00
	$352,000.00
	CRP>200k
	FY27
	13
	Move Construction of $400,000.00 from FY26 to FY27
	St Martin

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY25
	13
	Added Planning funding to 5307 Formula Grant
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5310 & 5311
	FY26
	13
	Capital & Operating for 5310 & 5311 have been received 
	

	
	Connecting Johnston-A Safer Street for Families and Futures
	Shared Use Path, High Visibility Crosswalks, pavement markings
	NEPA/Design/Construction
	$9,987,690
	$9,987,690
	$7,986,192
	SS4A
	FY26
	13
	SS4A Construction Award
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Revise Operating Assistance from $3,503,023 to $3,472,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Revise Bus Replacement from $1,683,367 to $1,358,824
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Revise Non-Fixed ADA Paratransit from $283,333 to $500,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Revise Terminal, Preventive Maintenance from $360,605 to $500,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Revise Passenger Amenities from $25,758 to $25,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	13
	Add planning as a line item in the amount of $31,250
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5339 Rural Section Bus & Bus Facilities
	FY25
	14
	Add ADA Vehicles at $250,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5339 Rural Section Bus & Bus Facilities
	FY25
	14
	Add Bus Replacement at $1,850,000
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	14
	Change Bus Replacement From $1,358,824 to $765,526
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5339 Capital Assistance
	FY26
	14
	Change Bus Replacement to Bus Rehabilitation From $311,765 to $324,861
	Lafayette

	H.012618
	LA 347 Drainage Improvements   
	Raise Road x-section and/or replace subdrainage structures
	Utility Relocation
	$100,000.00
	$100,000.00
	$80,000.00
	PROTECT
	FY26
	15
	Add Utility Relocation phase of $100,000.00 of PROTECT FY26

	St. Martin


	H.015427
	LA 92: Left Turn Lane @ US167
	Mill, Base Stabilization, Overlay, & Turn Lane
	Environmental 
Construction
	$1,500,000.00
	$1,650,000.00
	$1,320,000.00
	STP>200K
	FY26
	15
	Remove Environmental phase of $10,000.00 of STP>200K FY25;
Change Construction from $870,000.00 to  $1,500,000.00 in STP>200K, from FY27 to FY26

	Vermillion 


	H.016937  
	St. Mary Street Overlay
	Pavement Preservation
	Engineering Design,
Construction 
	$676,720.00
	$770,008.00 
	$616,006.00 
	STP>200K
	FY29
FY30
	15
	Add Project from 2026 Project Call 
	Lafayette 

	H.016939  
	LA 98 Road Improvements
	Pavement Preservation
	Engineering Design,
Construction 
	$2,208,300.00 
	$2,508,300.00 
	$2,006,640.00 
	STP>200K
	FY29
FY30
	15
	Add Project from 2026 Project Call
	Lafayette 

	H.016981  
	Kirk Rd: LA 92 to the River
	Pavement Preservation
	Engineering Design,
Construction 
	$2,265,500.00 
	$2,582,825.00 
	$2,066,260.00 
	STP>200K
	FY29
FY30
	15
	Add Project from 2026 Project Call
	Vermillion

	H.016983  
	Rees St & Poydras St Sidewalk Improv.
	Pavement Preservation and Sidewalk Improvement
	Engineering Design,
Construction 
	$340,000.00 
	$385,000.00 
	$308,000.00 
	STP>200K
	FY28
FY29
	15
	Add Project from 2026 Project Call
	St Martin

	N/A 
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307 
	FY26
	15
	Change Terminal, Preventative Maint. from $500,000 to $1,687,500
	Lafayette

	N/A
	Transit Changes
	N/A
	N/A
	N/A
	N/A
	N/A
	5307
	FY26
	15
	Change Passenger Amenities from $25,000 to $337,500
	Lafayette
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TIP MODIFICATIONS 

	

	State Project Number
	Project Description
	Proposed Improvement
	Work Status
	Project Cost ($)
	Total Cost
(w/CE&I+IDC) ($)
	Federal Share ($)
	Funding
	Fiscal Year
	Modification
Number
	Explanation of Modification
	Parish

	H.014415
	LA 352 Drainage Improvement
	Drainage Improvements
	Construction
	$5,700,000.00
	$6,270,000.00
	$5,016,000.00
	STPFLEX
	FY23
	#1 
	Construction Phase Increased From $4.7M to $5.7M 
	St Martin 

	H.014415
	LA 352 Drainage Improvement
	Drainage Improvements
	Construction
	$5,700,000.00
	$6,270,000.00
	$5,016,000.00
	PROTECT
	FY23
	#2
	Change construction phase from $5.7M in STPFLEX to $5.7M in PROTECT  
	St Martin 

	H.015018
	Lafayette Parish Non-State Pavement Markings
	Pavement Markings
	Construction
	$1,700,000.00 
	$1,870,000.00
	$1,496,000.00
	STP>200k
	FY23
	#3
	Change fiscal year from FY24 to FY23, change construction phase from 2.2M to 1.7M 
	Lafayette

	H.012792
	LA 675 @ Airport Rd. Roundabout
	Roundabout Construction
	Right of Way
Construction
	3,080,000.00 
	3,330,000.00 
	2,664,000.00 
	STP>200k
	FY24-25
	#6
	Moved Row from FY23 to FY24; Moved CONST from FY24 to FY25
	Iberia

	H.013522
	S Lewis St Widening
	Continuous Turn Lane
	Right of Way
Utility Relocation 
Construction
	2,102,232.00 
	2,301,455.20
	1,841,164.16 
	STP>200k
	FY25-26
	#6
	Moved ROW from FY23 to FY25; Moved Utility Relocation from FY23 to FY25; Moved CONST    from FY24 to FY26
	Iberia 

	H.011833
	St. Mary Street Sidewalks
	Sidewalk Construction 
	Construction 
	1,782,000.00 
	1,960,200.00
	1,568,160.00 
	STP>200k
CRP>200k
	FY25
	#6 
	Moved CONST from FY23 to FY25
	Lafayette

	H.012864
	LA 94/Carmel Dr. Sidewalks
	Sidewalk Construction 
	Construction
	493,636.00 
	542,999.60 
	434,399.68
	STP>200k
	FY25
	#6
	Moved CONST   from FY24 to FY25
	Lafayette

	H.012866
	South College Rd (LA 3025) Sidewalks
	Sidewalk Construction 
	Engineering
Construction 
	$852,592.00 
	$917,649.50 
	$734,119.60 
	STP>200k 
	FY24-25
	#6
	Moved CONST from FY24 to FY25
	Lafayette

	H.012867
	S. Larriviere Rd.: LA 92-Chemin Metairie
	Addition of a Center Turn Lane
	Construction
	$3,562,000.00
	$3,918,200.00 
	$3,134,560.00 
	STP>200k
	FY24
	#6
	Moved Const from FY23 to FY24
	Lafayette

	H.012869
	LA 182 (UNIV) @ LA 723 (Renaud) Roundabout
	Roundabout Construction
	Right of Way
Construction 
	$3,796,200.00 
	$4,159,200.00 
	$3,327,360.00 
	STP>200k 
	FY24-25
	#6
	Moved ROW from FY23 to FY25; Moved CONST from FY24 to FY26
	Lafayette

	H.014449
	Bonin Road Widening
	Roadway Reconstruction and Widening 
	Environmental Engineering  
	$4,043,253.00 
	$4,401,880.50 
	$3,521,504.40
	STP>200k 
	FY24
FY26
	#6
	Moved ENVIRO from FY23 to FY24; Moved ENG from FY23 to FY24
	Lafayette

	H.014943
	LA 89 Widening: Iberia-Ambassador Caffery
	Addition of Two-Way Turn Lane and 8-Foot Shoulders
	Environmental Engineering Construction
	$6,554,630.25 
	$7,112,515.35 
	$4,389,114.40 
	STBONDS
STP>200k
	FY23
FY25
	#6
	Moved CONST from FY24 to FY25
	Lafayette

	H.014622
	St. Nazaire Rd. Ext: LA 96 Corne Rd. Ph 1 
	New Road and Roundabout
	Engineering
Right of Way
Construction
	$5,189,267.00 
	$5,630,893.70 
	$4,504,714.96 
	STP>200k 
	FY24-26
	#6
	Move ENG from FY23 to FY24; Move ROW from FY24 to FY25; Moved CONST from FY25 to FY26
	Lafayette

	H.014516
	Mills St Extension to Mills Ave & Rees St Intersection Imp  
	Road Extension
	Traffic Study
Engineering
Right of Way 
Construction

	4,097,280.00
	4,394,508.00
	3,515,606.40
	STP>200K
	FY 24-26
	#6
	Change Name from Mills St Extension to Mills Ave & Rees St Intersection Imp
	St Martin

	H.014510
	Iberia St Pavement Preserv and Bike Impr
	Rehabilitation of Road Surface and Bike Improvements
	Engineering Construction
	$1,253,872.00 
	$1,353,872.00
	$1,083,097.60
	STP>200K
	FY24
	#6 
	change Engineering phase from $100K in STP>200k at 80/20 in FFY 2023 to $253,872 in STP>200k at 80/20 in FFY 2024           
	Iberia

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Engineering
Utility
Construction
	1,480,000.00 	
	1,590,000.00
	1,272,000.00
	STP>200k
	FY24-25
	#7
	Moved ENG from FY23 to FY24; Moved Utility from FY23 to FY24; Moved CONST from FY24 to FY25
	Iberia

	H.014510
	Iberia St Pavement Preserv and Bike Impr
	Rehabilitation of Road Surface and Bike Improvements
	Construction 
	1,000,000.00 	
	1,100,000.00
	880,000.00
	STP>200k
	FY24-25
	#7
	Moved CONST from FY24 to FY25
	Iberia 

	H.014516
	Mills Ave & Rees St Intersection IMP 
	Road Extension
	Engineering 
	133,000.00
	133,000.00
	106,400.00
	STP>200k
	FY24
	#7 
	Change Engineering phase from $285K to $133K

	Breaux Bridge

	H.012868
	Fortune Rd. Pavement Preservation
	Overlay
	Construction 
	$602,000.00
	$662,200.00
	$529,760.00
	STP>200K
	FY24
	#8
	Change Construction $1,020,000 to $602,000 
	Lafayette

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Utility 
	380,000.00
	380,000.00
	364,000.00
	STP>200k
	FY25
	#8
	Change Utilities from $300K in STP>200K at 80/20 in FY24 to $300K in STP>200K at 100% and $80K in STP>200K at 80/20 in FY25 
	Iberia

	N/A
	Transit Changes 
	N/A
	N/A
	N/A
	N/A
	N/A
	N/A
	FY24
	#8
	Changes to funding in Operating and Bus & Bus Related Activities 
	Lafayette

	H.012867 
	S Larriviere Rd: LA 92 - Chemin Metairie 
	Addition of a Center Turn Lane
	Construction
	9,050,000.00
	9,955,000.00 
	7,964,000.00 
	STP>200k
	FY25
	#8
	Change Construction from $8.8M in FY24 to $9.05M in FY25
	Lafayette

	H.014509 
	Doucet Rd Sidewalks
	Doucet Rd. Sidewalks
	Design (Eng.)
Construction
	1,500,000.00 
	1,631,559.00 
	1,305,247.20 
	STP>200k
CRP>200k 
	FY25 
FY26 
	#8
	Change Design from FY24 to FY25;
Change Construction from FY25 to FY26

	Lafayette

	H.014510 
	Iberia St Pavement Preserv and Bike Impr
	Rehabilitation of Road Surface and Bike Improvements
	Design (Eng.)
Construction
	1,253,872.00 	
	1,353,872.00
	1,083,097.60
	STP>200k

	FY25 
FY26 
	#8
	Change Design from FY24 to FY25;
Change Construction from FY25 to FY26


	Iberia

	H.014516 
	Mills Ave & Rees St Intersection Imp
	Road Extension
	Design (Eng.)
Right of Way
Construction
	3,425,280.00
	3,722,508.00
	2,978,006.40
	STP>200k

	FY25 
FY26 
FY27
	#8
	Change Design from FY24 to FY25;
Change Right of Way from FY25 to FY26;
Change Construction from FY25 to FY27

	St Martin 

	H.011988
	LA 86: BYU Teche MB Rehab (DUPERIER)(HBI)
	Movable Bridge Rehabilitation
	Engineering
	$600,000.00 
	$600,000.00 
	$480,000.00 
	STPFLEX
	FY24
	#8
	Change Engineering from $1,200,000.00 to $600,000.00
	Iberia

	H.011995
	LA 96: B Teche MB RH (St Martinville) (HBI)  
	Movable Bridge Rehabilitation
	Engineering
	$540,000.00 
	$540,000.00 
	$432,000.00 
	STPFLEX
	FY25
	#8
	Change Engineering from $1,200,000.00 in FY23 to $540,000.00 in FY25
	St Martin

	H.012738
	LA 344: Bayou Teche MB RH (Morbihan) (HBI)
	Movable Bridge Rehabilitation
	Engineering
	$461,000.00 
	$461,000.00 
	$368,800.00 
	STPFLEX
	FY24
	#8
	Change Engineering from $1,100,000.00 to $461,000.00
	Iberia

	H.011990
	LA 92: Vermillion RVR MB RH (Milton) (HBI)
	Movable Bridge Rehabilitation
	Engineering
	$406,000.00 
	$406,000.00 
	$324,800.00 
	STPFLEX
	FY25
	#8
	Change Engineering from $1,200,000.0 in FY23 to $406,000.00 in FY25
	Lafayette

	H.013819
	LA 350: Bayou Teche MB RH (Parks) (HBI)  
	Movable Bridge Rehabilitation
	Engineering
	$405,000.00 
	$405,000.00 
	$324,000.00 
	STPFLEX
	FY24
	#8
	Change Engineering from $1,200,000.00 to $405,000.00
	St Martin

	H.011988
	LA 86: BYU Teche MB Rehab (DUPERIER)(HBI)
	Movable Bridge Rehabilitation
	Engineering
	$600,000.00 
	$600,000.00 
	$480,000.00 
	STPFLEX
	FY25
	#9
	Change Engineering from FY24 to FY25
	Iberia

	H.012738
	LA 344: Bayou Teche MB RH (Morbihan) (HBI)
	Movable Bridge Rehabilitation
	Engineering
	$461,000.00 
	$461,000.00 
	$368,800.00 
	STPFLEX
	FY25
	#9
	Change Engineering from FY24 to FY25
	Iberia

	H.013819
	LA 350: Bayou Teche MB RH (Parks) (HBI)  
	Movable Bridge Rehabilitation
	Engineering
	$405,000.00 
	$405,000.00 
	$324,000.00 
	STPFLEX
	FY25
	#9
	Change Engineering from FY24 to FY25
	St Martin

	H.015308
	I-49: I-10 - St. Landry P/L
	Patch, Mill, Overlay
	Construction 
	$21,000,000.00

	$23,100,000.00
	$20,7900,000.00
	NHPP
	FY25
	#9
	Change project name from I-49: Pont Des Mouton - St Landry P/L to I-49: I-10 - St. Landry P/L 

	Lafayette

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Utility Relocation

	$300,000.00
	$300,000.00
	$300,000.00
	STP>200k
	
FY26


	#10
	Change Utility Relocation of $300,000.00 from FY24 to FY26


	Iberia

	H.012866
	South College Rd (LA 3025) Sidewalks
	Sidewalk Construction
	Construction 
	$650,575.00 
	$715,632.50 
	$572,506.00 
	STP>200k
	FY26
	#10
	Change Construction from FY25 to FY26
	Lafayette

	H.012870
	LA93: I-10 Ramp-Renaud
	Addition of a Turn Lane
	Right of Way
Construction
	$600,000.00 
	$600,000.00 
	$480,000.00 
	STP>200k 
	FY26

	#10
	Change Right of Way from FY25 to FY26


	Lafayette

	H.012866
	South College Rd Sidewalks
	Sidewalk Construction
	Engineering
Right of Way
Construction 
	$1,052,592.00 
	$1,117,649.50 
	$894,119.60 
	STP>200k
	FY23
FY25
FY26
	#10
	Changed name to remove “LA 3025” from Project Description 
	Lafayette

	H.011235
	I-49 South @ Verot School Road
	Construct New Intersection
	Right of Way
Utility Relocation
Construction 
	$248,000.00 
	$268,050.00 
	$0.00
	ARPA
ARPA
STCASH
	FY24
FY25
FY26
	#10
	Remove federal share 
	Lafayette

	H.012864
	LA 94/Carmel Dr. Sidewalks
	Sidewalk Construction
	Construction 
	$522,000.00 
	$574,200.00
	$459,360.00
	STP>200k
	FY26
	#10
	Change Construction Phase from $493,636.00 FY25 to $522,000.00 in FY26
	Lafayette

	H.012869
	LA 182 (UNIV) @ LA 723 (Renaud) Roundabout
	Roundabout Construction
	Right of Way
Construction 
	$3,467,000.00 
	$3,797,000.00 
	$3,037,600.00 
	STP>200k
	FY26
	#10
	Change Right of Way Phase from $166,200.00 FY25 to $167,000.00 in FY26; Change Construction Phase from $3,630,000.00 to $3,300,000.00
	Lafayette

	H.013522
	S Lewis St Widening
	Continuous Turn Lane
	Construction
	$1,800,000.00 
	$1,980,000.00
	$1,584,000.00 
	STP>200k
	FY26
	#10
	Change Construction Phase from $1,992,232.00 to $1,800,000.00
	Iberia

	H.015308
	I-49: I-10 - St Landry P/L
	Patch, Mill, Overlay
	Construction
	
$21,000,000.00

	$23,100,000.00
	$20,790,000.00
	NHPP
	FY25
	#10
	Correct the typo in funding amount of federal share
	Lafayette

	H.016215
	LA 339/Verot @ Savoy Roundabout
	LA 339/Verot @ Savoy Roundabout
	Engineering

	$750,000.00

	$750,000.00

	$750,000.00
	STP>200k
	FY26
	#10
	Move Engineering from FY 25 to FY 26 
	Lafayette

	H.009892
	[bookmark: _Hlk196298963]US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Utility Relocation
	$300,000.00
	$300,000.00
	$240,000.00
	STP>200k
	FY26
	#10
	Correct the Federal Share on Utility Relocation from $300,000 to $240,000, Move Utility Relocation from FY 24 to FY 26, 

	Iberia

	H.015427
	LA 92: Left Turn Lane @ US 167
	LA 92: Left Turn Lane @ US167
	R/W Acquisition
	$70,000.00
	$70,000.00
	$56,000.00
	STP>200K
	FY26
	#10
	Remove the Environmental Phase and move the $10,000 to ROW, Move ROW from FY25 to FY26

	Vermillion

	H.013522
	South Lewis St. Widening
	Continuous Turn Lane
	Right of Way
	$50,000.00 
	$50,000.00 
	$40,000.00 
	STP>200k
	FY26
	#10
	Move ROW from FY 25 to FY 26
	Iberia

	H.012866
	S. College Rd. Sidewalks
	Sidewalk Construction 
	Right of Way
	$200,000.00
	$200,000.00
	$160,000.00
	STP>200k
	FY26
	#10
	Move ROW from FY25 to FY26
	Lafayette

	H.014449
	Bonin Rd. Widening
	Roadway Reconstruction and Widening
	Environmental
Engineering 
	$456,978.00 
	$456,978.00 
	$365,582.40 
	STP>200k
	FY26
	#10
	Move Enviro from FY24 to FY26, DESIGN form FY24 to FY 26
	Lafayette

	H.015308
	I-49: I-10 - St Landry P/L
	Patch, Mill, Overlay
	$21,000,000.00

	$23,100,000.00
	$20,790,000.00
	$21,000,000.00

	FREIGHT-HY
	FY25
	#11
	Change CONST from NHPP to FREIGHT-HY at 90/10
	Lafayette

	H.015308
	I-49: I-10 - St Landry P/L
	Patch, Mill, Overlay
	Construction 
	$26,250,000
	$28,875,000 
	$20,790,000
	FREIGHT-HY

STCASH
	FY25
	#12
	Change the Construction phase from $21,000,000.00 in FREIGHT-HY FY25 to $21,000,000.00  in FREIGHT-HY and $5,250,000.00 in STCASH in FY25
	Lafayette

	H.011235
	I-49 South @ Verot School Road
	Construct New Intersection
	Right of Way
Utility Relocation 
 
	$47,500,000
	$47,500,000 
	$0.00
	ARPA

	FY26
	#12
	Move Right of Way from FY24 to FY26; Move Utility Relocation from FY25 to FY26
	Lafayette

	H.015934
	E. Kaliste Saloom Rd Interchange @ US 90
	New Interchange
	Engineering 
	$16,200,000.00

	$16,200,000.00

	$0.00
	STCASH

	FY24
	#12
	Adding Remark: H.015934 is a project of independent utility that is also a segment of the H.004273 Lafayette I-49 Connector project
	Lafayette

	H.015639
	LA 95 @ Lexington Dr Roundabout
	Roundabout Construction
	Right of Way
Utility Relocation
	$300,000.00
	$300,000.00
	$0.00
	Local
	FY26
FY26
	13
	Move Right of Way from FY25 to FY26; Move Utility Relocation from FY25 to FY26
	Acadia 

	H.009892
	US 90 FR: Extension to LA 329
	Extend US 90 Frontage Road to LA 329
	Right of Way 
	$80,000.00
	$80,000.00
	$64,000.00
	STP>200k
	FY26
	13
	Move Right of Way from FY25 to FY26;
	Iberia

	H.013522
	S Lewis St Widening
	Continuous Turn Lane
	Utility Relocation
	$60,000.00 
	$60,000.00 
	$48,000.00 
	STP>200k
	FY26
	13
	Move Utility Relocation of $60,000.00 from FY25 to FY26
	Iberia

	H.011833
	St. Mary Street Sidewalks
	Sidewalk Construction
	Construction
Construction
	$1,782,000.00 
	$1,960,200.00
	$1,568,160.00 
	STP>200k
CRP>200k
	FY26
FY26
	13
	Move Construction of $752,000.00 from FY25 to FY26; 
Move Construction of $1,030,000.00 from FY25 to FY26
	Lafayette

	H.012618
	LA 347 Drainage Improvements   
	Raise Road x-section and/or replace subdrainage structures 
	Construction
	$850,000.00 
	$935,000.00 
	$748,000.00 
	PROTECT
	FY26
	13
	Move Construction of $850,000.00 from FY25 to FY26
	St Martin

	H.015354
	Grand PT Sidewalk: Poydras-Doyle Melancon 
	Sidewalks
	Engineering
	$100,000.00 
	$100,000.00
	$80,000.00
	CRP>200k
	FY26
	13
	Move Engineering of $100,000.00 from FY25 to FY26
	St Martin

	H.015427
	LA 92: Left Turn Lane @ US167
	Mill, Base Stabilization, Overlay, & Turn Lane
	Right of Way

	$210,000.00
	$210,000.00
	$168,000.00
	STP>200K
	FY26
	14
	Change Right of Way from $70,000.00 to $210,000.00
	Vermilion 
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[bookmark: _Toc121991302]1.1 TIP PURPOSE AND OVERVIEW OF THE TIP DOCUMENT

1.1.1 TIP Purpose

The Transportation Improvement Program (TIP) is a staged, multi-year program of improvements scheduled for the Acadiana Metropolitan Planning Area.  The Acadiana Metropolitan Planning Organization, being the state designated MPO for the Acadiana Metropolitan Area, is responsible for the development of this document. This document is a cooperative effort between the LADOTD and the Acadiana MPO.  The State Transportation Improvement Program (STIP) is the statewide counterpart to the TIP. The TIP serves as a planning tool to ensure the most effective use of limited funding for transportation improvements. The FFY 2023-2026 TIP identifies transportation improvements recommended for advancement during the  program period, groups the projects into appropriate staging periods and includes realistic estimates of total costs and anticipated funding sources.

The TIP is intended to fulfill the following purposes:

· To serve as a short-range implementation tool to achieve compliance with the established regional goals within the MPO’s long range transportation plan – Acadiana Metropolitan Transportation Plan.
· To identify transportation projects recommended for implementation by transportation mode, type of improvement, funding sources, geographic area and which are consistent with the recommendations of other transportation planning efforts.
· To estimate the costs of projects proposed for federal funding. The total federal share of project costs is to be consistent with the federal funds reasonably anticipated to be available for such projects in the area.
· To prioritize projects to effectively utilize federal funds as they become available through the adopted project selection process.
· To identify and implement transportation improvements which will reduce congestion, increase mobility and safety, and enhance the region's quality of life.

A TIP is a requirement of the transportation planning process as mandated through the IIJA (Infrastructure Investment and Jobs Act). Further, a transportation improvement is not eligible for federal funding unless it is documented within the TIP. The TIP is a priority list of proposed projects to be carried out within each 4-year period. Each project listed in the TIP must be consistent with the Metropolitan Transportation Plan. The cost of projects are limited to the amount of federal money expected to be available for the four-year period. 

1.1.2 TIP Document Overview

The entire TIP document is composed of various individual documents and reports and collectively forming a document that meets the guidelines for Transportation Improvement Program (TIP) reporting as federally mandated through the IIJA.
The first section of this document includes two components. The introduction gives a brief look at the TIP objectives, and the joint certification shows the required endorsements. 
Section 1 provides a summary of the TIP purpose, and listing definitions, abbreviations, technical terms that are found throughout the report.

Section 2 profiles the Acadiana MPO, as well as the TIP process.

Section 3 details the IIJA requirements of Performance Based Planning requirements within the TIP development.

Section 4 outlines the TIP development process, including funding, financial constraint, priority establishment, and the public involvement process.

Section 5 describes the current funding sources and guidelines as set out in IIJA. First, the highway funding component summarizes the IIJA funding codes, as well as, the overall urban area funding allocations. Second, the transit funding program, along with its program allocations, is detailed. lists specific highway and transit projects in the FY 2023-2026 TIP. The highway section includes highway and bridge projects programmed for FY 2023-2026, and a financial plan that demonstrates financial constraints. The transit section includes the transit projects proposed for fiscal years 2023 to 2026.

[bookmark: _Toc121991303]1.2 DEFINITIONS

Arterial Street – A major street, primarily for through traffic, characterized by a high traffic volume capacity coupled with unlimited access to adjacent streets, not designed as a highway.

Area Source – Small stationary and non-transportation pollution sources that are too small and numerous to be included as point sources but may collectively contribute to air pollution.

CAAA:  Clean Air Act Amendments of 1990 – Legislation that identifies mobile sources as a major source of pollution and calls for stringent new requirements in metropolitan areas and states where attainment of the NAAQS is contested.

Carbon Monoxide (CO) – A colorless, odorless, tasteless gas formed in a large part by the incomplete combustion of fuel.

Carbon Reduction Program (CRP) - The IIJA established the Carbon Reduction Program (CRP), which provides funds for projects designed to reduce transportation emissions, defined as carbon dioxide (CO2) emissions from on-road highway sources.

Emission Inventory – A complete list of sources and amounts of pollution within a specific area and time interval.

EPA:  The Environmental Protection Agency – Federal agency created in the Environmental Protection Act of 1970 that is responsible for enforcing, monitoring, and maintaining federal environmental laws.

Federal Aid Urbanized Area – An area that contains at least 50,000 people and has sufficient population density to be classified as urban by the Federal Highway Administration.


IIJA – the Infrastructure Investment and Jobs Act, passed by the United States Congress and signed into law by the President on November 15th, 2021, requires that each MPO adopt a short-range work program that consists of the federally funded and/or regionally significant transportation projects within the metropolitan area. 

FHWA:  The Federal Highway Administration – An agency of the U.S. Department of Transportation with jurisdiction over highway and bridges.  FHWA administers the Federal Lands Highway program.

FTA (Federal Transit Administration) – An agency of the US Department of Transportation with jurisdiction over public transportation.

ISTEA (Intermodal Surface Transportation Efficiency) Act of 1991 A major piece of Federal legislation that implements broad changes in the way transportation decisions are made.  ISTEA emphasizes diversity and balance of modes and the preservation of existing systems.  It imposes a series of environmental, social and energy factors that must be considered in planning, programming, and selection of projects.

LA DEQ:  The Louisiana Department of Environmental Quality – The State of Louisiana agency with jurisdiction over environmental regulation.

LA DOTD:  Louisiana Department of Transportation and Development – The State of Louisiana agency with jurisdiction over transportation.

Level of Service (LOS) – A combination of operating conditions of a given facility that allows it to accommodate Traffic Volumes.

Metropolitan Boundaries – The area represented by the existing urbanized area and the contiguous area forecasted to be urbanized in a 20-year horizon for the region.  The area may include the entire metropolitan statistical area as designated by the Bureau of the Census or another area as agreed upon by the governor and MPO.  Unless agreed upon by the metropolitan organization and the governor, the area must also include the area of nonattainment of the NAAQS as defined by the CAAA.

Metropolitan Area – An area with a population of at least 50,000 as defined by the Bureau of the Census.

MPO:  The Metropolitan Planning Organization – An organization established by the Governor and units of local government which represent 75% of the affected population to carry out the transportation planning process as required in the Section 134 of Title 23 of the United States Code as defined by Moving ahead for Progress in the 21st century (MAP-21).

Mobile Source – Mobile sources include motor vehicles, aircraft, seagoing vessels, and other transportation modes.  The mobile source related pollutants are carbon monoxide (CO), hydrocarbon (HC), oxides of nitrogen (NOx), and small particulate matter (PM10).


National Ambient Air Quality Standards (NAAQS) – Federal standards that set allowable concentrations and exposure limits for various pollutants.  The standards are developed by the Environmental Protection Agency (EPA) in response to the requirements of the Clean Air Act and subsequent amendments.

Non-attainment Area – A geographic region of the United States that has been designated not complying with the NAAQS by the EPA.

Ozone (O3) – Ozone is a colorless gas with a sweet odor.  It is not a direct emission from transportation sources.  Ozone is a secondary pollutant formed when hydrocarbons and oxides of nitrogen combine in sunlight.  The ozone is associated with smog and haze conditions.  Although the ozone in the upper atmosphere protects us from harmful ultraviolet sunlight, ground level ozone produces an unhealthy environment in which to live.

Stage II Vapor Recovery System – A program designed to reduce hydrocarbon emissions during refueling.

State Implementation Plan (SIP) – A plan mandated by the Clean Air Act and subsequent amendments that contains procedures to monitor, control, maintain, and enforce compliance with NAAQS.

Transportation Control Measures (TCM) – Specific measures that reduce emissions by reducing vehicle use and/or controlling traffic flow.

Transportation Demand Management (TDM) – Specific measures that reduce demand for transportation demand by promoting transit and/or utilizing work hours.

Transportation Enhancement Program (TEP) – TEP is a federally funded program administered through the LA DOTD.  It aims to build a more balanced transportation system that includes sidewalks for pedestrians and bike-path for bicyclists and any mobility impaired person using a wheelchair.  It can include safety and educational activities for pedestrians and bicyclists, landscaping and other scenic beautification, historic preservation, acquisition of scenic easements and scenic or historic sites, preservation of abandoned railway corridors, scenic or historic highway programs including the provision of tourist and welcome center facilities, archaeological planning and research, control and removal of outdoor advertising, environmental mitigation and establishment of transportation museums.

To simplify the reading of this document, a following list of the commonly used abbreviations is provided in 1.3. 

[bookmark: _Toc121991304]1.3 ABBREVIATIONS

	ADA
	American with Disabilities Act

	AQ
	Air Quality

	CAAA
	Clean Air Act Amendments of 1990

	CMP
	Congestion Management Process

	CRP
DOT
	Carbon Reduction Program
US Department of Transportation

	EPA
	Environmental Protection Agency

	FBR
	Federal Bridge Replacement Program

	Fed/State/Local
	Funds likely provided by a combination of Federal State and Local Funds 

	FHWA
	Federal Highway Administration

	FTA
	Federal Transit Administration

	HPMS
	Highway Performance Monitoring System

	IM
	Interstate Maintenance Funds

	ISTEA
	Intermodal Surface Transportation Efficiency Act of 1991                                     

	LADOTD 
	Louisiana Department of Transportation and Development 

	LDEQ
	Louisiana Department of Environmental Quality

	MAP-21
	Moving Ahead for Progress in the 21st Century (New Trans–FY13-14) 

	MTP
	Metropolitan Transportation Plan

	MPO
	Metropolitan Planning Organization

	NHS
	National Highway System or National Highway System Funds

	PBP
	Performance Based Planning

	SAFETEA-LU
	Safe, Accountable, Flexible, Efficient Transportation Equity Act: A Legacy for Users

	SIP
	State Implementation Plan

	STP
	Surface Transportation Program Funds

	STIP
	State Transportation Improvement Program STPFLEX

	STP >200K
	Surface Transportation Program attributable funds for areas of over 200k population

	STCASH
	State Cash and/or State Bonds

	TEA-21
	Transportation Equity Act for the 21st Century

	TIP
	Transportation Improvement Program

	TMA
	Transportation Management Area

	TPM
	Transportation Performance Management

	UPWP
	Unified Planning Work Program

	VMT
	Vehicle Miles Traveled
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	[bookmark: RANGE!C5]Project Number
	The Louisiana Department of Transportation and Development state transportation project number

	[bookmark: _Hlk83894245]Route
	The Federal State or Parish route number on which the improvement is located.

	Description
	The general project name with brief description often referenced by a local street, road, or highway.

	Length
	The length, in miles, of a project.

	Parish
	The parish in which the project is to be constructed 

	Improvement
	The general type of improvement implemented by the project

	Phase
	The identification as to what phase the project is in. All improvements are implemented through a phase or staged process.

	Total Cost
	The total cost for the project and/or phase of the project (e.g. Design).

	Federal/State
	The total funds to be provided through federal or state programs for the projects given phase.

	Match Funds
	The total funds to be provided as match support for the projects given phase.

	Funding Category
	The category or funding source for the primary source of funds. 

	Let Date
	The anticipated or actual letting date for the projects given phase

	Match Support
	Identifies who will provide the match funds for the projects given phase. 

	FFY
	The Federal Fiscal Year in which the project is to be let

	Comments
	General comments or notes pertaining to the project.
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Improvements listed in this TIP are defined by the following:

· Improvement Name:	Generally, the name of the improvement is referenced by a local street, road, or highway.  State Projects may include a “Route Number.”

· Improvement Description:  Describes the transportation improvement.

· [bookmark: _Hlk83731114][bookmark: _Hlk83731134]Improvement State:	All improvements are implemented through a staged process that has a beginning and an end.  This reference identifies the stages of the project that are federally funded. 

· Improvement Length:	 Most transportation improvements reflect linear measurements or the distance (length) of the project from point A to point B.  When applicable, this reference identifies the distance in miles.

· Federal/State/Local Funds:	Federal, State, and Local transportation improvement agencies have different funding categories available through various programs.  This reference helps identify the specific program fund source for the project.

· Stage Cost/Total Cost:  Transportation improvement projects can take several years to complete.  This reference identifies the estimated or projected cost for the entire project and the budget funding allocation for the improvement staged in the current transportation program year.

· Federal/State/Local:	The three primary financial sources for funding the Total Cost of transportation improvements that are Transportation Funding identified with the dollar amounts contributed.  Private contributions are included under the local column.



· Sponsoring Agency:	Every transportation improvement has a coordinating or sponsoring agency.  Several funding sources may be involved, but there is one primary agency responsible for a transportation improvement at any given time.

· LA DOTD ID Number:  The Louisiana Department of Transportation and Development requires a state transportation project number on all improvements with state funding participation.

· Federal ID Number:	The Louisiana Department of Transportation and Development requires a federal transportation project number on all improvements with federal funding participation.
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[bookmark: _Toc121991308]2.1 ACADIANA MPO PROFILE AND PARTICIPATION  

2010 census data delineated Acadiana MPO study area to include 650 sq. miles and a population of 340,389.  In 2013 the United States Department of Transportation designated the Lafayette MPO as a Transportation Management Area (TMA). A Transportation Management Area (TMA) is an area designated by the US Secretary of Transportation, having an urbanized area population of over 200,000. In addition to meeting all the federal requirements for an urbanized area and MPO, TMAs are also responsible for developing congestion management systems, TIP project selection, and are subject to a joint federal certification review of the planning process at least every four years. The TMA status imposes more stringent requirements on the MPO, and impacts the sources of funds available for transportation projects in the urbanized area. 

On the following page, Figure 1 is a map that depicts Acadiana MPO Metropolitan Planning Area (MPA). All projects programmed through the TIP process concerning highway or transit system improvements are located within the Metropolitan Planning Area (MPA).

Two committees oversee the planning process: Transportation Technical Committee (TTC) and the Transportation Policy Committee (TPC). TTC consists of individuals whose skills, training and professional status qualify them to take an active role in helping to shape and to oversee the transportation planning program for the region.  In addition to local planning and public works professionals, the Transportation Technical Committee consists of representatives from modal agencies, including airport and public transit officials.  TTC meets bi-monthly; among other duties and obligations, the TTC is responsible for making recommendations to the TPC with respect to the adoption of transportation plans, programs, projects and policies and procedures to be enacted by the MPO; and provides guidance to MPO staff on various transportation planning activities.   TPC also meets bi-monthly for the purpose of reviewing/adopting transportation planning and programming issues as they affect regional transportation planning goals and objectives.  Among other duties and obligations, TPC is responsible for the adoption of a Unified Planning Work Program (UPWP), TIP, Metropolitan Transportation Plan and Congestion Management Plan and for establishing policies and procedural guidelines that comply with federal regulations.  The TPC is guided through recommendations presented by TTC. TTC and TPC Memberships is listed in Appendix B.

The MPO's role is to develop and maintain the necessary transportation plan to assure that federal funds support these locally developed plans. Transportation legislation, namely ISTEA, TEA-21, SAFETEA-LU, MAP-21 and the current authorization, IIJA, have strengthened the role MPOs play in rationally developed transportation programs. 

The IIJA establishes a streamlined, performance-based, and multi-modal program to address U.S. transportation infrastructure challenges. The IIJA modifies and consolidates many previously established highway, transit, bicycle, and pedestrian programs and policies. Therefore, the IIJA fundamentally changes metropolitan and statewide transportation planning, establishing a performance-based planning framework that did not previously exist as an explicit requirement. This change requires state departments of transportation (DOTs) and MPOs to align transportation investments with national goals and performance targets.
Figure 1: Acadiana MPO Planning Area
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The demographics are the backbone of the transportation model. Robust, sustained growth is expected in the Acadiana Metropolitan Area Study Region through the year 2040.

[image: Chart, bar chart

Description automatically generated]Figure 2: Acadiana MPO Planning Area Population Growth 2010-2040

	Table 1. Acadiana Metropolitan Planning Organization
Population Count in 2010 and Estimates by Ten Year Intervals

	PARISH
	
	YEAR
	GROWTH

	
	2010
	2020
	2030
	2040
	30 YEAR
GROWTH
	30 YEAR
GROWTH RATE

	Acadia
	2,659
	3,452
	4,283
	5,297
	2,638
	99%

	Iberia
	60,368
	67,273
	73,983
	82,196
	21,828
	36%

	Lafayette
	221,524
	255,231
	282,500
	314,060
	92,536
	41%

	St Landry
	7,690
	9,349
	11,200
	13,613
	5,923
	77%

	St Martin
	41,233
	47,656
	54,026
	61,544
	20,321
	49%

	Vermilion
	4,851
	6,366
	8,024
	10,168
	5,317
	1.10%

	TOTAL
	338,325
	389,328
	434,015
	486,878
	148,553
	38.3%


** Source MTP 2040 Plan 
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3.1.1 National Performance Goals
A key feature of the IIJA is the establishment of a performance-and-outcome-based program, originally introduced through the Moving Ahead for Progress in the 21st Century (MAP-21) Act. The objective of this performance-and-outcome-based program is for States and Metropolitan Planning Organizations to invest resources in projects that collectively will make progress toward the achievement of the national goals as identified below: 

Table 2. IIJA National Performance Goal
	Goal Area
	National Goal

	Safety
	To achieve a significant reduction in traffic fatalities and serious injuries on all public roads

	Infrastructure condition
	To maintain the highway infrastructure asset system in a state of good repair

	Congestion reduction
	To achieve a significant reduction in congestion on the National Highway System

	System reliability
	To improve the efficiency of the surface transportation system

	Freight movement and economic vitality
	To improve the national freight network, strengthen the ability of rural communities to access national and international trade markets, and support regional economic development

	Environmental sustainability
	To enhance the performance of the transportation system while protecting and enhancing the natural environment

	Reduced project delivery delays
	To reduce project costs, promote jobs and the economy, and expedite the movement of people and goods by accelerating project completion through eliminating delays in the project development and delivery process, including reducing regulatory burdens and improving agencies’ work practices


[bookmark: _Hlk525823656]
3.1.2 MPO Target Setting 

§1203; 23 USC 150(c): Requires the Secretary, in consultation with States, MPOs, and other stakeholders, to establish performance measures in the areas listed below. Provides for DOT to establish such measures within 18 months of enactment and prohibits DOT from establishing additional performance measures. 
· Pavement condition on the Interstate System and on remainder of the National Highway System (NHS)
· Performance of the Interstate System and the remainder of the NHS 
· Bridge condition on the NHS
· Fatalities and serious injuries—both number and rate per vehicle mile traveled--on all public roads
· Traffic congestion
· On-road mobile source emissions
· Freight movement on the Interstate System

§1202; 23 USC 135(d)(2)(B): Coordinate with an MPO when setting performance targets for the area represented by that MPO; and coordinate with public transportation providers when setting performance targets in an urbanized area not represented by an MPO. 

§1201; 23 USC 134(h): Within 180 days of States or providers of public transportation setting performance targets, requires MPOs to set performance targets in relation to the performance measures (where applicable). To ensure consistency, each MPO must, to the maximum extent practicable, coordinate with the relevant State and public transportation providers when setting performance targets. 

3.1.3 Adopted MPO Performance Measures

The TIP is a critical component of the Performance Based Planning Process because it commits transportation funding to specific improvement projects and operational strategies. Through this process, MPOs link planning to programming by prioritizing projects and allocating funding for projects within the TIP that are consistent with the goals established in the Metropolitan Transportation Plan (MTP). The Acadiana MPO has now adopted all three of the required Performance measures.  PM-1 (Safety), PM-2 (Bridge condition and Pavement condition) and PM-3 (Travel time reliability (freight and passenger vehicle)).  

[bookmark: _Toc121991312]3.2 PROGRESS OF PERFORMANCE MEASURES AND TARGETS

3.2.1 PM-1 (Safety)

The MPO sets Safety Performance Targets on an annual basis. In 2018, the MPO set the statewide targets, but in subsequent years utilized a tool that allowed the MPO to set a local target for each performance measure. The targets are a 1% reduction in the previous 5 year rolling average. The MPO has met each of the targets set for 2019 and 2020 with the exception of the rate measure for Serious Injuries per 100 million miles and the overall Serious Injury Crash number for the MPO area. The MPO evaluates each project for the incorporation of proven safety countermeasures by documenting the crashes at the project location and analyzing the crash types for applicable countermeasures to reduce fatal and serious injury crashes. The MPO works with the Acadiana Regional Transportation Safety Coalition to review and develop Highway Safety Improvement Projects and Local Road Safety Projects to address fatal and serious injury crashes outside of the STP program.

See Figure 3 for the Acadiana MPO Safety Performance Targets Year 2023









Figure 3 Acadiana MPO Safety Performance Targets Year 2023
[image: ]

3.2.2 [bookmark: _Hlk88135911][bookmark: _Hlk526171502]PM-2 (Bridge Condition and Pavement Condition) 

The MPO set the 2 and 4-year Bridge and Pavement Condition performance measures utilizing the targets set by the state. The 2-year target is set for 2024 and the 4-year is set for 2026. Data provided by DOTD on road and bridge condition provide the basis for STP project development by the MPO and local officials to ensure that the MPO makes progress towards reaching the targets. 

Figure 4 on next page shows the bridge and pavement conditions.  








Figure 4. Bridge and Pavement Condition
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3.2.3 PM-3 (Travel Time Reliability and Freight Mobility)

The Travel Time Reliability targets were developed by the MPO for the Acadiana region due to the high performance of the region when contrasted with the state. The MPO utilizes NPMRDS data and recommendations from the Congestion Management Process in the STP project development process to ensure the continuation of reliable travel in the MPO area.

See Figure 5 on the next page for performance measures on travel time reliability and freight mobility.






Figure 5. Travel Time Reliability and Freight Mobility
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Table 3 on next page shows the targets set for 2023-2026 TIP. The MPO targets are based on MPO data projection. 

	



Table 3. 2023-2026 TIP Travel Time Reliability (Passenger and freight) and Mobility Index


	
	2023 Target (MPO)
	2023 Actual (MPO)
	2025 Target (MPO)
	2025 Actual (MPO)
	2023 Target (DOTD)
	2023 Actual (DOTD)
	2025 Target (DOTD)
	2025 Actual (DOTD)

	Travel Time Reliability Interstates (Percentage in person miles)
	99.4
	N/A
	98.8
	N/A
	88.7
	N/A
	88.4
	N/A

	Travel Time Reliability Non-Interstates (Percentage in person miles)
	88.6
	N/A
	87.4
	N/A
	88.7
	N/A
	87.5
	N/A

	Truck Travel Time Reliability index (index)
	1.15
	N/A
	1.17
	N/A
	1.38
	N/A
	1.41
	N/A
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See Figure 6 and Figure 7 for transit related performance measures. 

Figure 6. Transit Asset Management Performance Measures
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Figure 7. Transit Safety Plan Performance Measures
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[bookmark: _Toc121991315]4.1 IIJA REQUIREMENTS AND PROVISIONS FOR PUBLIC INVOLVEMENT

The IIJA reemphasized the importance of comprehensive planning for transportation improvements through the requirement of a Financially Constrained Transportation Plan. The Transportation Improvement Program (TIP) is the financial realization of the MTP. While the MTP establishes the goals and framework, the TIP serves as a tool for program and project implementation.

During the TIP development, MPOs must develop and utilize a “participation plan” that provides reasonable opportunities for interested parties to comment on the metropolitan transportation plan, as well as, the TIP. Further, this participation plan must be developed “in consultation with all interested parties,” and the public must have input on the participation plan. A participation plan must be in place prior to MPO adoption of transportation plans and TIPs. FTA and FHWA expect governmental and nonprofit organizations that receive Federal assistance from sources other than the Department of Transportation to be involved in the planning process. In addition to preparing their plans, MPOs and States must employ visualization techniques to the maximum extent practicable and otherwise make MTPs and TIPs available for public review in electronic formats. 

[bookmark: _Toc121991316]4.2 ACADIANA MPO PROJECT SELECTION PROCESS

The Acadiana MPO's TIP Project Selection Process Handbook (TIP Handbook) has been created since the MPO's transition to >200K, and has been used as instructions for project submission and selection. The MPO receives approximately $6,000,000 per year under the STP > 200K funding source. The funding is allocated to projects that qualify and are selected through a defined project selection process. The MPO accepts applications for federal funds from Local Public Agencies (LPA). 

Solicitation letters and project applications were sent to the jurisdictions within the MPO area in July of 2021, thus an adequate amount of time is given to process the applications and return. After returning the application, the projects will be graded according to the matrix in the TIP Handbook.  This matrix includes qualifiable measures such as pavement quality, safety, transit access, and others to assist the MPO in reaching performance measure targets. The recommendations of the MPO will be reviewed through the Project Evaluation Subcommittee and adopted through normal MPO Process.  Local Public Agencies will be responsible for the management and approval of the projects as the projects progress through the DOTD process. The TIP and these LPA projects will be reviewed semi-annually for reasonableness. If projects do not move forward in the development process, then they will be removed from the TIP or pushed back into a later fiscal year.

The Acadiana MPO, in close consultation and cooperation with LADOTD, prepares a draft of the TIP document whenever it is amended.  This amended document is widely distributed for public review and comments (see 4.5 Public Involvement Activities) and is presented to the MPO’s transportation committees for review, comment, and concurrence.  Projects contained in the TIP document are organized in accordance with the federal fiscal year that begins October 1, 2014.  The TIP covers the four-year period:  FY 2022-2023; FY2023-2024; FY2024-2025; and FY 2025-2026.  

Federal funding authorization dates are shown to advise local officials and the public as to when is the construction phase is planned to begin.  The Acadiana MPO staff works very closely with LADOTD staff and other vested entities to establish realistic project priorities, based on where the project rests in the implementation pipeline.  Meetings are held on an annual basis with LADOTD to review the status of TIP projects and scheduled letting dates.  This review considers important factors such as the status of environmental clearances, survey work, preliminary plans, right-of-way, utilities, advance checkpoints, and final plan preparation.  The draft TIP is also presented to the TTC and TPC for review and input, along with any citizens’ comments received prior to finalization of priorities.

[bookmark: _Toc121991317]4.3 CONSISTENCY WITH OTHER PLANNING PROCESSES

Projects contained in the TIP have evolved through the regions planning process as outlined above. This analysis process is based on the planning factors as continued in the IIJA.   These factors and the resulting analysis are utilized by the Planning Staff in the development of an integrated transportation plan and TIP for the Acadiana Metropolitan Planning Area.  The 2040 Financially Constrained Transportation Plan (FCTP), contains comprehensive discussions as to how these factors are being specifically applied in the Urban Area to develop a transportation system that facilitates the efficient, economic movement of people and goods. Projects in the 2023-2026 TIP are drawn directly from the MTP and are consistent with its goals and objectives. The results of this planning process are a coordinated, comprehensive, multi-modal transportation plan for the Acadiana MPO parishes.

4.3.1 Congestion Management Process (CMP)

The IIJA mandates Transportation Management Areas (TMAs) to have a Congestion Management Process (CMP) that provides for effective management and operation to combat congestion. The findings of the CMP analysis were presented to TTC and TPC for their review and resolution regarding TIP inclusion, as part of the integrated planning process.

4.3.2 Intelligent Transportation System Plan 

In 2014, the Acadiana MPO adopted the Lafyette Regional ITS Architecture. The plan lays out existing ITS infrastructure, deficits in the current system, and recommends new strategy for implementing management and operations programs. The plan is consistent with the MPO’s current TIP and Congestion Management System (CMS) and is intended to address transportation system deficiencies within the region.

[bookmark: _Toc121991318]4.4 TIP CONFORMITY WITH CLEAN AIR ACT 

The Clean Air Act requires EPA to review and, if necessary, revise air quality standards every five years to ensure that they protect public health with an adequate margin of safety. Following a change in standards, EPA works with states and tribes as appropriate to identify areas that do not meet the standards and establish plans to improve air quality.

On October 14, 1994, the Acadiana Urbanized Area was re-designated as an Air Quality (ozone) Attainment with Minimal Maintenance area by the U.S. Environmental Protection Agency.  This designation reflects the fact that the Acadiana Metropolitan Area suffered some ozone problems in the 1970 and 80’s but has met the National Ambient Air Quality Standards (NAAQS) in recent years, therefore it is not subject to the conformity analysis process, and the Acadiana MPO has determined that the FY2023-2026 TIP is substantially identical to Long Range Plan (the MTP) in the Air Quality Conformity Analysis, and in conformity with the STIP.

[bookmark: _Toc121991319]4.5 PUBLIC INVOLVEMENT ACTIVITIES

A primary goal of IIJA is to bring citizen and community involvement to the transportation and development table. In support of this Acadiana MPO conducts regular meetings with its TPC and TTC. To expand upon the public involvement process, the MPO also meets periodically with various civic and neighborhood associations to keep them abreast of transportation issues in the region. The Acadiana MPO has made use of the MPO website, social media, library, a citizen email list to inform citizens regarding the planning process, the transportation plans, and important projects. Meetings are broadcast on the MPO Facebook page, and TIP amendments and other items for public comment are posted on social media, the MPO website, and distributed to local libraries for the public to review. 

[bookmark: _Toc121991320]4.6 DISTRIBUTION OF TIP DOCUMENT

For public review, the TIP was posted on the MPO website and on the MPO’s social media page with directions on how to submit public comment online and distributed to libraries throughout the metropolitan area at least 15 days prior to adoption by the Transportation Policy Committee for citizen review, input and comment.  A public comment period is held for each agenda item at Transportation Technical Committee (TTC) and Transportation Policy Committee (TPC) meetings when the TIP document is up for committee approval; No public comment was submitted for the adoption of this TIP.

[bookmark: _Toc121991321]4.7 ADOPTION OF THE TIP AND PROJECT LISTINGS

Public meetings were held to adopt the 2023-2026 TIP.  These meetings were standard MPO TTC and TPC meetings which are open to the public.  The TTC adopted the TIP on 05/04/2022 and the TPC adopted on 05/18/2022.  

The selected projects are organized in a project-by-project format in the alphabetic sequence of parishes, then by DOTD project number within each parish, starting on Page 36. The tables starting on Page 48 represent both the Highway Element, and the Transit Element, all covering the same period for the TIP. 

[bookmark: _Toc121991322]4.8 TIP AMENDMENT PROCESS

4.8.1 Procedures to Amend or to Administratively Modify the TIP

The following procedures are applicable for processing amendments or administrative modifications to the Statewide (STIP) or Metropolitan Transportation Improvement Programs (TIPs).  In accordance with the provisions of 23 CFR 450.218 (b), the STIP shall be developed in cooperation with the MPO 

designated for the metropolitan area.  Each metropolitan Transportation Improvement Program (TIP) shall be included without change in the STIP, directly or by reference, after approval of the TIP by the MPO and the Governor.  A metropolitan TIP in a nonattainment or maintenance area is subject to a FHWA/FTA conformity finding before inclusion in the STIP.  In areas outside a metropolitan planning area but within an air quality nonattainment or maintenance area containing any part of a metropolitan area, projects must be included in the regional emissions analysis that supported the conformity determination of the associated metropolitan TIP before they are added to the STIP.

In accordance with 23 CFR 450.218(n), projects in any of the first four years of the STIP may be moved to any other of the first four years of the STIP subject to the project selection requirements of 23 CFR 450.222.  Such modifications do not require formal approval, provided expedited project selection procedures have been adopted in accordance with 23 CFR 450.222 and the required interagency consultation or coordination is accomplished and documented.

An Administrative Modification is a minor revision to a long-range statewide or metropolitan transportation plan, Transportation Improvement Program (TIP), or Statewide Transportation Improvement Program (STIP) that includes minor changes to project phase costs, funding sources of previously included projects and project phase initiation dates.  An administrative modification is a revision that does not require public review and comment, re-demonstration of fiscal constraint or a conformity determination (in nonattainment and maintenance areas).

Administrative Modification thresholds include:

· Revisions to a project description without changing the project scope or which do not conflict with the pertinent environmental document;
· Minor changes to the cost of a project phase (Feasibility, Environmental, R/W, Utility Relocation, Engineering, Construction);
· Funding changes are limited to $1,250,000 for project phases ≤$5,000,000;
· For project phases >$5,000,000, an administrative modification is limited to budget changes of less than 25% in funding;
· Minor changes to funding sources of previously included project phases that do not affect fiscal constraint of the STIP or the ability to complete the project as initially described;
· Minor changes to project phase initiation dates as long as the project stays within the approved STIP/TIP timeframe and do not affect fiscal constraint of the STIP or the ability to complete the project as initially described.  23 CFR 450,.218(n);
· A change in the project or implementing agency;
· A split or combination of individually listed projects; as long as cost, schedule, and scope remain unchanged;
· The addition or deletion of projects from grouped project (line item) listings as long as the line-item total funding amounts stay within the guidelines in number two above.

Administrative modifications can be processed in accordance with these procedures provided that: It does not affect the air quality conformity determination, including timely implementation of Transportation Control Measures (TCMs), and it does not impact financial constraint of the STIP or the ability to complete the projects as described.

The LADOTD will immediately notify the MPO, FHWA, and FTA of any approved administrative modification(s).  
For projects in a rural area, once approved by the LADOTD, on behalf of the Governor, the administrative modification will be incorporated into Louisiana’s STIP.  The LADOTD will immediately notify the MPO, FHWA, and FTA of any approved administrative modification(s).

An Amendment is a revision to a long-range statewide or metropolitan transportation plan, TIP, or STIP that involves a major change to a project or project phase included in a metropolitan transportation plan, TIP, or STIP, including the addition or deletion of a project or a project phase, a major change in project/project phase cost or a major change in design concept or changes to projects that are included only for illustrative purposes do not require an amendment.  An amendment is a revision that requires public review and comment, re-demonstration of fiscal constraint. TIP amendments with proof of action must be posted on the respective MPO website within 30 days.  In the context of a long-range statewide transportation plan, an amendment is a revision approved by the State in accordance with its public involvement process.

If a project affected by an amendment is located within the planning boundaries of an MPO, it must first be amended in the TIP before it can be amended in the STIP.  Once approved by the LADOTD, on behalf of the Governor, the amendment will be incorporated into Louisiana’s STIP.  The LADOTD will immediately notify the MPO, FHWA, and FTA of any approved amendment(s).

Amendments: are all other changes to STIP/TIPs that are outside of the administrative modification listed above.

Timeline for Amendment Approval

When an amendment is sent to the FHWA, it will take a maximum of two weeks to be processed.  The FHWA can partially approve an amendment on a project-by-project basis.  Any project or phase of a project not approved will be resubmitted once questions and/or concerns have been resolved.

Dispute Resolution

If a question arises regarding the interpretation of an administrative modification or an amendment; the LADOTD, FHWA, FTA and MPO, as appropriate, will work to resolve the issue in coordination with each other.  If after consultation, the parties disagree on the definition of what constitutes an administrative modification or an amendment, the final decision rests with the FTA for transit projects and FHWA for highway projects.

4.8.2 Amendments and Administrative Modifications to a Line Item

Line Items are evaluated per phase, per fund, per year.  Adding a new funding source to a phase of a line in a particular FFY would require a STIP amendment if it affected fiscal constraint (i.e. the current STIP includes $10,000,000 or NHPP in FFY 2023 on Phase 6 of L.000000; by adding $5,000,000 in STPFLEX to that line item in that year and phase so that after approved, the current STIP will include $10,000,000 in NHPP and $5,000,000 in STPFLEX in FFY 2023 on Phase 6 of L.000000).  

Adding a phase to a line item also requires a STIP amendment.  For a line-item phase, fund, year combination with a cost >$5,000,000, changing the amount by more than 25% on that fund, in that phase and in that year requires a STIP amendment.  For a line-item phase, fund, year combination with a cost >5,000,000, changing the amount less than 25% on that fund, in that phase and in that year can be done by a STIP administrative modification.

For a line-item phase, fund, year combination with a cost ≤$5,000,000, the amount can be changed up to $1,250,000 by a STIP administrative modification; changing the amount by more than $1,250,000 requires a STIP amendment.

Adjusting existing amounts on funds within a phase and within a particular FFY of a line item that does not affect fiscal constraint of the STIP can be done by a STIP administrative modification (i.e. changing $10,000,000 of NHPP and $20,000,000 of STPFLEX in FFY 2023 on Phase 6 of L.000000 to $3,000,000 of NHPP and $27,000,000 of STPFLEX in FFY 2023 on Phase 6 of L.000000).

Adding a fund within a phase and within a particular FFY of a line item that does not affect fiscal constraint of the STIP can be done by a STIP administrative modification (i.e. adding STCASH or NFA or STBONDS or STGEN or LOCAL because additional funding sources have been identified on a project or it has been decided that projects need to be authorized as an advanced construction project).

Splitting an existing fund into multiple funds within a phase and within a particular FFY of a line item which does not affect fiscal constraint of the STIP can be done by a STIP administrative modification (i.e. splitting $10,000,000 of NHPP in FFY 2023 on Phase 6 of L.000000into $2,000,000 of NHPP and $8,000,000 of STPFLEX in FFY 2023 on Phase 6 of L.000000; total remains $10,000,000).

Quick Reference Chart for Amendments vs. Modifications
	Administrative Modification
	Amendment

	Revision of a project description that does not significantly change the project design concept and/or scope
	Major changes to a project including the addition or deletion of a project

	Minor changes to project/project phase cost; applies to feasibility, environmental, R/W, utility relocation, engineering, construction
Funding changes are limited to $1,250,000 for projects for ≤$5,000,000
For projects >$5,000,000 an administrative modification is classified as a change of less than 25% in funding
	Major changes in project costs, project/project phase initiation dates, or a major change in design concept or design scope
Funding changes that are greater than $1,250,000 for projects ≤$5,000,000
Change of 25% or more in funding

	Minor changes to funding sources of previously included projects that do not affect fiscal constraint
	Major changes to funding sources, such as adding a new federal funding source for a project not previously federally funded

	Minor changes to project/project phase initiation dates as long as the project stays within the approved STIP timeframe and does not affect fiscal constraint
	

	A change in the project implementing agency
	

	A split or combination of individually listed projects; as long as cost, schedule, and scope remain unchanged
	

	The addition or deletion of projects from grouped project (line item) listings as long as the total funding amounts stay within the guidelines
	



[bookmark: _Toc121991323][bookmark: _Hlk87269923]4.9 TRANSIT

The MPO serves as the primary forum where State DOTs, transit providers, local agencies, and the public develop local transportation plans and programs that address a metropolitan area's needs. For Lafayette Transit System, Discretionary capital grant (Section 5339 FTA Discretionary) is almost exclusively used to contribute to the bus replacement project.  All match funds are from the Lafayette City General Fund. 



[bookmark: _Toc121991324]SECTION 5: TIP FUNDING 

[bookmark: _Toc121991325]5.1 COMPLIANCE WITH FINANCIAL PLAN REQUIREMENT 

Federal guidelines mandate the Transportation Improvement Program (TIP) must be financially constrained. In essence, the cost of projects selected in the overall program schedule must be equal to or less than the estimated funding available to complete these projects. Available funds include federal, state, and local funding revenue streams of which the federal funds are the primary source of funding per respective programmed project. 

All the projects listed within this FY 2023-2026 TIP program, with exception of transportation enhancements, have identified sources of federal, state, or local revenues.  Transportation Enhancement projects are included within this document in response to application requirements which establish listing of projects in the adopted TIP as a prerequisite to consideration for funding.

The TIP has been financially constrained to reflect realistic and available levels of project funding. All projects contained in the TIP are derived from Acadiana’s Metropolitan Transportation Plan, they were fully discussed with the TTC and the TPC. State and federally funded projects were mutually agreed upon with LADOTD as to overall merit and funding availability for inclusion in the State TIP (STIP).

Projects shown for urban systems greater than “200 k” (areas greater than 200,000 population) funding are also financially constrained, reflecting the annual attributable amount (approximately $6,400,000 in FY23-26).  This $6,400,000 requires a 20% local match. If the project in question is a State project sometimes the state will provide the local match.  In all other projects is in incumbent upon the MPO to find the local match.

[bookmark: _Toc121991326]5.2 TIP PROJECTS LISTING

[bookmark: _Hlk99534898]The selected projects are organized in a project-by-project format in the alphabetic sequence of parishes, then by DOTD project number within each parish. The following pages in Section 5.2 list the selected TIP projects.
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ACADIA PARISH

	Acadia Parish

	Project No 
	Project Description 
	Performance Measures 

	H.015639
	LA 95 @ Lexington Dr Roundabout 
	PM 1 – Safety & PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 95
	801-41
	0.84
	0.59
	
	Acadia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Roundabout Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Environmental
	$100,000.00 
	$100,000.00 
	$0.00
	Local
	FY24
	Acadia Parish/Duson

	Engineering Design
	$250,000.00
	$250,000.00
	$0.00
	Local
	FY23
	Acadia Parish/Duson

	Right of Way
	$100,000.00
	$100,000.00
	$0.00
	Local
	FY26
	Acadia Parish/Duson

	Utility Relocations
	$200,000.00
	$200,000.00
	$0.00
	Local
	FY26
	Acadia Parish/Duson

	Construction
	$2,325,818.00
	$2,558,399.80
	$0.00
	STBOND
	FY28
	Acadia Parish/Duson

	Construction
	$600,000.00
	$660,000.00
	$528,000.00
	STP>200K
	FY28
	Acadia Parish/Duson

	Construction
	$1,914,482.00
	$2,105,930.20
	$2,105,930.20
	HSIP
	FY28
	

	Total Cost
	$5,490,300.00 	
	$5,974,330.00
	$2,633,930.20
	   





IBERIA PARISH

	Iberia Parish

	Project No 
	Project Description 
	Performance Measures 

	H.009892
	US 90 FR: Extension to LA 329
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	US 90
	424-04
	8.600
	8.600
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Extend US 90 Frontage Road to LA 329
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$80,000.00 
	$80,000.00 
	$64,000.00 
	STP>200k
	FY24
	New Iberia

	Right of Way
	$80,000.00
	$80,000.00
	$64,000.00
	STP>200k
	FY26
	New Iberia

	Utility Relocation
	$300,000.00
	$300,000.00
	$240,000.00
	STP>200k
	FY27
	New Iberia

	Construction
	$1,100,000.00
	$1,210,000.00
	$968,000.00
	STP>200k
	FY28
	New Iberia

	Total Cost
	$1,560,000.00 	
	$1,670,000.00
	$1,336,000.00
	   



	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.011988
	LA 86: BYU Teche MB Rehab (DUPERIER)(HBI)
	PM 2 – Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 86
	237-01
	0.000
	0.200
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$600,000.00 
	$600,000.00 
	$480,000.00 
	STPFLEX
	FY25
	DOTD

	Total Cost
	$600,000.00 
	$600,000.00 
	$480,000.00 
	   




	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.011991
	LA 86: BYU Teche MB Rehab (Daspit)(HBI)
	PM 2 – Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 86
	400-31
	0.000
	0.500
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering 
	$455,000.00 
	$455,000.00 
	$364,000.00 
	STPFLEX
	FY25
	DOTD

	Construction
	$6,000,000.00 
	$6,600,000.00 
	$5,280,000.00 
	STPFLEX
	FY29
	DOTD

	Total Cost
	$ 6,455,000.00
	$ 7,055,000.00
	$ 5,644,000.00
	
	



	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.012738
	LA 344: Bayou Teche MB RH (Morbihan) (HBI)
	PM 2 – Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 344
	823-14
	0.200
	0.400
	Iberia
	

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$461,000.00 
	$461,000.00 
	$368,800.00 
	STPFLEX
	FY25
	DOTD

	Total Cost
	$461,000.00 
	$461,000.00 
	$368,800.00 
	   





	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.012792
	LA 675 @ Airport Rd. Roundabout
	PM 1 – Safety and PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 675
	823-02
	0.300
	0.400
	
	Iberia

	US 90
	424-04
	6.200
	6.300
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Roundabout Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$580,000.00
	$580,000.00
	$464,000.00
	STP>200k
	FY24
	Iberia Parish

	Utility Relocation 
	$280,000.00
	$280,000.00
	$224,000.00
	STP>200k
	FY25
	Iberia Parish

	Construction
	$3,250,000.00 
	$3,575,000.00 
	$2,860,000.00 
	STP>200k
	FY25
	Iberia Parish

	Construction
	$3,400,000.00 
	$3,740,000.00 
	$0.00 
	Local 
	FY25
	Iberia Parish

	Total Cost
	$7,510,000.00 
	$8,175,000.00 
	$3,548,000.00 
	   



	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.013522
	S Lewis St Widening
	PM 1 – Safety and PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-23
	0.000
	0.000
	S. Lewis St. 
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Continuous Turn Lane
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$50,000.00 
	$50,000.00 
	$40,000.00 
	STP>200k
	FY26
	Iberia Parish

	Utility Relocation
	$60,000.00 
	$60,000.00 
	$48,000.00 
	STP>200k
	FY26
	Iberia Parish

	Construction
	$1,800,000.00 
	$1,980,000.00
	$1,584,000.00 
	STP>200k
	FY27
	Iberia Parish

	Total Cost
	$1,910,000.00 
	$2,090,000.00
	$1,672,000.00
	   





	[bookmark: _Hlk86660328]Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.014510 
	Iberia St Pavement Preserv and Bike Impr
	PM 1 – Safety and PM 2 – Pavement Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-23
	0.000
	0.000
	Iberia St. 
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Rehabilitation of Road Surface and Bike Improvements
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Design (Engineering)
	$ 253,872.00
	$ 253,872.00
	$203,097.60 
	STP>200k
	FY25
	New Iberia

	Construction
	$1,000,000.00 
	$1,100,000.00 
	$880,000.00 
	STP>200k
	FY26
	New Iberia

	Total Cost
	$1,253,872.00 	
	$1,353,872.00
	$1,083,097.60
	   



	[bookmark: _Hlk182921921]
Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.016226 
	LA 3156 LA 182(W St Peter St) Fulton St
	PM 2 – Pavement Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 3156
	823-42
	0.000
	0.135
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Preservation
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Design (Engineering)
	$ 26,491.00
	$ 26,491.00
	$21,192.80 
	STP>200k
	FY27
	New Iberia

	Construction
	$101,189.00 
	$111,307.90 
	$89,046.32 
	STP>200k
	FY28
	New Iberia

	Total Cost
	$127,680.00 	
	$137,798.90
	$110,239.12
	   






	Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.016240
	LA 86/Duperier Avenue: LA 182/E Main St – LA 86/Loreauville Rd
	PM 2 – Pavement Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 86
	237-01
	0.000
	0.874
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Preservation
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Design (Engineering)
	$130,785.00
	$130,785.00
	$104,628.00 
	STP>200k
	FY27
	New Iberia

	Construction
	$670,388.00
	$737,426.80
	$589,941.44 
	STP>200k
	FY28
	New Iberia

	Total Cost
	$801,173.00 
	$868,211.80 
	$694,569.44 
	   




	
Iberia Parish

	Project No 
	Project Description 
	Performance Measures

	H.015823
	US 90: LA 83 - LA 85
	PM 2 – Pavement and Bridge Condition 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	US 90 
	424-04
	14.750
	16.690
	
	Iberia 

	US 90 
	424-04
	14.090
	14.750
	
	Iberia

	US 90 
	424-04
	11.340
	14.090
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	
	PCCP, Patch, Class II Base Course, and Asphalt Overlay
	Preservation, Non-INTERST NHS

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction 
	$26,750,000.00 
	$29,425,000.00 
	$23,540,000.00 
	NHPP
	FY26
	DOTD

	Total Cost
	$26,750,000.00 
	$29,425,000.00 
	$23,540,000.00 
	  




LAFAYETTE PARISH
[bookmark: _Hlk86755689]
	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.009629 
	US 90: RR JCT - Pinhook, LA 92 - LA 88
	PM 2 – Pavement and Bridge Condition 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	US 167
	424-02
	1.207
	1.940
	
	Lafayette

	US 90
	424-02
	1.940
	2.757
	
	Lafayette

	US 90
	424-02
	12.204
	12.379
	
	Lafayette

	US 90
	424-03
	0.000
	1.842
	
	St. Martin

	US 90
	424-04
	0.000
	1.622
	
	Iberia

	Remarks
	Type Improvement
	Work Type

	DOTD Match
	Pavement Rehabilitation
	Urban Systems

	   

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$11,800,000.00
	$12,980,000.00
	$10,384,000.00
	NHPP
	FY23
	DOTD

	Construction
	$7,600,000.00
	$8,360,000.00
	$0.00
	STCASH
	FY23
	DOTD

	Total Cost
	$ 19,400,000.00
	$21,340,000.00
	$ 10,384,000.00
	   





	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.009997
	US167 Johnston St. Improvements
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	US 167
	080-02
	7.150
	8.140
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	DOTD Match
	Access Management & Other Safety Counter Measures
	Urban Systems

	 
	
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	[bookmark: _Hlk86671299]Right of Way
	$1,391,186.33 
	$1,391,186.33 
	$1,391,186.33 
	HSIPPEN
	FY27
	DOTD

	Right of Way
	$1,391,186.34 
	$1,391,186.34 
	$1,112,949.07 
	NHPP
	FY27
	DOTD

	Right of Way
	$1,391,186.33 
	$1,391,186.33 
	$1,112,949.06 
	STPFLEX
	FY27
	DOTD

	Utility Relocation
	$1,750,000.00 
	$1,750,000.00 
	$1,750,000.00 
	HSIPPEN
	FY27
	DOTD

	Utility Relocation
	$1,750,000.00 
	$1,750,000.00 
	$1,400,000.00 
	NHPP
	FY27
	DOTD

	Utility Relocation
	$1,750,000.00 
	$1,750,000.00 
	$1,400,000.00 
	STPFLEX
	FY27
	DOTD

	Construction
	$3,013,045.33 
	$3,314,349.86
	$3,314,349.86 
	HSIPPEN
	FY28
	DOTD

	Construction
	$3,013,045.34 
	$3,314,349.87
	$2,651,479.90 
	NHPP
	FY28
	DOTD

	Construction
	$1,368,234.00 
	$1,505,057.40 
	$1,204,045.92 
	STPFLEX
	FY28
	DOTD

	Total Cost
	$16,817,883.67
	$17,557,316.13 
	$15,336,960.14 
	   




	[bookmark: _Hlk126656884]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.011833 
	St. Mary Street Sidewalks
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	St. Mary St. 
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Sidewalk Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$752,000.00 
	$827,200.00 
	$661,760.00 
	STP>200k
	FY26
	Scott

	Construction
	$1,030,000.00
	$1,133,000.00
	$906,400.00
	CRP>200k
	FY26
	Scott

	Total Cost
	$1,782,000.00 
	$1,960,200.00
	$1,568,160.00 
	   



	[bookmark: _Hlk86738782]
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.011990
	LA 92: Vermillion RVR MB RH (Milton) (HBI)
	PM 2 – Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 92
	213-05
	0.000
	0.300
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$406,000.00 
	$406,000.00 
	$324,800.00 
	STPFLEX
	FY25
	 DOTD

	Construction
	$8,000,000.00
	$8,800,000.00
	$7,040,000.00
	STPFLEX
	FY28
	DOTD

	Total Cost
	$8,406,000.00 
	$9,206,000.00 
	$7,364,800.00 
	   



	[bookmark: _Hlk86746775]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012864
	LA 94/Carmel Dr. Sidewalks
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 94
	080-03
	0.312
	1.760
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match 
	Sidewalk Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$250,000.00 
	$250,000.00
	$200,000.00
	STP>200k
	FY26
	LCG

	Construction
	$449,458.00 
	$494,403.80
	$395,523.04
	STP>200k
	FY27
	LCG

	Construction 
	$750,542.00

	$825,596.20
	$660,476.96
	CRP>200k
	FY27
	Lafayette Parish 

	Total Cost
	$1,450,000.00 
	$1,570,000.00
	$1,256,000.00
	 





	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012866
	South College Rd Sidewalks
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 3025
	828-23
	0.000
	1.630
	
	Lafayette

	Remarks
	Type Improvement
	Work Type
	
	Benoit Rd

	Local Match
	Sidewalk Construction 
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering 
	$202,017.00
	$202,017.00
	$161,613.60
	STP>200k
	FY23
	LCG

	Right of Way
	$200,000.00
	$200,000.00
	$160,000.00
	STP>200k
	FY26
	LCG

	Construction
	$650,575.00 
	$715,632.50 
	$572,506.00 
	STP>200k
	FY27
	LCG

	Total Cost
	$1,052,592.00 
	$1,117,649.50 
	$894,119.60 
	 



	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012867
	S. Larriviere Rd.: LA 92-Chemin Metairie
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	S. Larriviere Rd.
	Lafayette

	Remarks
	Type Improvement
	Work Type
	
	

	Local Match 
	Addition of a Center Turn Lane
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$9,050,000.00
	$9,955,000.00 
	$7,964,000.00 
	STP>200k
	FY25
	Youngsville

	Total Cost
	$9,050,000.00 
	$9,955,000.00 
	$7,964,000.00 
	 





	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012868
	Fortune Rd. Pavement Preservation
	PM 2 – Pavement Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	Fortune Rd. 
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Overlay
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$133,031.00
	$133,031.00
	$106,424.80
	STP>200k
	FY23
	Youngsville

	Construction
	$602,000.00
	$662,200.00
	$529,760.00
	STP>200k
	FY24
	Youngsville

	Total Cost
	$735,031.00 
	$795,231.00 
	$636,184.80 
	   



	[bookmark: _Hlk86750356]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012869
	LA 182 (UNIV) @ LA 723 (Renaud) Roundabout
	PM 1 – Safety and PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 182
	032-01
	1.560
	1.600
	
	Lafayette

	LA 723
	828-03
	6.060
	6.080
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Roundabout Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$167,000.00 
	$167,000.00 
	$133,600.00 
	STP>200k
	FY26
	LCG

	Construction
	$3,300,000.00
	$3,630,000.00
	$2,904,000.00
	STP>200k
	FY27
	LCG

	Total Cost
	$3,467,000.00 
	$3,797,000.00 
	$3,037,600.00 
	   






	[bookmark: _Hlk86751452]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.012870
	LA93: I-10 Ramp-Renaud 
	PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 93
	217-01
	0.560
	0.860
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Addition of a Turn Lane
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$600,000.00 
	$600,000.00 
	$480,000.00 
	STP>200k
	FY26
	Scott

	Construction
	$4,574,000.00 
	$5,031,400.00 
	$4,025,120.00 
	STP>200k
	FY27
	Scott

	Total Cost
	$5,174,000.00 
	$5,631,400.00 
	$4,505,120.00 
	   



	[bookmark: _Hlk86751803]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.013517
	E St Peter St and N Church St Sidewalks 
  
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	E. St. Peter St. 
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Sidewalk Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$1,030,000.00
	$1,133,000.00
	$906,400.00
	CRP>200k
	FY23
	Carencro

	Construction
	$60,000.00
	$66,000.00
	$52,800
	STP>200k
	FY23
	Carencro

	Construction
	$1,300,000.00
	$1,430,000.00
	$0.00
	Local 
	FY23
	Carencro

	Total Cost
	$2,390,000.00 
	$2,629,000.00
	$959,200.00
	   






	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.014509
	Doucet Rd. Sidewalks 
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	Doucet Rd. 
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Add Sidewalks and Striped Crosswalks
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Design (Engineering)
	$184,410.00 
	$184,410.00 
	$147,528.00 
	STP>200k
	FY25
	LCG

	Construction
	$285,590.00
	$314,149.00
	$251,319.20
	STP>200k
	FY26
	LCG

	Construction
	$1,030,000.00 
	$1,133,000.00 
	$906,400.00 
	CRP>200k
	FY26
	LCG

	Total Cost
	$1,500,000.00 
	$1,631,559.00 
	$1,305,247.20 
	   




	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.014622
	St. Nazaire Rd. Ext: LA 96 Corne Rd. Ph 1 
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	St. Nazaire
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	New Road and Roundabout
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Environmental
	$605,000.00
	$605,000.00
	$484,000.00
	STP>200k
	FY24
	City of Broussard

	Design (Engineering)
	$543,000.00 
	$543,000.00 
	$434,400.00 
	STP>200k
	FY25
	City of Broussard

	Right of Way
	$230,000.00 
	$230,000.00 
	$184,000.00 
	STP>200k
	FY27
	 City of Broussard

	Construction
	$4,416,267.00 
	$4,857,893.70 
	$3,886,314.96 
	STP>200k
	FY28
	 City of Broussard

	Total Cost
	$5,794,267.00 
	$6,235,893.70 
	$4,988,714.96 
	   






	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.014943
	LA 89 Widening: Iberia-Ambassador Caffery  
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 89-1
	216-03
	0.000
	2.246
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Addition of Two-Way Turn Lane and 8-Foot Shoulders 
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Environmental
	$139,471.25 
	$139,471.25 
	$0.00 
	STBONDS
	FY23
	 City of Youngsville

	Design (Engineering)
	$836,308.00 
	$836,308.00 
	$0.00 
	STBONDS
	FY23
	 City of Youngsville

	Construction
	$591,221.00 
	$650,343.10 
	$0.00 
	STBONDS
	FY25
	 City of Youngsville

	Total Cost
	$1,567,000.25 
	$1,626,122.35 
	$0.00
	   




	Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.015018
	Lafayette Parish Non-State Pavement Markings
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 726
	000-28
	0.000
	0.000
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Markings 
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$1,700,000.00  
	$1,870,000.00
	$1,496,000.00
	STP>200k
	FY23
	LCG

	Total Cost
	$1,700,000.00 
	$1,870,000.00
	$1,496,000.00
	   






	[bookmark: _Hlk127444169]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.015488
	Hector Connoly Improvements Phase II  
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	828-44    455-01
	0.130
	1.847
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Lanes, Sidewalk and Signal Addition
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Environmental 
	$63,600.00
	$63,600.00

	$50,880.00

	STP>200k
	FY26
	City of Carencro

	Engineering Design
	$254,600.00

	$254,600.00

	$203,680.00

	STP>200k
	FY27
	City of Carencro

	R/W Acquisition 
	$391,911.37

	$391,911.37

	$313,529.10

	STP>200k
	FY28
	City of Carencro

	Utility Relocation
	$31,800.00

	$31,800.00

	$25,440.00

	STP>200k
	FY29
	City of Carencro

	Construction 
	$3,182,300.00

	$3,500,530.00

	$2,800,424.00

	STP>200k
	FY30
	City of Carencro

	Total Cost
	$3,924,211.37 
	$4,242,441.37 
	$3,393,953.10
	   




	[bookmark: _Hlk179456540]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.015964
	Carmel Drive Sidewalk Phase III
	PM 1 – Safety  

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	080-03
	0.880
	2.000
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Sidewalk Construction
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Environmental 
	$75,000.00
	$75,000.00

	$60,000.00

	CRP>200k
	FY26
	Lafayette Parish 

	Engineering Design
	$130,000.00

	$130,000.00

	$104,000.00

	CRP>200k
	FY26
	Lafayette Parish 

	Construction
	$549,458.00
	$604,403.80
	$483,523.04
	STP>200k
	FY27
	

	Total Cost
	$754,458.00 
	$809,403.80 
	$647,523.04 
	   






	[bookmark: _Hlk172270557]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.015308
	I-49: I-10 - St Landry P/L
	PM 1 - Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	I-49
	455-01
	0.007
	8.830
	
	Lafayette

	I-49
	455-02
	0.000
	0.091
	
	St Landry

	Remarks
	Type Improvement
	Work Type

	
	Patch, Mill, Overlay
	Preservation Interstate

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Design (Engineering)-1
	$139,300.00 
	$139,300.00 
	$0.00 
	STCASH
	FY25
	LADOTD

	Design (Engineering)-2
	$250,000.00 
	$250,000.00 
	$225,000.00 
	NHPP
	FY25
	LADOTD

	Construction 
	$21,000,000.00

	$23,100,000.00
	$20,790,000.00
	FREIGHT-HY
	FY25
	DOTD

	Construction 
	$5,250,000.00

	$5,775,000.00
	$0.00
	STCASH
	FY25
	DOTD

	Total Cost
	$26,639,300.00 
	$29,264,300.00 
	$21,015,000.00 
	  






	[bookmark: _Hlk179456560]Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.015934
	E. Kaliste Saloom Rd Interchange @ US 90
	PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-28
	0.000
	0.000
	
	Lafayette

	
	000-28
	0.000
	0.000
	
	Lafayette

	US 90
	424-02
	3.600
	5.250
	
	Lafayette

	LA 728-2
	828-37
	0.000
	0.364
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	H.015934 is a project of independent utility that is also a segment of the H.004273 Lafayette I-49 Connector project
	New Interchange  
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering 
	$16,200,000.00

	$16,200,000.00

	$0.00
	STCASH
	FY24
	DOTD 

	Total Cost
	$16,200,000.00
	$16,200,000.00
	$0.00
	  



	[bookmark: _Hlk181613411][bookmark: _Hlk203652050]
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	
	Young Street Intersection Safety Improvements
	PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 92 (Young St)
	055-10
	0.000
	0.002
	Larrievere Rd
	Lafayette

	Remarks
	Type Improvement
	Work Type

	SS4A Implementation Award
	New Roundabout
	SS4A 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction 
	$3,652,719.00
	$3,793,219.00
	$3,034,575.20
	SS4A
	FY25
	Youngsville

	Total Cost
	$3,652,719.00
	$3,793,219.00
	$3,034,575.20
	  







	[bookmark: _Hlk203652115]
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.016215
	LA 339/Verot @ Savoy Roundabout
	PM 1 – Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	339
	828-11
	2.300
	2.600
	Savoy
	Lafayette

	Remarks
	Type Improvement
	Work Type

	100% Federal Share
	New Roundabout
	Urban Systems 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering (Design)
	$750,000.00

	$750,000.00

	$750,000.00
	STP>200k
	FY26
	Lafayette Parish

	R/W Acquisitions 
	$250,000.00
	$250,000.00
	$250,000.00
	STP>200k
	FY27
	Lafayette Parish

	Construction 
	$6,000,000.00
	$6,600,000.00
	$6,600,000.00
	STP>200k
	FY28
	Lafayette Parish

	Total Cost
	$7,000,000.00
	$7,600,000.00
	$7,600,000.00
	  




	[bookmark: _Hlk203652075]
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.011235
	I-49 South @ Verot School Road
	PM 3 – Travel Time Reliability

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	US 90
	424-02
	3.714
	6.819
	Verot School Road
	Lafayette

	Remarks
	Type Improvement
	Work Type

	
	Construct New Intersection
	

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Right of Way
	$40,500,000.00

	$40,500,000.00

	$0.00

	ARPA
	FY26
	DOTD

	Utility Relocation 
	$7,000,000.00
	$7,000,000.00
	$0.00
	ARPA
	FY26
	DOTD

	Construction 
	$200,500,000.00
	$220,550,000.00
	$0.00
	STCASH
	FY28
	DOTD

	Total Cost
	$248,000,000.00
	$268,050,000.00
	$0.00
	  






	
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.014842
	LA 3184: LA 3025 - I-10
	PM 2 – Pavement and Bridge Condition 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 3184
	828-45
	0.000
	2.290
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	
	Concrete Pavement Rehab, Asphalt Shoulders & Related Work
	Preservation, Non-INTERST NHS

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction 
	$11,800,000.00 
	$12,980,000.00 
	$10,384,000.00 
	NHPP
	FY26
	DOTD

	Total Cost
	$11,800,000.00 
	$12,980,000.00 
	$10,384,000.00 
	  




	
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	
	Connecting Johnston-A Safer Street for Families & Futures
	PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	
	
	
	Johnston St
	Lafayette

	Remarks
	Type Improvement
	Work Type

	SS4A Implementation Award
	Shared use path, High Visibility Crosswalks, Pavement Markings
	SS4A 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction 
	$9,987,690
	$9,987,690
	$7,986,192
	SS4A
	FY26
	Lafayette

	Total Cost
	$9,987,690
	$9,987,690
	$7,986,192
	  





	
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.016937  
	St. Mary Street Overlay
	PM 2 – Pavement and Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	
	
	
	St. Mary Street
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Preservation 
	Urban System 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering Design  
	$54,800.00
	$54,800.00 
	$43,840.00 
	STP>200K

	FY29
	City of Scott

	Construction
	$621,920.00
	$715,208.00 
	$572,166.00 
	STP>200K

	FY30
	City of Scott

	Total Cost
	$676,720.00
	$770,008.00 
	$616,006.00
	




	
Lafayette Parish

	Project No 
	Project Description 
	Performance Measures

	H.016939  
	LA 98 Road Improvements
	PM 2 – Pavement and Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	West and East Gloria Switch
	391-02  
	5.588
	6.955
	
	Lafayette

	West and East Gloria Switch
	391-02  
	7.337
	8.236
	
	Lafayette

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Preservation 
	Urban System 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering Design  
	$208,300.00
	$208,300.00 
	$166,640.00 
	STP>200K

	FY29
	City of Carencro

	Construction
	$2,000,000.00
	$2,300,000.00 
	$1,840,000.00 
	STP>200K

	FY30
	City of Carencro

	Total Cost
	$2,208,300.00 
	$2,508,300.00 
	$2,006,640.00 
	












St Landry Parish

	St Landry Parish

	Project No 
	Project Description 
	Performance Measures

	H.014537
	LA 182: LAFAYETTE P/L - LA 754  
	PM 2 – Pavement Condition 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 182
	032-02
	0.000
	5.400
	Napolean Ave
	St Landry

	Remarks
	Type Improvement
	Work Type

	DOTD to Provide Match
	Patching and/or Rehabilitation and A Bike Lane
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$3,030,000.00
	$ 3,333,000.00
	$2,666,400.00
	STP>200k
	FY23
	St. Landry

	Construction
	$4,000,000.00
	$4,400,000.00
	$3,520,000.00
	STPFLEX
	FY23
	St. Landry

	Construction 
	$335,000.00
	$368,500.00
	$368,500.00
	STPFLEX
	FY23
	St. Landry 

	Total Cost
	$7,365,000.00 
	$8,101,500.00
	$6,554,900.00 
	   






	[bookmark: _Hlk86757038]St Martin Parish

St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.011995
	LA 96: B Teche MB RH (St Martinville) (HBI)  
	PM 2 – Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 96
	238-03
	0.050
	0.250
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement 
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$540,000.00 
	$540,000.00 
	$432,000.00 
	STPFLEX
	FY25
	 

	Construction
	$8,000,000.00
	$8,800,000.00
	$7,040,000.00
	STPFLEX
	FY29
	

	Total Cost
	$8,540,000.00 
	$9,340,000.00 
	$7,472,000.00 
	   




	[bookmark: _Hlk86758061]St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.012618
	LA 347 Drainage Improvements   
	PM 2 – Pavement Condition and PM 3 – System Performance  

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 347
	056-04
	7.300
	8.300
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	
	Raise Road x-section and/or replace subdrainage structures 
	Oper Efficiency/Motorist Assistance, Roadway Flooding

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$607,000.00
	$607,000.00
	$485,600.00
	PROTECT
	FY23
	DOTD

	Construction
	$850,000.00 
	$935,000.00 
	$748,000.00 
	PROTECT
	FY26
	DOTD

	Utility Relocation
	$100,000.00
	$100,000.00
	$80,000.00
	PROTECT
	FY26
	DOTD

	Total Cost
	$1,557,000.00 
	$1,642,000.00 
	$1,313,600.00 
	   






	St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.013819
	LA 350: Bayou Teche MB RH (Parks) (HBI)   
	PM 2 – Bridge Condition 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 350
	400-30
	0.000
	0.400
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	Historic Bridge Improvement
	Movable Bridge Rehabilitation
	Preservation, Bridge (on system)

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$405,000.00 
	$405,000.00 
	$324,000.00 
	STPFLEX
	FY25
	 

	Total Cost
	$405,000.00 
	$405,000.00 
	$324,000.00 
	   




	St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.014415
	LA 352 Drainage Improvement
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 352
	850-08
	0.000
	0.000
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	DODT Match
	Drainage Improvements
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Construction
	$5,700,000.00
	$6,270,000.00
	$5,016,000.00
	PROTECT
	FY23
	DOTD

	Total Cost
	$5,700,000.00
	$6,270,000.00
	$5,016,000.00
	   






	[bookmark: _Hlk86758912][bookmark: _Hlk126580996]St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.014516
	Mills Ave & Rees St Intersection IMP 
	PM 3 – System Performance 

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	000-50
	0.000
	0.000
	Mills Street Extension in Breaux Bridge
	St Martin

	Remarks
	Type Improvement
	Work Type

	Local Match 
	Road Extension
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Traffic Study
	$520,000.00
	$520,000.00
	$416,000.00
	STP>200k
	FY24
	Breaux Bridge

	Design (Engineering)
	$133,000.00
	$133,000.00
	$106,400.00
	STP>200k
	FY25
	Breaux Bridge

	Right of Way
	$320,000.00
	$320,000.00
	$256,000.00
	STP>200k
	FY27
	Breaux Bridge

	Construction
	$2,972,280.00
	$3,269,508.00
	$2,615,606.40
	STP>200k
	FY28
	Breaux Bridge

	Total Cost
	$3,945,280.00
	$4,242,508.00
	$3,394,006.40
	   




	[bookmark: _Hlk126580932]St Martin Parish

	Project No 
	Project Description 
	Performance Measures

	H.015354
	Grand PT Sidewalk: Poydras-Doyle Melancon 
	PM 1 - Safety

	Route
	Control Section
	Begin Log Mile
	End Log Mile
	Non-State Rd:
	Parish:

	LA 347
	056-04
	0.518
	1.791
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	Local Match
	Sidewalks
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering
	$100,000.00 
	$100,000.00
	$80,000.00
	CRP>200k
	FY26
	Breaux Bridge

	Construction
	$400,000.00
	$440,000.00
	$352,000.00
	CRP>200k
	FY27
	Breaux Bridge

	Total Cost
	$500,000.00
	$540,000.00
	$432,000.00
	   





	
 St Martin  Parish

	Project No 
	Project Description 
	Performance Measures

	H.016983  
	Rees St & Poydras St Sidewalk Improv.
	PM 1 – Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA328
	056-04
	0.355
	0.500
	
	St Martin

	LA347
	404-01
	2.780
	2.836
	
	St Martin

	LA347
	404-02
	0.000
	0.470
	
	St Martin

	Remarks
	Type Improvement
	Work Type

	Local Match
	Sidewalk Construction 
	Urban System 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering Design  
	$40,000.00
	$40,000.00
	$32,000.00 
	STP>200K

	FY28
	Breaux Bridge

	Construction
	$300,000.00
	$345,000.00 
	$276,000.00 
	STP>200K

	FY29
	Breaux Bridge

	Total Cost
	$340,000.00 
	$385,000.00 
	$308,000.00 
	





Vermilion Parish

	Vermilion Parish

	Project No 
	Project Description 
	Performance Measures

	H.015427
	LA 92: Left Turn Lane @ US167
	PM 3 – System Performance

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 92
	213-03
	6.94
	7.05
	
	Vermilion

	Remarks
	Type Improvement
	Work Type

	DOTD Match 
	Mill, Base Stabilization, Overlay, & Turn Lane
	Urban Systems

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	R/W Acquisition
	$210,000.00
	$210,000.00
	$168,000.00
	STP>200K
	FY26
	DOTD

	Construction
	$1,500,000.00
	$1,650,000.00
	$1,320,000.00
	STP>200K
	FY26
	DOTD

	Total Cost
	$1,710,000.00 
	$1,860,000.00 
	$1,488,000.00 
	   




	Vermilion Parish

	Project No 
	Project Description 
	Performance Measures

	
	Charity St. Vulnerable User Safety Study and Demonstration
	PM 1 – Safety

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	LA 14
	
	
	
	Charity St. 
	Vermilion

	Remarks
	Type Improvement
	Work Type

	SS4A Demonstration Award 
	Bicycle and Pedestrian Corridor Plan 
	SS4A

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Planning/Demo
	$200,000.00
	$200,000.00
	$160,000.00
	SS4A
	FY24
	City of Abbeville 

	Total Cost
	$200,000.00
	$200,000.00
	$160,000.00
	   







	
 Vermilion  Parish

	Project No 
	Project Description 
	Performance Measures

	H.016981  
	Kirk Rd: LA 92 to the River
	PM 2 – Pavement and Bridge Condition

	Route
	Control Section
	Beg Log Mile        
	End Log Mile
	Non-State Rd:
	Parish:

	
	
	
	
	Kirk Road 
	Vermilion

	Remarks
	Type Improvement
	Work Type

	Local Match
	Pavement Preservation 
	Urban System 

	 
	 
	 
	 
	 
	 
	 

	Project Phase
	Project Cost
	Tot Cost (w/CE&I+IDC)
	Federal Share
	Fund
	Year
	Sponsor

	Engineering Design  
	$150,000.00
	$150,000.00
	$120,000.00 
	STP>200K

	FY29
	Vermilion Parish

	Construction
	$2,115,500.00
	$2,432,825.00 
	$1,946,260.00 
	STP>200K

	FY30
	Vermilion Parish

	Total Cost
	$2,265,500.00 
	$2,582,825.00 
	$2,066,260.00 
	




[bookmark: _Toc121991327]5.3 TRANSIT PROGRAM

Projects contained in the TIP are organized in accordance with the Federal Fiscal Year (FFY), which begins October 1st of each year. The TIP cycle covers Federal Fiscal years 2023-2026 for Transit Projects.  This document satisfies the public notice Program of Project requirements of the Section 5307, 5339, 5310 & 5310 Urbanized Area Formula Program. 

TRANSIT ELEMENT
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	[bookmark: 2024-2025]TRANSPORTATION IMPROVEMENT PROGRAM

	Lafayette Urbanized Area – (Financially Constrained)

	FY2025 (BEGIN OCT. 2024) PUBLIC TRANSIT ELEMENT PROGRAM OF ELEMENTS

	Project Number
	         Project Description                                    
	Section Number
	Local Share
	FTC Federal Share
	State Share
	Total

	SECTION 5307 FORMULA GRANT

	 
	Operating Assistance
	
	$1,734,170.00
	$1,734,170.00
	$0.00
	$3,468,340.00

	 
	Bus and Bus Related Activities:
	
	
	
	
	 

	 
	Bus Replacement
	
	$250,005.00
	$1,416,695.00
	$0.00
	$1,666,700.00

	 
	Non-fixed Route ADA Paratransit Service
	
	$56,105.50
	$224,422.00
	$0.00
	$280,527.50

	 
	Terminal, Preventative Maint
	
	$71,407.00
	$285,628.00
	$0.00
	$357,035.00

	 
	Passenger Amenities
	
	$5,100.50
	$20,402.00
	$0.00
	$25,502.50

	 
	Planning
	
	$5,000.00
	$20,000.00
	$0.00
	$25,000.00

	 
	Subtotal by Funding Source (FTA)
	 
	$2,121,788.00
	$3,701,317.00
	
	$5,823,105.00

	SECTION 5339 CAPITAL ASSISTANCE 

	 
	Bus Replacement
	
	$91,809.00
	$520,251.00
	$0.00
	$612,060.00

	 
	Subtotal by Funding Source (FTA)
	
	$91,809.00
	$520,251.00
	$0.00
	$612,060.00

	RURAL SECTION 5339 BUS & BUS FACILITIES

	 
	ADA Vehicles
	
	$37,500.00
	$212,500.00
	$0.00
	$250,000.00

	 
	 Bus Replacement
	
	$277,500.00
	$1,572,500.00
	$0.00
	$1,850,000.00

	 
	Subtotal by Funding Source (FTA)
	 
	$315,000.00
	$1,785,000.00
	$0.00
	$2,100,000.00

	LoNo GRANT

	 
	Low Emission Bus
	
	$138,669.92
	$739,572.90
	$0.00
	$924,466.13

	 
	Alternate Fuel Infrastructure
	
	$5,100.50
	$45,904.50
	$0.00
	$51,005.00

	 
	CNG Facility Renovation
	
	$25,502.50
	$229,522.50
	$0.00
	$255,025.00

	 
	Subtotal by Funding Source (FTA)
	 
	$169,272.92
	$1,014,999.90
	 
	$1,230,496.13

	BUS AND BUS FACILITIES INVESTMENT

	 
	Bus Replacement
	
	$191,268.75
	$765,075.00
	$0.00
	$956,343.75

	 
	CMAQ
	
	$450,000.00
	$1,800,000.00
	$0.00
	$2,250,000.00

	 
	Transit Parking Facility
	
	$306,030.00
	$1,224,120.00
	$0.00
	$1,530,150.00

	 
	Transit Substation
	
	$459,045.00
	$1,836,180.00
	$0.00
	$2,295,225.00

	 
	Subtotal by Funding Source (FTA)
	 
	$1,406,343.75
	$5,625,375.00
	 
	$7,031,718.75

	SECTION 5310 ENHANCED MOBILITY OF SENIORS AND INDIVIDUALS WITH DISABILITIES

	 
	Lafayette Council on Aging Operating Assistance
	
	$23,349.75
	$132,315.25
	$0.00
	$155,665.00

	 
	LARC, Inc.
	
	$12,501.90
	$70,844.10
	$0.00
	$83,346.00

	 
	Arc of Acadiana 
	
	$23,349.75
	$132,315.25
	$0.00
	$155,665.00

	 
	Subtotal by Funding Source (FTA)
	
	$59,201.40
	$335,474.60
	
	$394,676.00

	SECTION 5311 RURAL TRANSIT ASSISTANCE GRANT

	 
	Evangeline/City of Ville Platte Council on Aging-Operating
	
	$103,500.00
	$103,500.00
	$0.00
	$207,000.00

	 
	Iberia Parish SMILE-Operating 
	
	$92,000.00
	$92,000.00
	$0.00
	$184,000.00

	 
	St. Landry Parish Government Council on Aging-Operating
	
	$57,000.00
	$57,000.00
	$0.00
	$114,000.00

	 
	St. Martin Parish Government Council on Aging-Operating
	
	$70,500.00
	$70,500.00
	$0.00
	$141,000.00

	 
	St. Martin Parish Government Council on Aging-Capital
	
	$12,501.90
	$70,844.10
	$0.00
	$83,346.00

	 
	Vermilion Policy Jury
	
	$32,500.00
	$32,500.00
	$0.00
	$65,000.00

	 
	Subtotal by Funding Source (FTA)
	
	$368,001.90
	$426,344.10
	$0.00
	$794,346.00

	Grand Total by Funding Source (FTA)
	 
	$4,439,607.97
	$12,888,510.60
	 
	$17,374,341.88





	[bookmark: 2025-2026]TRANSPORTATION IMPROVEMENT PROGRAM

	Lafayette Urbanized Area – (Financially Constrained)

	FY2026 (BEGIN OCT. 2025) PUBLIC TRANSIT ELEMENT PROGRAM OF ELEMENTS

	Project Number
	Project Description                                    Section Number
	Local Share
	FTC Federal Share
	State Share
	Total

	SECTION 5307 FORMULA GRANT

	 
	Operating Assistance
	
	$1,736,000.00
	$1,736,000.00
	$0.00
	$3,472,000.00

	 
	Bus and Bus Related Activities:
	
	
	
	
	 

	 
	Bus Replacement
	
	$114,828.90
	$650,697.10
	$0.00
	$765,526.00

	 
	Non-fixed Route ADA Paratransit Service
	
	$100,000.00
	$400,000.00
	$0.00
	$500,000.00

	 
	Terminal, Preventative Maintenance
	
	$337,500.00
	$1,350,000.00
	$0.00
	$1,687,500.00

	 
	Passenger Amenities
	
	$67,500.00
	$270,000.00
	$0.00
	$337,500.00

	 
	Planning
	
	
	$6,250.00
	$25,000.00
	$0.00
	$31,250.00

	 
	Subtotal by Funding Source (FTA)
	 
	$2,362,079 
	$4,431,697 
	
	$6,793,776 

	SECTION 5339 CAPITAL ASSISTANCE

	 
	 Bus Rehabilitation
	
	$64,972.20
	$259,888.80
	$0.00
	$324,861.00

	 
	Subtotal by Funding Source (FTA)
	 
	$64,972 
	$259,889 
	 
	$324,861 

	LoNo GRANT

	 
	Low Emission Bus
	
	$140,294.10
	$794,999.90
	$0.00
	$935,294.00

	 
	Alternate Fuel Infrastructure
	
	$5,555.50
	$49,999.50
	$0.00
	$55,555.00

	 
	CNG Facility Renovation
	
	$27,777.70
	$249,999.30
	$0.00
	$277,777.00

	 
	Subtotal by Funding Source (FTA)
	 
	$173,627 
	$1,094,999 
	 
	$1,268,626 

	BUS AND BUS FACILITIES INVESTMENT

	 
	Bus Replacement
	
	$247,058.70
	$1,399,999.30
	$0.00
	$1,647,058.00

	 
	Transit Parking Facility
	
	$312,500.00
	$1,250,000.00
	$0.00
	$1,562,500.00

	 
	Transit Substation
	
	$475,000.00
	$1,900,000.00
	$0.00
	$2,375,000.00

	 
	Subtotal by Funding Source (FTA)
	 
	$1,034,559 
	$4,549,999 
	 
	$5,584,558 

	SECTION 5310 ENHANCED MOBILITY OF SENIORS AND INDIVIDUALS WITH DISABILITIES

	 
	Lafayette Council on Aging Operating Assistance
	
	$23,349.75
	$132,315.25
	$0.00
	$155,665.00

	 
	LARC, Inc.
	
	$12,501.90
	$70,844.10
	$0.00
	$83,346.00

	 
	Arc of Acadiana 
	
	$23,349.75
	$132,315.25
	$0.00
	$155,665.00

	 
	Subtotal by Funding Source (FTA)
	 
	$59,201.40
	$335,474.60
	
	$394,676.00

	SECTION 5311 RURAL TRANSIT ASSISTANCE GRANT

	 
	Evangeline/City of Ville Platte Council on Aging-Operating
	
	$103,500.00
	$103,500.00
	$0.00
	$207,000.00

	 
	Iberia Parish SMILE-Operating 
	
	$92,000.00
	$92,000.00
	$0.00
	$184,000.00

	 
	St. Landry Parish Government Council on Aging-Operating
	
	$57,000.00
	$57,000.00
	$0.00
	$114,000.00

	 
	St. Martin Parish Government Council on Aging-Operating
	
	$70,500.00
	$70,500.00
	$0.00
	$141,000.00

	 
	St. Martin Parish Government Council on Aging-Capital
	
	$12,501.90
	$70,844.10
	$0.00
	$83,346.00

	 
	Vermilion Policy Jury
	
	$32,500.00
	$32,500.00
	$0.00
	$65,000.00

	 
	Subtotal by Funding Source (FTA)
	
	$368,002 
	$426,344 
	
	$794,346 

	Grand Total by Funding Source (FTA)
	 
	$3,762,440 
	$9,898,403 
	 
	$13,660,843 
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To assist MPOs and State DOTs in the transportation investment process, the Federal Transit Administration (FTA) and the Federal  Highway  Administration (FHWA) have established goals and objectives for MPOs and DOTs to utilize when programming federal transportation funds. The goals and objectives are enumerated through the use of performance measure targets.

The targets require a significant amount of data in order to evaluate project decisions. The Louisiana Department of Transportation and Development (DOTD) has taken on the role of collecting the data and providing assistance to the MPO to set the targets.

The first target set in 2017 was the Highway Safety targets, 5 different numbers to be revised and adopted on an annual basis. Following targets were set in Pavement and Bridge Condition (4 targets), Travel Time Reliability (3 Targets), Transit Asset Management (6 Targets), and Transit Safety (7 Targets).

The data inputs used in the project development process include crash data., both raw numbers and normalized by traffic volume, pavement and bridge condition expressed in GIS, the National Performance Management Research Data Set, and asset condition data from Lafayette Consolidated Government.  The MPO uses this data when assisting local governments in project development when evaluating and prioritizing projects for inclusion in the MPO's Surface Transportation Program (STP) funding allocation.

[image: ]This effort is moving the MPO towards "Performance Based Planning Process" or PBPP, where data inputs drive the project development process with the goal of achieving specific targets. The data contained in this report is part of the Long-Range Transportation Plan that guides the allocation of federal funding in the MPO area.
[image: ][image: ]
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Category
Performance Measure
Benchmark
Status


Safety	49Fatalities - 50

99Serious Injuries- 98

26Non-Motorized - 24

1.42Fatality Rate - 1.439

2.86
Serious Injury Rate - 2.832


Pavement and Bridge Condition20% Good Condition: Non- Interstate NHS, 2 Year
20% Poor Condition: Non- Interstate NHS, 2 Year



44%

19.2%




	20% Good Condition: Non- Interstate NHS, 4 Year

20% Poor Condition: Non- Interstate NHS, 4 Year
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Category	Performance Measure Benchmark* Target Status



Travel Time ReliabilityTravel Time Reliability for Interstate (% of Person Miles Reliable): 90%
Travel Time Reliability for Non Interstate (% of Person Miles Reliable): 90%


100%

94.5%

1.12







Transit Asset ManagementTruck reliability index for Interstate (Level of Truck Travel time Reliability): 1.3
Percent of Buses
within a particular asset class that have met or exceeded their Useful Life Benchmark , 2020-2023: 25% in 2019 to 15% in 2023

Percent of Cutaway buses
within a particular asset class that have met or exceeded their Useful Life Benchmark , 2020-2023: 25% in 2019 to 10% in 2023
Percent of Service Automobiles
within a particular asset class that have met or exceeded their Useful Life Benchmark , 2020-2023: 15% in 2019 to 10% in 2023
Percent of Administration facilities
with a condition rating below 3.0 on the FTA Transit Economic Requirements Model (TERM) Scale, 2020 - 2023: 10% in 2019 to 1% in 2023
Percent of Maintenance facilities
with a condition rating below 3.0 on the FTA Transit Economic Requirements Model (TERM) Scale, 2020 - 2023: 20% in 2019 to 5% in 2023
Percent of Passenger facilities
with a condition rating below 3.0 on the FTA Transit Economic Requirements Model (TERM) Scale, 2020 - 2023: 10% in 2019 to 1% in 2023
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Category	Performance Measure Benchmark* Target Status


Transit SafetyTransit Fatalities - 0


Rate of Transit Fatalities - 0
Transit Serious Injuries - 0
Rate of Transit Serious Injuries - 0
Safety Events - 0
Rate of Safety Events -
0
Mean Distance between Major Mechanical Failure - 88,376








Meeting or Exceeding Target

No Progress or Data for Target

Not Meeting Target
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Since 2018, the MPO has set a 1% reduction in overall fatal and serious injuries and non-motorized fatal and serious injuries, and a 1% reduction in the rate of fatal and serious injuries, utilizing a tool provided by LA-DOTD that allows MPOs to set their own targets for the MPO area.

Every year, the data is reviewed and presented to the MPO Committees on the progress towards reaching these safety targets. in 2018, 2019, and 2020, the MPO met the target for Fatalities and Fatality Rate. The MPO did not meet the goal for Non-Motorized, Serious Injury or Serious Injury Rate for 2018 and 2019.




[image: ]Fatalities

The number of fatalities in the subject year
Serious Injuries

The number of serious injuries in the subject year
Non-Motorized

The number of fatal and serious injuries of non- motorized roadway users in the subject year
Fatality Rate

The rate of fatalities per 100 Million Vehicle Miles Traveled in the subject year

Serious Injury Rate

The rate of serious injuries per 100 Million Vehicle Miles Traveled in the subject year
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The MPO reviews all STP projects for integration of Proven Safety Countermeasures, such as signal light timing to facilitate pedestrian crossings and walkways. The MPO and LA DOTD also has several  projects with safety as the primary purpose of the project.




[image: ]

Source: FHWA

Reduced Left-Turn Conflict Intersections


H.010353 US 167: ACCESS MANAGEMENT
(LFT TURN LNS) is an Highway Safety Improvement Program project to close and convert two-way crossovers along US 167 to restricted crossing signalized U-turns.





[image: ]

Source: FHWA

[image: ]
Source: FHWA

Roundabouts
H.012792 LA. 675 @ Airport Rd. Roundabout, H.012869 LA 182 (UNIV) @ LA 723
(RENAUD), Mills @ LA 98 Roundabout, La 93 @ Eraste Landry Roundabout, and LA 724/Fieldspan @ Landry Roundabout are projects to convert stop-controlled intersections to roundabouts.



Rumble Strips and Curve Delineation
H..013823 DIST.03 RUMBLESTRIPS (SOUTH and H.012800 LOCAL ROADS
HFST (LAFAYETTE) are two projects in the MPO area addressing roadway departure crashes on the local and state roadway system.





[bookmark: _Toc97637790][bookmark: _Toc113007285][bookmark: _Toc121990819][bookmark: _Toc121991340]Pavement and Bridge Condition

The MPO is required to monitor the pavement and bridge for the National Highway System roadways in the MPO area. The MPO chose to adopt the LA DOTD targets for pavement and bridge condition. The targets are the percentage of roadways and bridges in Good and Poor condition in 2- and 4-year      increments.

The MPO first adopted the targets in 2018 through the year 2022. The 2050 MTP uses revised year up to 2026.


Condition

Percentage of Roadways/BridgesGood
Interstate System,

4 Year                10%
Poor
Interstate System, 

4 Year                4%
Good
Non-Interstate NHS,

2 Year              20%

Poor
Non-Interstate NHS,

2 Year              20%

Good
Non-Interstate NHS,
4 Year              20%

Poor
Non-Interstate NHS,

4 Year             20%

Good
NHS Bridges, 
2 Year             35%

Poor
NHS Bridges, 
2 Year               9.9%

Good
NHS Bridges, 

4 Year              30%

Poor
NHS Bridges, 
4 Year                9.9%



Roadway Type and Year
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[image: ]Percentage of Good, Fair and Poor by Lane Miles
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[image: ]Percentage of Good, Fair and Poor by Percentage
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Percentage of Good, Fair and Poor by Lane Miles
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The MPO, LA DOTD, and local governments have developed several projects with the aim of improving pavement quality on the National Highway System.

H.011832 CAMERON ST. OVERLAY
This MPO project will be a complete overlay of US 90/Cameron Street through the City of Scott.






H.010353 US 167: ACCESS MANAGEMENT (LFT TURN LNS)
Although the primary purpose of the project is safety, this project will also include a complete overlay of several miles of the NHS roadway in the MPO area.









H.012980.6 LA 3073 Limits: US 167 - Kaliste Saloom Road
This project is a panel replacement project on the LA DOTD owned section of Ambassador Caffery.





[image: ]Lafayette Consolidated Government Concrete Panel Replacement Projects on Local NHS
Lafayette Consolidated Government maintains a proactive concrete panel replacement program where local NHS routes on Congress, Kaliste, and the local section of Ambassador Caffery are kept at a high level of good pavement condition.



         Pavement Condition Map
[image: ]



Bridge Condition Map
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The MPO has set its own targets for Travel Time Reliability for Person Miles Reliable on the Interstate and Non-Interstate NHS and the Truck Travel Time Reliability Index using the National Performance Management Research Data Set.

The MPO set the targets in 2018 in 2- and 4-year increments. The MPO has surpassed the targets every year since the targets were set, in one case reaching 100%, the highest level of measurement. The Truck Travel Time Reliability Index is set at 1.3, and the Acadiana MPO area measured 1.12 in 2019.

The primary project keeping this measure at a high level is the FASTLANE funded I-10 widening project through Lafayette and St. Martin Parish. This project is widening 15 miles of interstate through the MPO area.

The STP-funded Adaptive Signal Control project through the City of Lafayette will improve travel times on the state and local NHS through the use of adaptive signal technology to dynamically control traffic signal timing based on real-time traffic conditions.

Person Miles Reliable Targets100%
Travel Time Reliability on Interstate System


100


75


5094.5%
Travel Time Reliability on Non- Interstate NHS



25

0
Target 2020	Target 2022    Non-Interstate	Interstate



Truck Travel Time Reliability Index Target
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The Acadiana MPO has one fixed route transit provider, the Lafayette Transit System .  It is a division of the department of Public Works under the Lafayette Consolidated Government. The service area is centered on the city of Lafayette. Pre-COVID, Lafayette Transit operated from 5:15 AM to 6:45 PM with 13 buses on 12 routes. It also operated 4-night routes from 6:30 PM to 10:30 PM. The fleet consists of about 25 low floor buses. The system is a hub and spoke pulsed system with mostly 30-minute headways operating out of a central downtown multimodal terminal. The system also utilizes an FTA funded vehicle maintenance facility a short distance away. The main assets are the bus fleet, a maintenance facility, an administrative facility, and the main downtown terminal.  The MPO adopted the targets in 2018. The MPO has several capital transit projects in its STP program that will assist LTS in maintaining its asset management goals.
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Percent of vehicles
within a particular asset class that have met or exceeded their Useful Life Benchmark , 2020- 2023


Percent of facilities
with a condition rating below 3.0 on the FTA Transit Economic Requirements Model (TERM) Scale, 2020 - 2023
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[image: ]Lafayette Transit System, Lafayette Consolidated Government, and the Acadiana MPO adopted the Public Transportation Agency Safety Plan in 2020, The plan has several important functions:
Develops and documents Safety Management Systems in the plan
Controls risk
Detects and corrects safety problems in a timely manner
Shares and analyzes safety data Measures safety performance

As part of the plan adoption process, the MPO analyzed transit and pedestrian crash locations to assist LTS in the safety planning process. This will maintain the success of the LTS system in reaching its targets.
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The MPO is coordinating with LTS on implementation of the Asset Management and Safety targets, which can often work in conjunction.

An Example of PBPP in Action



[image: ]Through the annual target setting process for rolling stock, City Transit Agency finds that X model bus fleet has exceeded its Useful Life Benchmark.



This initiates a Safety Risk Assessment through the SMS process, City Transit Agency with the MPO’s technical assistance finds that there are a high number of pedestrian injuries along bus route Y due to high levels of pedestrian and vehicle traffic and fleet X also has an obsolete radio system.


The agency proposes a safety mitigation of moving the bus stops and modifying bus operator training to reduce the safety risk, in addition to purchasing new rolling stock with newer radio system.



City Transit Agency shares TAM and safety investment priorities and performance targets with State and MPO.



The MPO leads a process to determine that the high safety risk bus route should be converted to a different operation, with new buses purchased for the transit system to replace the fleet over its Useful Life Benchmark
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FEDERAL HIGHWAY / TRANSIT CORE FUNDING PROGRAMS

IIJA HIGHWAY FUNDING PROGRAMS

Interstate Maintenance (IM) – The Interstate Maintenance (IM) program provides funding for resurfacing, restoring, rehabilitating and reconstructing (4R) most routes on the Interstate System.

Eligible Use of Funds:
Projects on routes on the Interstate System, except those added under 23 USC 103(c)(4)(A) that were not previously designated future Interstate under former 23 UCS 139(b), as well as any segments that become part of the Interstate System under Section 1105(e)(5) of ISTEA are eligible for funding. Construction of additional Single Occupancy Vehicle (SOV) lanes continues to be ineligible for IM program funds.

IM program funds may not be used on a facility where tolls are being collected under the Interstate System Reconstruction and Rehabilitation Pilot Program or the Interstate System Construction Toll Pilot Program.

National Highway system (NHS) – The program provides funding for improvements to rural and urban roads that are part of the NHS, including the Interstate System and designated connections to major intermodal terminals. Under certain circumstances, NHS funds may also be used to fund transit improvements in NHS corridors.

Eligible Use of Funds:

Expands NHS eligibility to include the following activities:
· Environmental restoration and pollution abatement
· Control of terrestrial and aquatic noxious weeds and establishment of native species

Surface Transportation Program (STP)

Program purpose

The Surface Transportation Program (STP) provides flexible funding that may be used by States and localities for projects to preserve and improve the conditions and performance on any Federal-aid highway, bridge and tunnel projects on any public road, pedestrian and bicycle infrastructure, and transit capital projects, including intercity bus terminals.

Statutory citation(s): IIJA §1108; 23 USC 133 Sub allocation
50% of a State's STP apportionment (after TA and SPR set-asides) is to be obligated in the following areas in proportion to their relative shares of the State's population--
· Urbanized areas with population greater than 200,000 – This portion is to be divided among those areas based on their relative share of population, unless the Secretary approves a joint request from the State and relevant MPO(s) to use other factors.
· Areas with population greater than 5,000 but no more than 200,000 – Projects in these areas are to be identified for funding by the State in consultation with regional planning organizations, if any.
· Areas with population of 5,000 or less

The remaining 50% may be used in any area of the State.

Federal share: Determined in accordance with 23 USC 120, including a special rate for certain safety projects and a new provision for increased Federal share for projects incorporating Innovative Project Delivery. Exceptions to 23 USC 120 are provided for certain freight projects, workforce development, training, and education activities, and Appalachian development highway system projects. (See "Federal Share" fact sheet).

Eligible activities

STP eligibilities are continued, with some additions and modifications. Eligibilities are described below, with changes emphasized:
· Construction, reconstruction, rehabilitation, resurfacing, restoration, preservation, or operational improvements for highways, including designated routes of the Appalachian Development Highway System (ADHS) and local access roads under 40 USC 14501.
· Replacement, rehabilitation, preservation, protection, and anti-icing/deicing for bridges and tunnels on any public road, including construction or reconstruction necessary to accommodate other modes.
· Construction of new bridges and tunnels on a Federal-aid highway.
· Inspection and evaluation of bridges, tunnels and other highway assets as well as training for bridge and tunnel inspectors.
· Capital costs for transit projects eligible for assistance under chapter 53 of title 49, including vehicles and facilities used to provide intercity passenger bus service.
· Carpool projects, fringe and corridor parking facilities and programs, including electric and natural gas vehicle charging infrastructure, bicycle transportation and pedestrian walkways, and ADA sidewalk modification.
· Highway and transit safety infrastructure improvements and programs, installation of safety barriers and nets on bridges, hazard eliminations, mitigation of hazards caused by wildlife, railway-highway grade crossings.
· Highway and transit research, development, technology transfer.
· Capital and operating costs for traffic monitoring, management and control facilities and programs, including advanced truck stop electrification.
· Surface transportation planning.
· Transportation alternatives --newly defined, includes most transportation enhancement eligibilities. [See separate "Transportation Alternatives" fact sheet]
· Transportation control measures.
· Development and establishment of management systems.
· Environmental mitigation efforts (as under National Highway Performance Program).
· Intersections with high accident rates or levels of congestion.
· Infrastructure-based ITS capital improvements.
· Environmental restoration and pollution abatement.
· Control of noxious weeds and establishment of native species.
· Congestion pricing projects and strategies, including electric toll collection and travel demand management strategies and programs.
· Recreational trails projects.
· Construction of ferry boats and terminals.
· Border infrastructure projects.
· Truck parking facilities.
· Development and implementation of State asset management plan for the NHS, and similar activities related to the development and implementation of a performance-based management program for other public roads.
· Surface transportation infrastructure modifications within port terminal boundaries, only if necessary to facilitate direct intermodal interchange, transfer, and access into and out of the port.
· Construction and operational improvements for a minor collector in the same corridor and in proximity to an NHS route if the improvement is more cost-effective (as determined by a benefit- cost analysis) than an NHS improvement and will enhance NHS level of service and regional traffic flow.

Workforce development, training, and education activities are also an eligible use of STP funds. [§1109; 23 USC 504(e)]

Location of Projects

In general, STP projects may not be on local or rural minor collectors. However, there are a number of exceptions to this requirement. A State may use up to 15% of its rural sub allocation on minor collectors. Other exceptions include: ADHS local access roads, bridge and tunnel replacement and rehabilitation (not new construction), bridge and tunnel inspection, carpool projects, fringe/corridor parking facilities, bike/pedestrian walkways, safety infrastructure, Transportation Alternatives, recreational trails, port terminal modifications, and minor collectors in NHS corridors.
Program features 

Off-System Bridge

•States are required to obligate a portion of funds (not from sub allocated amounts) for bridges not on Federal-aid highways (off-system bridges). The amount is to be not less than 15% of the State's FY 2009 Bridge Program apportionment. The Secretary, after consultation with State and local officials, may reduce a State's set-aside requirement if the State has insufficient off-system bridge needs.
•Credit for off-system bridges -- For projects to replace or rehabilitate deficient off-system bridges funded wholly by State/local sources, any amounts spent post-enactment that are in excess of 20% of project costs may be credited to the non-Federal share of eligible bridge projects in the State.

Rural minor collectors

Special rule allows States to use up to 15% of funds sub allocated for areas with a population of 5,000 or less on rural minor collectors. The Secretary may suspend permission if the State is using the authority excessively.



Bridge and tunnel inspection standards

If a State is in noncompliance with bridge/tunnel inspection standards established by the Secretary, a portion of STP funds must be used to correct the problem. [§1111; 23 USC 144(h)(5)]

Performance

The STP supports national performance goals, but there are no measures tied specifically to this program.

Highway Safety Improvement Program (HSIP)

Program purpose

IIJA continues the Highway Safety Improvement Program (HSIP) to achieve a significant reduction in traffic fatalities and serious injuries on all public roads, including non-State-owned public roads and roads on tribal lands. The HSIP requires a data-driven, strategic approach to improving highway safety on all public roads that focuses on performance.

Statutory citation(s): IIJA §1112; 23 USC 130 and 148 eligible use of funding

A highway safety improvement project is any strategy, activity or project on a public road that is consistent with the data-driven State Strategic Highway Safety Plan (SHSP) and corrects or improves a hazardous road location or feature or addresses a highway safety problem. IIJA provides an example list of eligible activities, but HSIP projects are not limited to those on   the list.

Workforce development, training, and education activities are also an eligible use of HSIP funds. [§1109; 23 USC 504(e)]

Program features

The primary features of the current HSIP are retained, including the requirement for a comprehensive, data driven, SHSP that defines State safety goals and describes a program of strategies to improve safety. To obligate HSIP funds, a State must develop, implement and update a SHSP, produce a program of projects or strategies to reduce identified safety problems, and evaluate the SHSP on a regular basis.
The SHSP remains a statewide coordinated plan developed in cooperation with a broad range of multidisciplinary stakeholders.

States are required to have a safety data system to perform problem identification and countermeasure analysis on all public roads, adopt strategic and performance-based goals, advance data collection, analysis, and integration capabilities, determine priorities for the correction of identified safety problems, and establish evaluation procedures.

Implementation

States will administer the HSIP, with appropriate oversight by the Office of Safety and the FHWA Division Office. The program also includes a clear linkage between behavioral State safety programs (NHTSA-funded §31102; 23 USC 402) and the SHSP.

 Performance

Within 18 months of enactment, the Secretary, in consultation with States, MPOs, and other stakeholders, is directed to publish a rulemaking establishing measures for the States to use to assess serious injuries and fatalities per vehicle mile traveled and number of serious injuries and fatalities.

[§1203; 23 USC 150(c)]

States will establish targets for these measures within 1 year of the final rule on national performance measures. [§1203; 23 USC 150(d)]

Carbon Reduction Program

Program Purpose

The IIJA established the Carbon Reduction Program (CRP), which provides funds for projects designed to reduce transportation emissions, defined as carbon dioxide (CO2) emissions from on-road highway sources.

Statutory Citations

§ 11403; 23 U.S.C. 175

Program Features

Carbon Reduction Strategy
Requires each State, in consultation with any MPO designated within the State, to– [§ 11403; 23 U.S.C. 175(d)] develop a carbon reduction strategy not later than 2 years after enactment; [§ 11403; 23 U.S.C. 175(d)(1)] and update that strategy at least every four years; [§ 11403; 23 U.S.C. 175(d)(3)]

Requires the carbon reduction strategy to– support efforts–and identify projects and strategies–to support the reduction of transportation emissions;

at the State's discretion, quantify the total carbon emissions from production, transport, and use of materials used in the construction of transportation facilities in the State; and
be appropriate to the population density and context of the State, including any MPO designated within the State. [§ 11403; 23 U.S.C. 175(d)(2)]

Allows the carbon reduction strategy to include projects and strategies for safe, reliable, and cost-effective options to reduce traffic congestion by facilitating the use of alternatives to single-occupant vehicle trips, including public transportation facilities, pedestrian facilities, bicycle facilities, and shared or pooled vehicle trips within the State or an area served by the relevant MPO;

facilitate use of vehicles or modes of travel that result in lower transportation emissions per person-mile traveled as compared to existing vehicles and modes; and
facilitate approaches to the construction of transportation assets that result in lower transportation emissions as compared to existing approaches. [§ 11403; 23 U.S.C. 175(d)(2)(B)]

Requires FHWA to review the State's process for developing its carbon reduction strategy and certify that the strategy meets statutory requirements; and
at the request of a State, provide technical assistance in the development of the strategy. [§ 11403; 23 U.S.C. 175(d)(4) and (5)]

National High Priority Program (NHPP)

Program purpose

The NHPP provides support for the condition and performance of the National Highway System (NHS), for the construction of new facilities on the NHS, and to ensure that investments of Federal-aid funds in highway construction are directed to support progress toward the achievement of performance targets established in a State's asset management plan for the NHS.

Statutory citation(s): IIJA §1106; 23 USC 119 Eligible activities

NHPP projects must be on an eligible facility and support progress toward achievement of national performance goals for improving infrastructure condition, safety, mobility, or freight movement on the NHS, and be consistent with Metropolitan and Statewide planning requirements. Eligible activities include:
· Construction, reconstruction, resurfacing, restoration, rehabilitation, preservation, or operational improvements of NHS segments.
· Construction, replacement (including replacement with fill material), rehabilitation, preservation, and protection (including scour countermeasures, seismic retrofits, impact protection measures, security countermeasures, and protection against extreme events) of NHS bridges and tunnels.
· Bridge and tunnel inspection and evaluation on the NHS and inspection and evaluation of other NHS highway infrastructure assets.
· Training of bridge and tunnel inspectors.
· Construction, rehabilitation, or replacement of existing ferry boats and facilities, including approaches, that connect road segments of the NHS.
· Construction, reconstruction, resurfacing, restoration, rehabilitation, and preservation of, and operational improvements for, a Federal-aid highway not on the NHS, and construction of a transit project eligible for assistance under chapter 53 of title 49, if the project is in the same corridor and in proximity to a fully access-controlled NHS route, if the improvement is more cost- effective (as determined by a benefit-cost analysis) than an NHS improvement, and will reduce delays or produce travel time savings on the NHS route and improve regional traffic flow.
· Bicycle transportation and pedestrian walkways.
· Highway safety improvements on the NHS.
· Capital and operating costs for traffic and traveler information, monitoring, management, and control facilities and programs.
· Development and implementation of a State Asset Management Plan for the NHS including data collection, maintenance and integration, software costs, and equipment costs.
· Infrastructure-based ITS capital improvements.
· Environmental restoration and pollution abatement.
· Control of noxious weeds and establishment of native species.
· Environmental mitigation related to NHPP projects.
· Construction of publicly owned intracity or intercity bus terminals servicing the NHS.


Workforce development, training, and education activities are also an eligible use of NHPP funds. [§1109; 23 USC 504(e)]

Location of projects

NHPP funds may only be used for projects on or associated with the NHS as described above under "Eligible activities." An exception is provided under certain circumstances for non-NHS highway or transit projects in an NHS corridor.

Program features

Enhanced National Highway System

Under IIJA, the enhanced NHS is composed of approximately 220,000 miles of rural and urban roads serving major population centers, international border crossings, intermodal transportation facilities, and major travel destinations. It includes:
•The Interstate System.
· All principal arterials (including those not previously designated as part of the NHS) and border crossings on those routes.
•Intermodal connectors -- highways that provide motor vehicle access between the NHS and major intermodal transportation facilities.
•STRAHNET -- the network of highways important to U.S. strategic defense.
•STRAHNET connectors to major military installations.

[§1104; 23 USC 103]

Asset management

Within 18 months of enactment, the Secretary is directed to publish a rulemaking establishing the process for States to use in developing a risk-based, performance-based asset management plan for preserving and improving the condition of the NHS. States are encouraged to include all infrastructure assets within the right-of-way corridor. The plan must include at least the following:
•Summary list, including condition, of the State's NHS pavements and bridges
•Asset management objectives and measures
•Performance gap identification
•Lifecycle cost and risk management analysis
•Financial plan
•Investment strategies

Each State's process must be reviewed and recertified at least every 4 years. If certification is denied, the State has 90 days to cure deficiencies. If a State has not developed and implemented an asset management plan consistent with requirements by the beginning of the 2nd fiscal year after the establishment of the process, the Federal share for NHPP projects in that fiscal year is reduced to 65%.

Minimum pavement and bridge conditions

•Interstate conditions --The Secretary will establish a minimum level of condition for Interstate pavements, which may vary by geographic region. If, during two consecutive reporting periods, Interstate pavement conditions in a State fall below the minimum set by the Secretary, the State must, at a minimum, devote the following resources to improve Interstate pavement conditions during the following fiscal year (and each year thereafter if the condition remains below the minimum): ◦NHPP funds in an amount equal to the State's FY 2009 Interstate Maintenance (IM) apportionment, to increase by 2% per year for each year after FY 2013.
· Funds transferred from the STP (not from sub allocated amounts) to the NHPP in an amount equal to 10% of the amount of the State's FY 2009 IM apportionment.

•Bridge conditions – IIJA establishes a minimum standard for NHS bridge conditions. If more than 10% of the total deck area of NHS bridges in a State is on structurally deficient bridges for three consecutive years, the State must devote NHPP funds in an amount equal to 50% of the State's FY 2009 Highway Bridge Program apportionment to improve bridge conditions during the following fiscal year (and each year thereafter if the condition remains below the minimum).

Bridge and tunnel inspection standards

If a State is in noncompliance with bridge and tunnel inspection standards established by the Secretary, a portion of NHPP funds must be used to correct the problem. (See "Bridge and Tunnel Inspection" fact sheet). [§1111; 23 USC 144(h)(5)] Performance
Within 18 months of enactment, the Secretary, in consultation with States, MPOs, and other stakeholders, is directed to publish a rulemaking establishing:
•Minimum standards for States to use in developing and operating bridge and pavement management systems.
•Performance measures for Interstate and NHS pavement condition, NHS bridge condition, and Interstate and NHS performance.
•Minimum conditions for Interstate pavements – may vary geographically.
•Data elements necessary to collect and maintain standardized data to carry out a performance- based approach.

[§1203; 23 USC 150(c)]

States are required to establish targets for these measures within 1 year of the final rule on national performance measures. [§1203; 23 USC 150(d)]
•States will report to DOT on progress in achieving targets within 4 years of enactment and then every 2 years [§1203; 23 USC 150(e)] and MPOs will report to DOT on progress in their Metropolitan Transportation Plan (4 or 5 year frequency). [§1201; 23 USC 134(i)]
•If a State does not meet or make significant progress toward targets for 2 consecutive reporting periods, the State must document in its next report the actions it will take to achieve the targets. [§1106; 23 USC 119(e)(7)]

Non-Federal Aid (NFA) – Funds may be derived from state or local sources for transportation projects. Generally, state-funded projects shown in the TIP are bond-funded projects.

IIJA TRANSIT FUNDING COMPONENTS

Section 5307 Urbanized Area Formula Program

· Apportionment directly to urbanized areas over 200,000 in population;
· Funds distributed to transit systems ("designated recipients") through each urbanized areas Metropolitan Planning Organization (MPO);
· In urbanized areas with over 200,000 population, funds are allocated based on multi-tiered formula including: 1) Population and Population Density; 2) Bus Revenue Vehicle Miles; 3) Fixed Guideway Revenue Vehicle Miles; 4) Fixed Guideway Route miles; and 5) Incentive Tier Based on Bus/Fixed Guideway Passenger Miles and Operating Costs;
· Funds may be used for eligible capital and/or preventive maintenance activities for areas of 200,000 or more in population;
· Transit enhancements now certification rather than set-aside;
· IIJA allows for additional sources of local funds to be used as local match for 5307 projects. The newly eligible sources include advertising and concessions revenue, social services contract revenue, and revenue bonds proceeds.

Sections 5339 Discretionary Capital Investment Programs

· Apportioned directly to transit systems;
· Private non-profit and private providers of public transportation may be sub recipients;
· Must be used to 1) maintain, modernize and/or improve fixed guideway systems; 2) provide the federal share of new fixed guideway projects, including the design and/or construction of new or extensions to existing fixed guideway systems; and 3) fund the replacement, rehabilitation and purchase of buses and related equipment and the construction of bus related facilities.
· Funds are apportioned based on statutory formula or earmarks.

Section 5310 Elderly and Persons with Disabilities Formula Program

· Capital and Purchase of Service assistance for the purchase of vehicles and services for the elderly and individuals with disabilities;
· Services primarily provided by private not-for-profit organizations or governmental entities;
· Intended primarily for private not-for-profit organizations;
· Public organizations that coordinate services for the elderly and individuals with disabilities or that can certify that no not-for-profit organizations are readily available that can provide service may also be eligible to receive program funding;
· Beginning in FY 2007 projects shall be included in a locally developed human
service transportation coordination plan;
· FTA Apportionment directly to states;
· Allocation based on each state's share of the nation's elderly and disabled population;  
· Non-DOT federal funds can be used as matching funds.
[bookmark: _Toc125101445]
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Table 7: Demand Response Safety Performance Targets

Fatalities 0 0
Rate of Fatalities* 0 0
Injuries. 0 0
Rate of Injuries* 0 0
Safety Events 0 0
Rate of Safety Events* 0 0
Mean Distance Between Major Mechanical Failure 88,376 88,376

*rate = total number for the year/total revenue vehicle miles traveled
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Project 

Number

Local Share FTC Federal 

Share

State 

Share

Total

Operating Assistance 1,700,000 1,700,000 0 3,400,000

Bus and Bus Related Activities:

Bus Replacement 212,504 1,416,695 0 1,666,700

Non-fixed Route ADA Paratransit 

Service

55,000 220,000 0 275,000

Terminal, Preventative Maint 70,000 280,000 0 350,000

Passenger Amenities 5,000 20,000 0 25,000

Subtotal by Funding Source (FTA) $2,042,504  $3,636,695  $5,716,700 

90,000 510,000 0 600,000

$90,000  $510,000  $0 $600,000 

Low Emission Bus 135,938 770,313 0 906,250

Alternate Fuel Infrastructure 110,000 990,000 0 1,100,000

CNG Facility Renovation 25,000 225,000 0 250,000

Subtotal by Funding Source (FTA) $270,938  $1,985,313  $2,256,250 

Bus Replacement 140,625 796,875 0 937,500

Transit Parking Facility 300,000 1,200,000 0 1,500,000

Transit Substation 450,000 1,800,000 0 2,250,000

Subtotal by Funding Source (FTA) $890,625  $3,796,875  $4,687,500 

Lafayette Council on Aging Operating 

Assistance

23,169 0 23,169

Arc of Acadiana - Lafayette  Operating 

Assistance

0

Arc of Acadiana - Lafayette 16-2B Bus 

Replacement

Iberia Parish Council on Aging 

Operating Assistance

10,500 0 50,000

St. Mary ARC, Inc/Center of Hope

St. Mary ARC -  12-2B Bus Replacement 0

Subtotal by Funding Source (FTA) $0  $33,669  0 $73,169 

Evangeline/City of Ville Platte Council 

on Aging

386,000 0 386,000

Iberia Parish SMILE 

449,000 0

449,000

St. Landry Parish Government Council 

on Aging

200,000 0

200,000

St. Martin Parish Government Council 

on Aging

221,000 0

221,000

0 0

Vermilion Policy Jury

239,000 0

239,000

Subtotal by Funding Source (FTA) $0  $1,495,000  0 $1,495,000 

$3,294,067  $11,457,552  0 $14,828,619 



SECTION 5310 ENHANCED MOBILITY OF SENIORS AND INDIVIDUALS WITH DISABILITIES



SECTION 5311 RURAL TRANSIT ASSISTANCE GRANT



Grand Total by Funding Source (FTA)



Subtotal by Funding Source (FTA)

LoNo GRANT



BUS AND BUS FACILITIES INVESTMENT



SECTION 5339 CAPITAL ASSISTANCE

 Bus Replacement



TRANSPORTATION IMPROVEMENT PROGRAM

Lafayette Urbanized Area – (Financially Constrained)

FY2023 (BEGIN OCT. 2022) PUBLIC TRANSIT ELEMENT PROGRAM OF ELEMENTS

         Project Description                                    Section Number

SECTION 5307 FORMULA GRANT
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Lafayette Urbanized Area - (Financially Constrained)

FY2024 (BEGIN OCT. 2023) PUBLIC TRANSIT ELEMENT PROGRAM OF ELEMENTS

Local Share

FiCFederal  State

Total

Number _Section Number Share Share
'SECTION 5307 FORMULA GRANT
Operating Assstance $2,191,959.00 $2,191,959.00  $0.00 $4,283,918.00
American Rescue Pl Act $0.00  $51,996.00  $0.00 $511,996.00
Bus and Bus Related
Actuties
Bus Replacement ssdsL00 72805400 $0.00 $856,535.00
Non-fixed Route ADA
e e $5500000  §22000000  $0.00 $275,000.00
Toma, rvetata sromm  swomn 5000 smoman
Passenger Amenities $500000  §2000000  $000 $25,000.00
Subtotal by Funding
Subtola by 2 s2e5500 53972009 $0.00 36,427,449
SECTION 5339 CAPITAL ASSISTANCE
Bus Replacement $21020500 $1,191,15600  $0.00 $1,401,361.00
Subtotsl by Funding Source (FT4) 520205 __spio1ss s 1,401,561
Lolio GRANT
Low Emsson Bus $137,25000  $777,75000 000 $915,000.00
Alternate Fuel
[ Memate Fuel $111,11100 $1,00000000  $0.00 $1,111,111.00
SubtelEy rundng 5246361 $1,777,750 3000 2,026,111
'BUS AND BUS FACILITIES TNVESTMENT
Bus Replacement $187,50000 $1,06250000  $0.00 $1,250,000.00
g $450,00000 $1,800,00000  $40.00 $2,250,000.00
Transt: Parking Facity $300,00000 $1,20000000 000 $1,500,000.00
Transt: substation $450,00000 $1,800,00000  $0.00 $2,250,000.00
Subtotal by Funding
Source (1) sL30,500  $5862500  $0.00 57,250,000
SECTION 5310 ENHANICED MOBILITY OF SEWIORS AND INDIVIDUALS WITH DISABILITIES
Lafayette Counci on Aging
e o o aB0SI $000 $160,247.14
Arc of Acadiana - Lafayette
[y s $6319170  $35608630  $0.00 $421,278.00
Arc of Acadiana - Lafayette
16-2B Bus Replacement
Tberia Parish Council on
Agg Operating Assstance
St. Mary ARC, Inc/Center
of Hope
St. Mary ARC - 12:28 Bus
Replacement.
Subtotalby Fundng so043¢  seoL001  $0.00 551,525

Source (FTA)
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“The 2023-2026 Transportation Improvement Program for the Acadiana MPO area anicipaes receiving.
approximately $103 923,448 in federal fanding over the next four years. The projects are isplayed
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‘The projects represent a variety of projec fypes and funding sources. The MPO receives approximately
$7,000,000 in Susface Transportation Block: Grant fonding that s alloated fo the MPO uader the TIP
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Classiication STP>200K. The program requires a 20% match in ocal o sate funding Under the
Bipartisan Infasiructure Lave (BIL), the MPO receives a new funding allocation of Carbon Reduction
Program funding of $300,000,alo with a 20% local or state match. The ofber fonding categories found in
e TIP are sponsored by the state 2nd allocated statewide according to regional needs. All funds are
‘programmed with a 10% contingency and reviewed on anmual basis for project costs adjustments. I the
tota project funding exceeds the federal obligation lit for the MPO area (in the case of STP>200K and.
‘CRP funds) project phases will be moved to remain under the federal obligaton limit for the area.

‘The new federal funding programs created by the BIL will be allocated under the existing TIP selection

process to ensure conformity with federal performance measures, apart from PROTECT fuading.
PROTECT funding will b allocated according o a pricritization plan adopted by the Transportation

Policy Committee.

‘Table 1: Projected and Programmed Funds by Funding Category

*Not curreatly obligated under curreat TIP. estimated based on previous years” allocation
** COVID>200K/STCASH Figure 2: Projected and Programmed Funds by Funding Category

‘Acadiana MPO TIP Financial Plan

Fund f3en) Ve Y25 26
CRP>200K. $1.812.800 $906.400 | $480,800* $800.000
HSIPPEN 53141186 $3314350 [ $3.000.000* $3.000000 ¢
NHPP 52512.949 52651480 [ 52.500,000¢ $2.500.000
STP-200k. 56,444,501 510118596 | 36,501,921 $7.181.042
STPFLEX 54432949 $9284046 | 514,080,000 519360000
Non-Recurring.

Funding® 5475200 $2.706,008
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Figure 1: Projected and Programmed Fuunds by Funding Category
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‘Table 2: Fiscal Year 2023 Summary -

Programmed
Federal Funding Total Fund
51812800 CRP>200K
$3.141,186 HSIPPEN
52512949 NHPP
3475200 STCASH
36,444,501 STP=200%.
54432949 STPFLEX
18810585 ToTAL
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‘Table 3: Fiscal Year 2024 Summary -
Programmed

Federal Funding Total Fund
$2.706.008 COVID=200k
$906.400 CRP>200k
$3314350 HSIPPEN
52651480 NHPP
519,118,596 STP=200k.
59284046 STPFLEX
$37.950.899 TOTAL
‘Table 4: Fiscal Year 2025 Summary -

Programmed

Federal Funding Total Fund
$6.501.921 STP=200k.
$14,080000 STPFLEX
520581071 TOTAL
‘Table 5: Fiscal Year 2026 Summary -

Programmed.

Federal Funding Total Fund
5718100 STP=200¢
519,360,000 STPFLEX
526541092 ToTAL

‘Table 6: Total Federal Funding in TIP

Fiscal Year | Federal Funding

FY23 18819585
FY24 $37.980.899
FY25 520581921
FY26 $26541.082

‘Acadiana MPO TIP Financial Plan
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Figure 2: Total Federal Funding by Year
Federal Funding by Year
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Figure 3: Total Project Funding Totals by Funding Type

Total Project Funding Totals by Type
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Carryover Funds

‘The MPO documents carryover fnds from previous years” STP allocations that were not able o be
utilized by the MPO due to insuficient programming by the MPO pricr {0 is change in sponsor fo the
Acadiana Planning Commission from Lafayette Consolidated Government. The MPO has a camyover
‘balance of $28,769,742 (as of 12/17/2021) that it i wilzing to deliver projects and fund potential cost
over runs. Due to the high carryover balance, the MPO is curently programming more than the anmual
allocaton $7,000,000 in ederal fonding.

Table 7: Carryover Funding

Funding f3eY) f397) Vs Y26
STP-200k. $6.444,501 | $19.118596 | 6,501,921 | $7,181,042
“Ananal

Allocation $7.000000 | $7000000| $7.000.000 | $7.000.000
‘Carryover

Balance $28769.742 | $16651,146 | $7.498079 | $7317.037

TIP Projects by Sponsor and Performance Measures

TIP projects are sponsored by the Lovisiana Department of Transpartation and Development and local
‘agencies that are members of the Acadiana MPO. The projects sponsored by member agencies are
selected through the TIP Selection Process.

‘Table §: Federal Funding by Sponsor

[ Sponsor Federal Funding FY23-FY26
New Ioeria $2.292.000
Iberia Parish $4.092.364.
Tafayene

Parish $4.979.879
LADOTD 560,699,504
Scott $6.073.280
Youngsville $13330004
Carencro $1.364.000
Brossasd 34504715
St Landry $3379.200
Breaux Bridge $3.115.606

‘Acadiana MPO TIP Financial Plan
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Figure 4: TIP Programming by Sponsor
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‘Projects in the TIP are classified according to its corresponding federal performance measure. Every TIP
‘project works to achieve the targets set by the MPO, and the MPO reviews the performance fargets on an.
‘anaval basis to adjust TIP programming where needed.

Figure 5: TIP Programming by Performance Measure

Project Types by Performance Measures
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Transit Funding

Lafayette Transit System (LTS) i the only mass transt service within the MPO arca. As such they are
the direct recipient of federal dollars for section 5307, 5339, LaNo funding and Bus and Bus Facilities
Tavestment from the Federal Transit Administration. Transit fnding is based on formula fands, which
are identified anmually in the Federal Register. Local match for these funds is provided by Lafayette
Consolidated Government. As shown in Table 9 below LTS anticipates receiving about $12 million in
FTA grant assistance a year over the next four years. Since section 5310 and 5311 grant awards are:
‘unknown for outlying years (FY24-FY26),they are programed with $0.

Table 9: Transit Funding by Fiscal Year

Funding
Source FY 2023 |FY 2024 | FY 2025 |FY 2026
5307 $5.716,700 | $5790.701 | $5.798.105 | $5.856.087
5339 $600.000 $606.000 $612.060 $618,181
LoNo $2.281250 | $1.597.063 | SL613.034 | S1629.164
Bus and B

Facilities $4.687.500 | $4.734375 | $4.781.719 | $4.829.536
5310 $73.169 S0 50 50
) $1.495.000 S0 $0 50
TOTAL $14053.619 | $12.728.130 | $12.804.917 | $12.932.968

Figure 6: TIP Transit Funding.
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As part of the Metropolitan Transportation Plan development process, the MPO documented segionally
Significant projects in the area that are in development and are fanded solely under state and local fuanding
‘commitments. The projects were utlized in the development in the MPO’s ransportation model and are.
‘monitored for completion to ensure that the ful transportation nefwork i utilized in the TIP selection

Regionally Significant Projects

process when analyzing projects for raffic impacs.

‘Table 10: Regionally Significant Projects Funded by State and Local Funds.

“Tength | Comstructon
Roadway | TImprovement | Project Limits m) | Cost

1A% | Wideningto3 | Youug Streetto RecoveryRd

Widening lanes (S of Ambassador Caffery) 236 $5.857.792
pallo

Road Phase | Newd Lane | Old Spaaish Tl t0 800 fet

1 Roadway south of JB Road 1.00 $7,000.000
Apallo

RoadPhase | NewdLune | 500 feetsouth of TB Road o

2and3 Roadway Dulles 090 $10.000.000
Airpart

Rowdin | NewSLaune

Theria Parish | Roadway US 90to LA 3212 0380 $2.300.000
Bemard

Road New4 Lane

Extension Roadway Albertson Plowy to LA 182 1.00 $2.900.000
Bemud | Widening of 2

Road Lane Roadway

Extension | to3Lane LA 18210 US 90 1.00 $4.400.000
upart TAGT wIA R T whees

Access coundsbout will be

RoadPhase | NewSLune | consructed o itersct with

1 Roadway Grand Prairie Hwy 061 $1.800.000
ipart

Access

RoadPhase | NewSLune | LA 3212 Roundsbout to

2 Roadway. ‘Hanger Drive Imile | $3.000.000
Ciumpgne | New2Lane | 1.1 miles north of Belle Drto

Blvd Roadway Latiolais Dr. Limiles|  $1.800000
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Evangeline/Cty of Vile
Platte Counci on Aging
Thera Parih SMILE
SE. Landry Parish
‘Government Counci on
Aging
St. Marti Parsh
‘Government Counci on
Aging
Vermilon Policy Jury
Subtotal by Funding
Source (FTA)

|Grand Total by Funding Source

A)

'SECTION 5311 RURAL TRANSIT ASSISTANCE GRANT

$242,452.05
$210,000.00

$257,127.80
$130,000.00

'$94,000.00
$933,580

$337,894.95
$210,000.00

$453,724.20

$130,000.00
$94,000.00

51,225,619

S14520,126

$0.00
$0.00

$0.00

$0.00
$0.00

$0.00

$580,347.00|
$420,000.00|

$710,852.00|

'$260,000.00|

'$188,000.00|
52,159,199

519,845,645
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Operations and Maintenance

“The MPO cannot utlieits undin for operations and maintenance.ofthe transportaton system;
hovweves, the MPO does e  gesl of exria a Stteof Good Repi i plannin proces. The MPO
has two pesformance measures related o preservtion of th existog hranspartaion sysie, pavemeat
preservation and bridge peservation. The MPO picitize projects submited by local ageacies o TIP
Selecton ha eflectsthe fwo pecformance measues. The MPO also request that all ocaland public
agencies tat utlize TIP funding connit o mainaising th inprovementsto ensuxea State of Good
Repaic.

Projects Removed from 2019-2022 TIP due to Implementation

‘The MPO has removed the following projects from the 2019-2022:

‘FL07233 Lafayette MPO Non State Pvt Markings
'FL009500-2040 Plan Inp! & 149 Action Plan
'ELO11832 US 90: Cameron St Overlay ~PM 3
'HL012018 Adaptive Traffic Signal Design and Ip.
'HL012304- LCG Road Overlay Program

'HL012861 Prejean Rd Pavement Preservation
'HL012869 LA 182 (University Ave) @ LA 823 (Renaud) Roundabout Design(engineering) phase
'HO13025-UNIV AV Ph 1: 100°s 500 s I-10EB Ramp.
'HL014342-Acadiana MPO Planning Services 2021-2022
10. HL012863- Cypress Island Hivy Pavement Preservation
1. HLOI3516-La 353: LA 94 to Cypress Istand Hury

12. HL014576 LA 31: Governor Mouton St-Brookwood Dr
13. HLO13515-La 92: Pavement Preservation

PR N

‘Acadiana MPO TIP Financial Plan
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‘The projects were all selected throngh the MPO's TIP Selection Process that was revised in 2015 and is

displayed below:

Project Call Application and Evaluation Process

Step I: Staff Review and Rating

Prjcs are revewed byt o e
Tedrs comotnce s e
Spplcaiy et e e e o
ey cpanitis.

Step 3: Transportation Technical
Committee

e TechniclCommite eiewsthe sk
acing chedue s projc oo
echrica prspective and ke changes

S hey e . T et of o
s on ot

‘The MPO has worked closely with local agencies and LA DOTD to ensure timely project delivery for all
‘projects funded under the TIP Selection Process; however, delays in implementation have occurred for

reasons such as:

 Delays inROW acquisition

Step 2 Project Bualuation

Prct s vstad byt s s
et . Py
e e o sow o g
e s g ol

% 5
Step & Transportation Plicy

hecommite ool sdots e paecs
andihenadopts s econd essvion g
ot ot 0 1 PO T

Delays due to timely submission of documents

« Chianges to project scope post TP programiming
> Additons of tun lanes to mprove rafic flowsto pavemment presevation pojects
o Additons of drinage fcilie to easre resilincy of roadway

The MPO is working to improve project delivery by establishing a full scope prior fo the design process
and managing communications befween local agencies and LA DOTD.

‘Acadiana MPO TIP Financial Plan
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L.000038 PLANNING, TRAINING AND RESEARCH
Route: Control Section: Beg Log Mil: EadLog Mie: Pasish: Oft System Road:
[Remarks [Type Inprovement [Work Type
[HANDLED THROUGH OPERATING BUDGET [OTHER / MISCELLANEOUS.
[Project Phase [Project Cost [Tota Cost (w/CEAFIDC) [FederalShare [Fund [ear [Sponsor
Feasibility 5000 5000 50.00 CM 203
'$3,000.00 '$3,000.00 $2.400.00 DEMO 2023,
'$300.000.00 '$300.000.00 '$240.000.00 HSIPPEN. 2023,
$7.500.00 $7.500.00 $6000.00 LOCAL 2023
'$60.000.00 '$60.000.00 $48,000.00 LTAP 2023,
'$600.000.00 '$600.000.00 '$480.000.00 SPR MAND 2023,
'$3.637.500.00 '$3.637.500.00 $2.910,000.00 SPR OPT 2023
'$1.500.000.00 '$1.500.000.00 '$1200000.00 STCASH 2023
1$94.500.00 $94.500.00 $75,600.00 STP<200K. 2023
$2.325,000.00 $2.325,000.00 '$1.860.000.00 STP<SK 2023,
$7.500.00 $7.500.00 '$6,000.00 CM 2024,
$225,000.00 $225,000.00 '$180.000.00 HSIPPEN. 2024
'$60.000.00 '$60.000.00 $48,000.00 LTAP 2024,
'$450.000.00 '$450.000.00 $360.000.00 SPR MAND 2024,
'$3,150.000.00 '$3,150.000.00 $2.520,000.00 SPR OPT 2024,
'$60.000.00 '$60.000.00 $48000.00 STCASH 2024
$135,000.00 $135,000.00 '$108,000.00 STP<200K 2024
$2.250,000.00 $2.250,000.00 '$1.800.000.00 STP<SK 2024,
$7.500.00 $7.500.00 '$6,000.00 STPFLEX 2024,
$1,500.00 $1,500.00 $1.200.00 CM 2025
'$9,000.00 '$9,000.00 $7.200.00 DEMO 2025
'$150.000.00 '$150.000.00 '$120.000.00 HSIPPEN 2025
'$60.000.00 '$60.000.00 $48,000.00 LTAP 2025
'$600.000.00 '$600.000.00 '$480.000.00 SPR MAND 2025
$2.850,000.00 $2.850,000.00 $2.280.000.00 SPR OPT 2025
$375,000.00 $375,000.00 $300000.00 STCASH. 2025
'$2.457,000.00 '$2.457,000.00 '$1.965.600.00 STP<200K. 2025
$151,500.00 $151,500.00 $121,200.00 STP<SK 2025
'$67.500.00 $67.500.00 $54,000.00 STPFLEXE 2025
$7.500.00 $7.500.00 '$6,000.00 TCP 2025
$975,000.00 $975,000.00 '$780.000.00 HSIPPEN. 2026
'$60.000.00 '$60.000.00 $48,000.00 LTAP 2026
'$1.350,000.00 '$1.350,000.00 '$1,080.000.00 NHPP 2026
'$1,050.000.00 '$1,050.000.00 '$840.000.00 SPR MAND 2026
'$2.850,000.00 '$2.850,000.00 $2.280,000.00 SPR OPT 2026
'$60.000.00 '$60.000.00 $48000.00 STCASH 2026
'$60.000.00 '$60.000.00 $48,000.00 STP<200K. 2026
Total Cost 28,006,500.00 28,006,500.00 22,405,200.00
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Project:

L.000039 ACCELERATED LOADING FACILITY
Route: Control Section: Beg Log Mik: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[CONSTRUCT TEST SECTIONS [OTHER / MISCELLANEOUS

[Project Phase [Project Cost [Totat Cost (w/CE&I-IDC) [Federat Share [Fund [Year [Sponsor
Construction 5750000 8250 6600 STPFLEX. 2003

750000 8250 6600 STPFLEX. 204

750000 8250 6600 STPFLEX. 2005

5750000 8250 6600 STPFLEX. 206

Total Cost $30,000.00 $33,000.00 $26,400.00
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Project:

L.000040 FEDERAL BRIDGE INSPECTION PROGRAMS
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[INSPECTIONS, RATINGS, LOAD FACTORS [PRESERVATION, BRIDGE (ON SYSTEM)
[Project Phase [Project Cost [ Total Cost (w/CE&T-IDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 5900,000.00 5900,000.00 ST2000000 STPFLEX 3
53000000 53000000 52400000 DEMO 2024
4500000 4500000 53600000 NHPP 2024
$675,000.00 $675,000.00 554000000 STPFLEX 2024
515000000 515000000 512000000 FBROFF 225
5600,000.00 560000000 548000000 STPFLEX 225
575000000 $750,00000 60000000 STPFLEX 2026
Design (Engincering) 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
Construction 57500000 82,5000 6600000 STPFLEX 3
51500000 51650000 1320000 STPFLEX 2024
51500000 51650000 1320000 STPFLEX 225
51500000 51650000 1320000 STPFLEX 2026
Total Cost $3315,000.00 $3.327,000.00 $2.661,600.00
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L.000046 MISC STP ENHANCEMENT PROJECTS
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design (Engineering) 57.500.00 57.500.00 SG000.00 TAP200K 04
57,500.00 $7.500.00 600000 TAP<SK 2024
57,500.00 $7.500.00 600000 TAPFLEX 2024
57,500.00 $7.500.00 600000 TAP200K 225
57,500.00 $7.500.00 600000 TAP<SK 225
57,500.00 $7.500.00 600000 TAPFLEX 225
57,500.00 $7.500.00 600000 TAP200K 2026
57,500.00 $7.500.00 600000 TAP<SK 2026
57.500.00 $7,500.00 600000 TAPFLEX 2026
Construction 57500000 82,5000 56600000 LOCAL 3
$225,00000 $247,50000 519800000 STCASH 3
57500000 582.50000 56600000 TAP00K 3
515000000 $165,000.00 513200000 TAP<SK 3
515000000 $165,000.00 513200000 TAPFLEX 3
515000000 $165,000.00 $132,00000 LOCAL 2024
$450,000.00 $495,00000 539600000 STPENH 2024
57500000 82,5000 56600000 TAP00K 2024
57500000 82,5000 6600000 TAP<SK 2024
515000000 $165,000.00 513200000 TAPFLEX 2024
$180,000.00 $195,000.00 $158.400.00 LOCAL 225
$225,00000 $247,50000 $198.000.00 STCASH 225
55250000 55775000 54620000 STPENH 225
$300,000.00 $330,00000 526400000 TAP200K 225
$195,000.00 $214.50000 SITL600.00 TAP<SK 225
$412,50000 $453.750.00 536300000 TAPFLEX 225
57500000 82,5000 56600000 LOCAL 2026
4500000 54950000 $39.60000 STPFLEX 2026
5600,000.00 $660,000.00 552800000 TAP<200K 2026
$375,000.00 $412,50000 533000000 TAP<SK 2026
$105.00000 $115,500.00 59240000 TAPFLEX 226
Total Cost '$4207,500.00 $4,621,500.00 $3,697.200.00
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Project

L.000047 MISC NATIONAL TRAILS PROJECTS.
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 25000 25000 SI800000 RTP 3
53600000 53600000 52850000 RTP 2024
5225000 52,5000 51800000 RTP 225
5225000 250000 51800000 RTP 2026
Design (Engincering) 5375000 5375000 5300000 RTP 3
5375000 5375000 5300000 RTP 2024
5375000 5375000 5300000 RTP 225
$3,750.00 $3,750.00 5300000 RTP 2026
Construction $112.500.00 512375000 59900000 LOCAL 3
$225,00000 $247,50000 519800000 RTP 3
59000000 599.00000 57920000 LOCAL 2024
$225,00000 $247,50000 519800000 RTP 2024
57500000 92,5000 56600000 LOCAL 225
$315,00000 534650000 $27720000 RTP 225
57500000 582,50000 56600000 LOCAL 2026
$225,000.00 $247,500.00 519800000 RTP 226
Total Cost $1,461,000.00 $1595.250.00 $1.276.200.00
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L.000048 'SCENIC BYWAYS OF LA
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 55250000 55250000 S20000 NSB 3
5250000 5250000 54200000 NSB 2024
5250000 5250000 54200000 NSB 225
5250000 5250000 54200000 NSB 2026
Design (Engincering) 55250000 55250000 54200000 NSB 3
518000000 518000000 514400000 STCASH 3
55250000 55250000 54200000 NSB 2024
5250000 5250000 54200000 NSB 225
55250000 55250000 54200000 NSB 2026
Construction 515000000 $165,000.00 $132,00000 LOCAL 3
3750000 54125000 53300000 NSB 3
515000000 516500000 513200000 STCASH 3
3750000 54125000 53300000 STPFLEX 3
56750000 57425000 $59.40000 NSB 2024
56750000 57425000 $59.40000 NSB 225
56750000 57425000 $59.40000 NSB 2026
Total Cost SL177,500.00 $1.235.250.00 $985.200.00
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Project

L.000049. INDLAN RESERVATION ROADS
Route: Control Section: Beg Log Mik: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Design (Engineering) $3,00000 $3,00000 $240000 FLE 2003
5240000 FLE 204
300000 300000 5240000 FLE 2005
5240000 FLE 206
Construction $560.000.00 566,000.00 $52.800.00 FLE 2023
560.000.00 566,000.00 $52.800.00 FLE 204
560.000.00 566,000.00 $52.800.00 FLE 2005
560.000.00 566.000.00 55280000 FLE 206
Total Cost $252,000.00 $276,000.00 $220800.00
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Project

L.000050 LA PUBLIC LANDS HIGHWAY PROGRAM
Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Construction $37.500.00 $41.250.00 $33.00000 FLE 2003
5600,000.00 566000000 532800000 FLE 204
515000000 516500000 13200000 STP<SK. 204
75000000 $825,00000 66000000 FLE 2005
575000000 582500000 566000000 FLE 206
Total Cost 52,287,500.00 $2.516250.00 $2,013,000.00
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Project

L.000051 OVERLAY OR SURFACE REPAIR ON INTERSTATE
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Environmental 57.500.00 57.500.00 SG00000 NHPP 3
57,500.00 $7.500.00 5600000 NHPP 2024
57,500.00 $7.500.00 5600000 NHPP 225
$7,500.00 $7.500.00 5600000 NHPP 2026
Design (Engincering) 515000000 515000000 512000000 NHPP 3
515000000 515000000 512000000 NHPP 2024
515000000 515000000 512000000 NHPP 225
515000000 515000000 512000000 NHPP 2026
3750000 54125000 53300000 M 3
Construction $1,500,000.00 $1.650.00000 5132000000 NHPP 3
3750000 54125000 3300000 STPSSK 3
$112,50000 12375000 59900000 STPFLEX 3
57500000 82,5000 56600000 DEMO 2024
52.310,00000 $2,541,00000 $2.02,80000 NHPP 2024
$225,00000 $247,50000 $198.000.00 STPFLEX 2024
$4,500,000.00 $4,950,000.00 $3,960,00000 NHPP 05
$4,500,000.00 $4.950,000.00 $3.960,000.00 NHPP 06
Total Cost 513927,500.00 515257,250.00 $12.205.800.00
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L.0000s3 STATEWIDE OVERLAY PROGRAM
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
‘Environmental 7.500.00 7.500.00 SG00000 STPFLEX 3
51875000 51875000 $1500000 NHPP 2024
5375000 5375000 5300000 STPFLEX 2024
57,500.00 $7.500.00 600000 STPFLEX 225
$7.500.00 $7,500.00 600000 STPFLEX 2026
Right of Way 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
Utiity Relocation $168.750.00 $168.750.00 513500000 NHPP 3
57125000 57125000 5700000 STPFLEX 3
57500000 57500000 56000000 LOCAL 2024
512000000 512000000 59600000 NHPP 2024
57500000 57500000 6000000 STPFLEX 2024
53000000 53000000 52400000 LOCAL 225
5250000 5250000 54200000 NHPP 225
51500000 51500000 1200000 STPFLEX 225
512000000 $120,00000 59600000 STPFLEX 2026
Design (Engincering) 52250000 52,5000 $18,00000 NHPP 3
5225000 52,5000 1800000 STPFLEX 3
5225000 52,5000 $18,00000 NHPP 2024
525000 52,5000 1800000 STPFLEX 2024
51500000 51500000 1200000 DEMO 225
5225000 52,5000 $18,00000 NHPP 225
5225000 52,5000 1800000 STPFLEX 225
5225000 52,5000 $18,00000 NHPP 2026
$22,500.00 $22,500.00 $18.00000 STPFLEX 206
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Construction $450,00000

$495,00000

539600000

NEA

SATRANS
STBONDS
STCASH
STP0K
STP<SK.
STPFLEX
DEMO

LOCAL
NEA

STBONDS
STCASH
STGEN
STPQ0K
STP<SK.
STPFLEX
covp
DEMO

NEA

STBONDS
STCASH
STP<SK.
STPFLEX
covp
DEMO

NEA

STBONDS
STCASH
STP0K
STP<SK.
STPFLEX

$37.500.00 $41.250.00 $33.000.00
5150000000 5165000000 5132000000
5450000000 5495000000 5396000000
$15,000.00 51650000 51320000
5225000000 5247500000 5198000000
515000000 5165,00000 513200000
22500000 524750000 519800000
90000000 599000000 579200000
5750000000 5825000000 5660000000
$52.500.00 $57.750.00 54620000
$525,00000 57750000 546200000
515000000 516500000 513200000
$90,000.00 599.000.00 $79.200.00
575,000.00 582.500.00 566,000.00
5150000000 5165000000 5132000000
$11,250,000.00 $12.375,000.00 990000000
575000000 $825,00000 566000000
575000000 $825,00000 566000000
533000000 536300000 529040000
5225000000 5247500000 5198000000
5144750000 5159225000 5127380000
$9,750,00000 $10,725,000.00 $8,580,00000
5120000000 5132000000 5105600000
515000000 516500000 513200000
575,000.00 582.500.00 566,000.00
530000000 533000000 526400000
575,000.00 582.500.00 566.000.00
5150000000 5165000000 5132000000
$9,00000000 59.900,00000 $7.92000000
75000000 582500000 566000000
533750000 $37125000 529700000
5156000000 5171600000 137280000
57875,00000 5866250000 5693000000
5300000000 5330000000 5264000000
515000000 516500000 513200000
530000000 533000000 526400000
5150000000 5165000000 5132000000
5750000000 5825000000 5660000000
575000000 582500000 566000000
515000000 516500000 513200000
22500000 524750000 519800000
5975,00000 SLO7250000 585800000
5900000000 59.900,00000 57.92000000
Total Cost $93,847,500.00 $103,129,500.00 $82.503,600.00
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L0004 'ROAD PREVENTIVE MAINTENANCE PROGRAM
Route: Control Section: BegLog Mile: EndLog Mile: Paish: OFF System Road:
Remarks [Type Inprovement [Work Type
Broject Phase. Broject Cost [Total Cost (w/CE&T-DC) [Federal Share [Fund [Fear [Sponsor
sty Relocation 6000000 60,0000 SI00000 STPFLEX 2005
56000000 56000000 $45.00000 STPFLEX 04
57300000 57300000 6000000 STPFLEX 205
56000000 56000000 $45.00000 STPFLEX 06
Construction 57300000 82,5000 $66.00000 DEMO 203
57300000 $82.50000 6600000 NFA 203
$375,000.00 $412.500.00 $330.000.00 NHPP 2023,
'$1.200.000.00 '$1.320,000.00 $1,056.000.00 STPFLEX 2023,
7300000 582.50000 6600000 DEMO 04
57300000 $82.50000 6600000 NFA 04
22500000 24750000 519800000 NEPP 04
533750000 $57125000 529700000 STP200K 04
57300000 82,5000 6600000 STP<SK 04
5142500000 $1,567.50000 $1254,000.00 STPFLEX 04
$262.500.00 $288.750.00 $231,000.00 COVID 2025,
57300000 82,5000 6600000 NFA 205
57300000 82,5000 $6600000 NEPP 205
$1.237.500.00 $1.361,250.00 $1,089.000.00 STPFLEX 2025,
7300000 $82.50000 6600000 ESEP 06
57300000 $82.50000 6600000 NFA 06
560000000 566000000 552800000 NEPP 06
$525.000.00 $577.500.00 $462,000.00 STPFLEX 2026
Total Cost $7117,500.00 $7,803,750.00 $6,243,000.00
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L.0000s5 RAILROAD CROSSING IMPROVEMENTS
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 57.500.00 57.500.00 5600000 STCASH 3
57,500.00 $7.500.00 600000 STCASH 2024
57,500.00 $7.500.00 600000 STCASH 225
57,500.00 $7.500.00 600000 STCASH 2026
‘Environmental $7.500.00 $7.500.00 600000 STCASH 3
57,500.00 $7.500.00 600000 STCASH 2024
57,500.00 $7.500.00 600000 STCASH 225
57,500.00 $7.500.00 600000 STCASH 2026
Right of Way $7.500.00 $7.500.00 5600000 LOCAL 3
57,500.00 $7.500.00 600000 STCASH 3
57,500.00 $7.500.00 600000 STCASH 2024
57,500.00 $7.500.00 600000 STCASH 225
$7.500.00 $7,500.00 600000 STCASH 2026
Utiity Relocation 51500000 51500000 1200000 LOCAL 3
5225000 52,5000 1800000 STCASH 3
5225000 52,5000 1800000 STCASH 2024
3750000 3750000 53000000 LOCAL 225
$300,000.00 $300,000.00 $24000000 STCASH 225
$2250000 22,5000 1800000 STCASH 2026
Design (Engincering) 51500000 51500000 1200000 STCASH 3
51500000 51500000 1200000 STCASH 2024
51500000 51500000 1200000 STCASH 225
51500000 51500000 1200000 STCASH 2026
Construction 512000000 $132,00000 510560000 HSIP 3
$225,00000 $247,50000 $198.000.00 LOCAL 3
$1,125.00000 $1.237.50000 5990,000.00 STCASH 3
$225,00000 $247,500.00 $198.000.00 LOCAL 2024
$1,125.00000 $1.237.50000 5990,000.00 STCASH 2024
$225,00000 $247,500.00 $198.000.00 LOCAL 225
$1,125.00000 $1.237.50000 5990,000.00 STCASH 225
$225,00000 $247,500.00 $198.000.00 LOCAL 2026
$1,125.00000 $1.237.500.00 5990,000.00 STCASH 226
Total Cost $6,097,500.00 $6,649,500.00 $5,319,600.00
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L.0000s6 MISC HAZARD ELIMINATION AND SAFETY
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 1500000 1500000 S1200000 HSIP 03
4500000 4500000 53600000 HSIPPEN 3
51500000 51500000 1200000 HSIP 2024
$165,000.00 $165,000.00 513200000 HSIPPEN 2024
55250000 55250000 54200000 STCASH 2024
51500000 51500000 1200000 HSIP 225
512000000 5120,000.00 59600000 HSIPPEN 225
$975,000.00 $975,000.00 578000000 STCASH 225
51500000 51500000 1200000 HSIP 2026
$375.00000 $375.00000 530000000 HSIPPEN 2026
57500000 57500000 56000000 STCASH 2026
‘Environmental 5225000 $2.50000 51800000 HSIP 3
57.500.00 $7,500.00 5600000 HSIPPEN 3
5225000 $2,50000 51800000 HSIP 2024
57,500.00 $7.500.00 5600000 HSIPPEN 2024
57.500.00 $7.500.00 5600000 HSIP 225
5225000 250000 1800000 HSIPPEN 225
59.750.00 59.750.00 780000 SATRANS 225
5225000 $2.50000 51800000 HSIP 2026
57,500.00 $7.500.00 5600000 HSIPPEN 2026
Right of Way 5300,000.00 5300,000.00 524000000 HSP 3
515000000 515000000 512000000 HSIPPEN 3
51500000 51500000 1200000 SATRANS 3
57500000 57500000 6000000 STCASH 3
$362,500.00 $562,50000 45000000 HSIP 2024
57500000 57500000 56000000 HSIPPEN 2024
57500000 57500000 6000000 STCASH 2024
$450,000.00 $450,000.00 536000000 HSIP 225
515000000 515000000 512000000 HSIPPEN 225
51500000 51500000 1200000 SATRANS 225
51500000 51500000 1200000 STCASH 225
$300,000.00 $300,000.00 524000000 HSIP 206
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Utilty Relocation 530000000 $300,000.00 524000000 HSP

515000000 515000000 512000000 HSIPPEN
$300,000.00 $300,000.00 $24000000 HSP
515000000 515000000 512000000 HSIPPEN
$225,00000 522500000 518000000 HSIP
$195.000.00 $195.000.00 $156.000.00 HSIPPEN
$600,000.00 $600,000.00 $480,000.00 STCASH
3750000 3750000 53000000 STPFLEX
$300,000.00 $300,000.00 $24000000 HSP
515000000 515000000 512000000 HSIPPEN
Design (Engincering) 57500000 57500000 56000000 HSIP
53000000 53000000 2400000 HSIPPEN
512000000 512000000 59600000 SATRANS
57500000 57500000 6000000 STCASH
56000000 56000000 4800000 HSIP
56750000 56750000 55400000 HSIPPEN
513500000 513500000 510800000 HSIP
53000000 53000000 2400000 HSIPPEN
57500000 57500000 6000000 STCASH
515000000 515000000 512000000 HSP
53000000 53000000 52400000 HSIPPEN
Construction $2.662.500.00 $2,928,750.00 $2343,00000 HSIP
$2,025,00000 $2.227,50000 $1.782,00000 HSIPPEN
3750000 54125000 53300000 NHPP
3750000 54125000 53300000 SATRANS
515000000 $165,000.00 513200000 STCASH 3
$3,225,00000 $3,547,50000 $2.838,00000 ESP 0
$1,515.00000 $1,666,500.00 5133320000 HSIPPEN 2024
$525,00000 $577,50000 546200000 SATRANS 2024
$600,000.00 $660,000.00 552800000 STCASH 2024
57500000 22,5000 6600000 TAPSSK 2024
$2,775,00000 $3,02,50000 $2,442,00000 HSIP 225
$2.850,000.00 $3,135,000.00 $2,508,000.00 HSIPPEN 2025
$450,000.00 $495,000.00 539600000 STCASH 225
$750,00000 $825,000.00 $660,000.00 STPFLEX 225
57500000 22,5000 6600000 TAPSSK 225
$3,525,00000 $3.877,50000 53,102,00000 HSIP 2026
$3,000,000.00 $3,300,000.00 $2.640,00000 HSIPPEN 2026
57500000 82,5000 56600000 NHPP 2026
57500000 $82,500.00 6600000 STCASH 226

Total Cost $32,012,250.00 $34,455,000.00 $27.564,000.00
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Project

L.000057 SOFT SIDE SAFETY

Route: Control Section: Beg Log Mik: End Log Mi: Parish: OffSystem Road:

[Remarks [Type Improvement [Work Type

[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.

Feasibility $37.500.00 $37.500.00 3000000 ESP 2003
511250000 511250000 $90.000.00 ESIPPEN 2023
57125000 57125000 $57.000.00 STCASH 2023
$15.000.00 $15.000.00 $12.000.00 ESP 204
520625000 520625000 516500000 HSPPEN 204
$75.000.00 $75.000.00 S60.000.00 STCASH 204
$15.000.00 $15.000.00 $12.000.00 STPFLEX 204
$435,00000 $435,00000 534300000 HSIP 2005
511250000 511250000 $90.000.00 ESIPPEN 2005
$15.000.00 $15.000.00 $12.000.00 STPFLEX 205
$435,00000 $435,00000 534300000 HSIP 206
511250000 511250000 $90.000.00 ESIPPEN 206
$15.000.00 $15.000.00 $12.000.00 STPFLEX 206

Total Cost $1,657,500.00 $1,657,500.00 $1,326,000.00
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Project

L.000060 LOCAL ROADS SAFETY PROGRAM
Route: Control Section: Beg Log Mik: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Year [Sponsor
Feasibility S15.000.00 S15.000.00 S12.00000 ESIPPEN 204

$24,000.00 $24,000.00 $19.200.00 STCASH 204

$21,900.00 $21,900.00 $17.52000 ESIPPEN 2005

$24,000.00 $24,000.00 $19.200.00 STCASH 205

$21,900.00 $21,900.00 $17.52000 ESIPPEN 206

$24,000.00 $24,000.00 $19.20000 STCASH 206
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Right of Way

Uity Relocation

Design Engincering)

Construction

Total Cost

$1,500.00 $1,500.00 5120000
513.500.00 513.500.00 51030000
51500000 51500000 $12,00000
5750000 5750000 5600000
575,000.00 575,000.00 560,000.00
51500000 51500000 512.00000
5150000 5150000 5120000
5600000 5600000 5450000
5750000 5750000 5600000
5750000 5750000 5600000
5150000 5150000 5120000
513.500.00 513.500.00 51030000
51500000 51500000 512.00000
51500000 51500000 512.00000
51500000 51500000 512.00000
5150000 5150000 5120000
5600000 5600000 5450000
5750000 5750000 5600000
5750000 5750000 5600000
5150000 5150000 5120000
513.500.00 513.500.00 51030000
51500000 51500000 512,00000
$9,00000 $9,00000 5720000
530,000.00 530,000.00 52400000
51500000 51500000 512.00000
511,25000 $11.250.00 $9,00000
575,000.00 575,000.00 560,000.00
$30,000.00 $30,000.00 52400000
5600000 5600000 5450000
$37.500.00 $37.500.00 530,000.00
5750000 5750000 5600000
5750000 825000 5660000
567.500.00 57425000 559.400.00
51500000 516,500.00 51320000
515,000.00 51650000 513.20000
5975,00000 SLO7250000 585800000
545,000.00 $49.500.00 $39.600.00
575,000.00 582.500.00 566,000.00
575,000.00 $82.500.00 566,000.00
$997,500.00 5109725000 587750000
51500000 516,500.00 $13.20000
5375000 5412500 5330000
520625000 522687500 S181,50000
22500000 524750000 519800000
575,000.00 582.500.00 56,000.00
575.000.00 $82.500.00 566,000.00
$3,487,050.00 $3,774,300.00 $3,019,440.00

STCASH




image32.png
L.000061 'SAFE ROUTES TO PUBLIC PLACES PROGRAM
Route: Control Section: BegLog Mile: ‘EndLog Mie: Parish: OfF System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&F-IDG) [Federal Share [Fund [Fear [Sponsor
Feasibilty 53000000 53000000 S2000000 SR2S 05
$102,00000 $102,00000 SSL600.00 SR2S 204
$12.00000 51200000 $9.60000 HSIPPEN 05
51500000 51500000 $1200000 SR2S 05
$45,00000 4500000 $36000.00 STCASH 05
51500000 51500000 $1200000 SATRANS 06
$12.00000 51200000 $9.60000 SR2S 06
Design (Engincering) 59000000 59000000 $7200000 HSPPEN 03
53000000 53000000 52400000 SATRANS 03
53000000 53000000 52400000 SR2S 03
51500000 51500000 S1200000 STCASH 03
$37,50000 $37,50000 53000000 HSPPEN 204
53000000 53000000 52400000 SATRANS 204
250000 $2,50000 1300000 SR2S 204
57300000 57300000 6000000 STCASH 204
51500000 51500000 $1200000 HSPPEN 05
53000000 3000000 52400000 SATRANS 05
$45,00000 4500000 3600000 SR2S 05
53000000 53000000 52400000 STCASH 05
56000000 56000000 54800000 HSIPPEN 06
53000000 3000000 52400000 SATRANS 06
51500000 51500000 $1200000 SR2S 06
53000000 53000000 52400000 STCASH 06
Construction $382,50000 42075000 $336,600.00 ESIPPEN 03
$15000000 516500000 13200000 SATRANS 03
530000000 533000000 526400000 SR2S 03
515000000 516500000 13200000 STCASH 03
530000000 533000000 526400000 ESIPPEN 204
515000000 516500000 13200000 SATRANS 204
515000000 516500000 13200000 SR2S 204
57300000 22,5000 6500000 STCASH 204
$112,50000 512375000 59900000 ESIP 05
575000000 582500000 $660.000.00 ESIPPEN 05
$37,50000 54125000 53300000 LOCAL 05
$150,000.00 516500000 13200000 SATRANS 05
515000000 516500000 13200000 SR2S 05
515000000 516500000 13200000 STCASH 05
515000000 516500000 $13200000 STPFLEX 05
548750000 $53625000 $429.000.00 ESIPPEN 06
51500000 $16,500.00 1320000 NA 06
515000000 516500000 13200000 SATRANS 06
530000000 533000000 526400000 SR2S 06
$37,500.00 54125000 3300000 STP<3K. 06
Total Cost $4.963.500.00 $5378,250.00 $4302,600.00
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Project

L.000062 MOTORIST ASSISTANCE PATROL (MAP)
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design Engineering 57.500.00 57.500.00 SG00000 NHPP 3
57,500.00 $7.500.00 5600000 NHPP 2024
57,500.00 $7.500.00 5600000 NHPP 225
57.500.00 $7,500.00 600000 NHPP 2026
Construction 3750000 54125000 53300000 CM 3
3750000 54125000 53300000 NHPP 3
58250000 59075000 ST260000 STPAOK 3
$7,500.00 5825000 5660000 CM 2024
$285,00000 31350000 $250800.00 NHPP 2024
58250000 59075000 ST260000 STPA0K 2024
$285,00000 $313,50000 525080000 NHPP 225
515000000 $165,000.00 $132,00000 STPA0K. 225
$285,00000 $313,50000 $250800.00 NHPP 2026
58250000 59075000 ST260000 STPA00K 226
Total Cost $1,365,000.00 $1,498,500.00 $1,198,800.00
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L.000063 ‘TRAFFIC CONTROL DEVICES PROGRAM
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 3750000 3750000 3000000 NHPP 03
3750000 3750000 53000000 STPFLEX 3
52250000 22,5000 $18,00000 NHPP 2024
$172,50000 $172,50000 $138.00000 STPFLEX 2024
5250000 5250000 54200000 NHPP 225
5250000 5250000 54200000 STPFLEX 225
5250000 5250000 54200000 NHPP 2026
55250000 55250000 54200000 STPFLEX 2026
Design (Engincering) $157.500.00 $157.500.00 512600000 NHPP 3
57,5000 $7.500.00 5600000 NHPPE 3
3750000 3750000 53000000 STCASH 3
56000000 56000000 54800000 STPFLEX 3
59000000 59000000 7200000 NHPP 2024
4500000 4500000 53600000 STPFLEX 2024
59000000 59000000 7200000 NHPP 225
4500000 4500000 3600000 STPFLEX 225
4500000 4500000 53600000 NHPP 2026
59000000 590,000.00 7200000 STPFLEX 2026
Construction 57500000 82,5000 56600000 HSIP 3
$3,150,000.00 $3,465,000.00 $2.772,00000 NHPP 3
$375,000.00 $412,50000 533000000 STCASH 3
53750000 54125000 53300000 STPSK 3
$975,000.00 $1,072,50000 $658.000.00 STPFLEX 3
51500000 51650000 1320000 HSIP 2024
$750,000.00 $825,000.00 5660.000.00 HSIPPEN 2024
5178125000 5195937500 $1,567.50000 NHPP 2024
515000000 516500000 $132,00000 STCASH 2024
515000000 $165,000.00 $132,00000 STP<SK. 2024
$750,00000 $525,00000 66000000 STPFLEX 2024
57500000 22,5000 56600000 HSIP 225
$1,650,000.00 181500000 $1452,00000 HSIPPEN 225
52,100,000.00 231000000 $1.848,00000 NHPP 225
$1,950,000.00 $2,145.00000 SL71600000 STPFLEX 225
57500000 82,5000 56600000 HSIP 2026
$1,305.00000 $1.435.50000 S1,148.40000 NHPP 2026
$1.200,000.00 $1.320,000.00 $1.056,00000 STPFLEX 226
Total Cost $17,711,250.00 $19.367.625.00 $15.494.100.00
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L.000064 TRANSPORTATION SYSTEMS MANAGEMENT PROG
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
‘Environmental 5450000 5450000 360000 NEPP 04
$3.000.00 $3.000.00 $2.40000 STPFLEX 2024
57,500.00 $7.500.00 600000 STPFLEX 225
$7.500.00 $7,500.00 600000 STPFLEX 2026
Right of Way 51500000 51500000 1200000 NHPP 3
56.000.00 56.000.00 5480000 STPFLEX 3
51875000 51875000 S1500000 STPFLEX 2024
58250000 82,5000 6600000 STPFLEX 225
$7.500.00 $7,500.00 5600000 STPFLEX 2026
Utiity Relocation 51500000 51500000 1200000 NHPP 3
57.500.00 57,500.00 5600000 STPFLEX 3
$540,00000 $540,00000 $432,00000 STPFLEX 2024
4800000 4800000 53840000 NHPP 225
$1,500.00 $1,500.00 5120000 RAILPD 225
$3.000.00 $3.000.00 $2,40000 STPFLEX 225
57,500.00 $7.500.00 600000 STPFLEX 2026
Design (Engincering) $7,500.00 $7,500.00 600000 STPFLEX 2024
57500000 57500000 6000000 NHPP 225
Construction $375,000.00 $412,50000 533000000 NEPP 3
5250000 55775000 54620000 STCASH 3
3750000 54125000 53300000 STP200K 3
57500000 82,5000 56600000 STPSK 3
$525,00000 $907,500.00 72600000 STPFLEX 3
51500000 51650000 1320000 HSIPPEN 2024
5600,000.00 $660,000.00 552800000 NHPP 2024
515000000 $165,000.00 $132,00000 STPA0K. 2024
$135,000.00 5148,500.00 11880000 STP<SK. 2024
$712,50000 578375000 62700000 STPFLEX 2024
$180,000.00 $195,000.00 $158.400.00 COVID 225
57500000 82,5000 66,0000 HSIP 225
57500000 82,5000 66,0000 HSIPPEN 225
57500000 22,5000 56600000 LOCAL 225
$885,000.00 $973,500.00 77880000 NHPP 225
51500000 51650000 1320000 STCASH 225
53000000 $33,00000 52640000 STP2AOK 225
$810,000.00 $891,000.00 71280000 STPFLEX 225
5600,000.00 $660,000.00 $528,000.00 NHPP 2026
515000000 $165,000.00 $132,00000 STPA0K. 2026
$750,000.00 $825,000.00 66000000 STPFLEX 226
Total Cost §7.479,750.00 $8,142,000.00 $6513.600.00
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L.000065 ITS SYSTEMS (STATEWIDE)
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 4500000 4500000 3600000 NHPP 03
4500000 4500000 3600000 STCASH 3
5250000 5250000 54200000 STPFLEX 3
5225000 52,5000 $18,00000 NHPP 2024
57500000 57500000 6000000 STPFLEX 2024
53000000 53000000 2400000 NHPP 225
56000000 56000000 54800000 STPFLEX 225
53000000 53000000 2400000 NHPP 2026
57500000 57500000 6000000 STPFLEX 2026
Design (Engincering) S172.50000 $172,50000 $138.000.00 NHPP 3
59000000 59000000 7200000 STPFLEX 3
$225,00000 522500000 518000000 NHPP 2024
5300,000.00 5300,000.00 $24000000 STPFLEX 2024
515000000 515000000 512000000 NHPP 225
$300,000.00 $300,000.00 $24000000 STPFLEX 225
515000000 515000000 512000000 NHPP 2026
$300,000.00 $300,000.00 $24000000 STPFLEX 2026
Construction 5120000000 $1.320,000.00 $1,056,00000 NHPP 3
$112,50000 $123.750.00 59900000 STPFLEX 3
$1.312,50000 144375000 $1,155,00000 NHPP 2024
515000000 516500000 $132,00000 STCASH 2024
$525,00000 $577,50000 $462,00000 STPFLEX 2024
$1,650,000.00 $1.815.00000 $1.452,00000 NHPP 225
$525,00000 $577,50000 $462,00000 STPFLEX 225
$900,000.00 $990,000.00 $792,000.00 NEPP 2026
$525,000.00 $577,500.00 546200000 STPFLEX 226
Total Cost $9,022,500.00 $9,712,500.00 '$7.770,000.00
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Project

L.000067 INTERSTATE LIGHTING, ELECTRICAL PROJECTS.

Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:

[Remarks [Type Improvement [Work Type

[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.

Design (Engineering) $30,000.00 $30,000.00 2400000 NEPP 2003
$75.000.00 $75.000.00 $60.000.00 NEPP 204
512000000 512000000 $96.000.00 NEPP 2005
$75.000.00 $75.000.00 S60.000.00 STCASH 205
560.000.00 $560.000.00 $48.000.00 NEPP 206

Construction 560000000 566000000 532800000 NEPP 2023
545000000 $495,000.00 539600000 NHPP 204
545000000 $495,00000 539600000 NHPP 2005
582500000 $907,500.00 72600000 NEPP 206

Total Cost $2.685,000.00 $2,917,500.00 $2.334,000.00
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ACCESS MANAGEMENT PROJECTS.

Beg Log Mile:

EndLog Mile:

OffSystem Road:
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[Remarks [Type Improvement [Work Type
[OPER EFFICIENCY MOTORIST ASSISTANCE, ACCESS MANAGEMENT
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 59000000 59000000 7200000 NHPP 03
56000000 56000000 4800000 STPFLEX 3
4500000 4500000 53600000 NHPP 2024
513500000 513500000 510800000 STPFLEX 2024
$247,50000 $247,50000 $198.000.00 NHPP 225
52250000 52,5000 1800000 STPFLEX 225
57500000 57500000 56000000 NHPP 2026
51500000 51500000 1200000 STPFLEX 2026
‘Environmental 57.500.00 57.500.00 5600000 NHPP 3
57,500.00 $7.500.00 600000 STPFLEX 3
$7.500.00 $7,500.00 5600000 NHPP 2024
51500000 51500000 1200000 STPFLEX 2024
57.500.00 57.500.00 5600000 NHPP 225
57,500.00 $7.500.00 600000 STPFLEX 225
57,500.00 $7.500.00 5600000 NHPP 2026
$7.500.00 $7,500.00 600000 STPFLEX 2026
Right of Way 51500000 51500000 1200000 HSIP 3
4500000 4500000 53600000 NHPP 3
$11,25000 51125000 5900000 STCASH 3
560,000.00 56000000 $4800000 STPFLEX 3
$202,50000 $202,50000 516200000 NHPP 2024
59750000 59750000 7800000 STPFLEX 2024
56000000 56000000 54800000 NHPP 225
$487,500.00 $487,500.00 539000000 STBONDS 225
$225,00000 522500000 518000000 STPFLEX 225
57,500.00 $7.500.00 600000 NHPP 2026
$112,50000 $112,50000 59000000 STPFLEX 2026
Utiity Relocation 512375000 512375000 59900000 HSIP 3
$3,750.00 $3,750.00 $3.000.00 NEPP 3
514250000 514250000 11400000 STPFLEX 3
53000000 53000000 52400000 NHPP 2024
515000000 515000000 512000000 STPFLEX 2024
53000000 53000000 52400000 NHPP 225
59000000 59000000 7200000 STBONDS 225
512000000 512000000 59600000 STPFLEX 225
53000000 53000000 52400000 NHPP 2026
53000000 53000000 52400000 STPFLEX 2026
Design (Engincering) 3750000 3750000 53000000 HSIP 3
57500000 57500000 56000000 NHPP 3
$112,50000 $112,50000 59000000 STPFLEX 3
$165.000.00 $165.000.00 $132,00000 NHPP 2024
$975.00 $975.00 578000 SATRANS 2024
57500000 57500000 56000000 STPFLEX 2024
4500000 4500000 53600000 NHPP 225
$135,000.00 $135,000.00 510800000 STPFLEX 225
57500000 57500000 56000000 NHPP 2026
$75,000.00 $75,000.00 $60,000.00 STPFLEX 206
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Construction

Total Cost

$75,000.00 $82,500.00 $66,000.00
526250000 28875000 525100000
$37.500.00 $41.250.00 $33,000.00
515000000 516500000 513200000
51500000 516,500.00 51320000
530000000 533000000 526400000
22500000 524750000 519800000
93750000 5103125000 $825,00000
22500000 524750000 519800000
5116250000 5127875000 5102300000
515,000.00 516,500.00 51320000
566000000 572600000 $580,500.00
530000000 533000000 526400000
5195000000 2,145,00000 5171600000
575000000 582500000 566000000
$10,692,225.00 S11,398,725.00 '$9,118,980.00

STP0K
STPFLEX

STCASH
STPQOK
STPFLEX

STP0K

STPFLEX

STBONDS
STPFLEX
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L.000068 ROAD TRANSFER PROGRAM
Route: Control Section: BegLog Mile: ‘EndLog Mie: Parish: OfF System Road:
[Remarks [Type Improvement [Work Type
[ROAD TRANSFER
[Project Phase [Project Cost [Total Cost (w/CE&F-IDG) [Federal Share [Fund [Fear [Sponsor
‘Environmental $3.75000 $3.75000 300000 STPFLEX 0
Right of Way 53000000 53000000 $2400000 NFA 3
53000000 53000000 52400000 STPFLEX 03
53000000 53000000 $2400000 NFA 204
53000000 53000000 52400000 STPFLEX 204
53000000 53000000 $2400000 NFA 05
53000000 53000000 52400000 STPFLEX 05
53000000 53000000 $2400000 NFA 06
53000000 53000000 52400000 STPFLEX 06
Utiity Relocation 53000000 53000000 $2400000 NFA 03
57500000 57500000 6000000 STPFLEX 03
53000000 53000000 $2400000 NFA 204
53000000 53000000 52400000 STPFLEX 204
53000000 53000000 $2400000 NFA 05
57500000 57500000 6000000 STPFLEX 05
53000000 53000000 $2400000 NFA 06
53000000 53000000 $2400000 STPFLEX 06
Design (Engincering) 51500000 51500000 1200000 HSIP 03
51500000 51500000 1200000 HSIPPEN 03
51500000 51500000 1200000 NFA. 03
$37,50000 $37,50000 53000000 NHPP 03
51500000 51500000 1200000 STPFLEX 03
57500000 57500000 6000000 HSIP 204
57500000 57500000 6000000 HSIPPEN 204
57500000 57500000 6000000 NFA. 204
57500000 57500000 56000000 NHPP 204
57500000 57500000 6000000 STPFLEX 204
57500000 57500000 6000000 HSIP 05
57500000 57500000 6000000 HSIPPEN 05
57500000 57500000 6000000 NFA. 05
57500000 57500000 56000000 NHPP 05
57500000 57500000 6000000 STPFLEX 05
57500000 57500000 6000000 HSIP 06
57500000 57500000 6000000 HSIPPEN 06
57500000 57500000 6000000 NFA. 06
57500000 57500000 6000000 NHPP 06
57500000 57500000 6000000 STCASH 06
$75,000.00 $75,000.00 $60,000.00 STPFLEX 2026
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Construction

NEA

STPFLEX

LOCAL

NEA

STPOK

STP>200K
STPFLEX

LOCAL

NEA

STP0K

STPFLEX

LOCAL

NEA

STPFLEX

$73.000.00 $82.500.00 1$66.000.00
575,000.00 $82.500.00 566,000.00
5225000000 5247500000 5198000000
5105000000 51,155,00000 $924,00000
590000000 99000000 579200000
575,000.00 $82.500.00 56,000.00
575,000.00 582.500.00 566,000.00
575,000.00 $82.500.00 566,000.00
5225000000 52475,00000 5198000000
51.875,00000 5206250000 5165000000
575,000.00 582.500.00 566,000.00
575,000.00 582.500.00 566,000.00
582500000 $907,500.00 572600000
$37.500.00 $41.250.00 $33.00000
$37.500.00 $41.250.00 $33.00000
$375,00000 541250000 533000000
5195000000 2,145,00000 5171600000
$37.500.00 $41.250.00 $33.00000
$37.500.00 $41.250.00 $33,000.00
5105000000 5115500000 $924,00000
575,000.00 582.500.00 56,000.00
575,000.00 582.500.00 566,000.00
575,000.00 $82.500.00 566,000.00
5225000000 5247500000 5198000000
5105000000 51,155,00000 $924,00000
51,050,00000 51,155,00000 92400000
Total Cost '$19,646,250.00 '$21,423,750.00 '$17,139,000.00
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Project

L.000070 INTERSTATE REST AREA REHABILITATION
Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Construction $30,000.00 $33.000.00 $26400.00 NEPP 2003
518000000 519800000 $15840000 NEPP 204
518000000 519800000 $15840000 NEPP 2005
518000000 519800000 515840000 NHPP 206
Total Cost $570,000.00 $627,000.00 $501,600.00
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Project

L.000071 ‘WEIGH STATION REHABILITATION / UPGRADE
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 5975000 5975000 780000 NHPP 0
5375000 5375000 5300000 NEPP 225
$3,750.00 $3,750.00 5300000 NEPP 2026
Design (Engincering) 5225000 5225000 $18,00000 NHPP 2024
5225000 52,5000 $18,00000 NHPP 225
5225000 22,5000 $18,00000 NHPP 2026
Construction $315,00000 534650000 $277.20000 NHPP 3
512000000 $132,00000 $105,600.00 OTHER 3
57500000 82,5000 56600000 STPSK 3
$7.500.00 5825000 5660000 NHPP 2024
$7,500.00 5825000 660000 STPFLEX 2024
$187,500.00 520625000 516500000 NHPP 225
$7,500.00 5825000 660000 STPFLEX 225
57500000 82,5000 56600000 NHPP 2026
$7,500.00 5825000 660000 STPFLEX 226
Total Cost '$887,250.00 '$967,500.00 '$774,000.00
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Project:

L.000072 MOVEABLE BRIDGE PROGRAM (ELEC/MECH)

Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:

[Remarks [Type Improvement [Work Type

[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor

Design (Engineering) 1500000 1500000 ST200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026

Construction 515000 $165.00 $132.00 FBROFF 3
4500000 54950000 53960000 NHPP 3
57500000 82,5000 6600000 STCASH 3
4500000 54950000 3960000 STP20K 3
$21000000 $231,00000 518480000 STPFLEX 3
$112,65000 512391500 $99.13200 FBROFF 2024
54500000 54950000 53960000 NHPP 2024
4500000 4950000 3960000 STP20K 2024
$367,500.00 40425000 $323,400.00 STPFLEX 2024

515000 $165.00 $132.00 FBROFF 225
4500000 54950000 53960000 STPA0K 225
$255,00000 528050000 $224.40000 STPFLEX 225
515000 $165.00 $132.00 FBROFF 2026
$300,000.00 $330,000.00 26400000 STPFLEX 226
Total Cost 'S1,605,600.00 $1,760,160.00 '$1,408,128.00
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L.000073 'URGENT BRIDGE REPAIR/REPLACEMENT
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
‘Environmental SL500.00 S1.500.00 S120000 NHPP 3
$1,500.00 $1,500.00 5120000 NHPP 2024
$1,500.00 $1,500.00 5120000 NHPP 225
$1,500.00 $1,500.00 5120000 NHPP 2026
Utiity Relocation $1,500.00 $1,500.00 5120000 NHPP 3
$1,500.00 $1,500.00 5120000 NHPP 2024
$1,500.00 $1,500.00 5120000 NHPP 225
$1,500.00 $1,500.00 5120000 NEPP 2026
Design (Engincering) 3750000 3750000 53000000 NHPP 3
515000000 515000000 512000000 REIMB 3
3750000 3750000 53000000 STPFLEX 3
57500000 57500000 6000000 NHPP 2024
515000000 515000000 512000000 REIMB 2024
57500000 57500000 56000000 STPFLEX 2024
$300,000.00 $300,000.00 524000000 NHPP 225
515000000 515000000 512000000 REIMB 225
$300,000.00 $300,000.00 524000000 STPFLEX 225
5300,000.00 5300,000.00 524000000 NHPP 2026
515000000 515000000 512000000 REIMB 2026
$300,000.00 $300,000.00 $24000000 STPFLEX 2026
Construction 57500000 82,5000 56600000 NHPP 3
$600,000.00 $660,000.00 552800000 REIMB 3
57500000 22,5000 66,0000 STPFLEX 3
515000000 $165,000.00 $132,000.00 NHPP 2024
5600,000.00 $660,000.00 552800000 REIMB 2024
515000000 $165,000.00 $132,00000 STPA0K. 2024
5600,000.00 $660,000.00 552800000 STPFLEX 2024
5750,00000 $825,000.00 $660.000.00 NHPP 225
5600,000.00 $660,000.00 552800000 REIMB 225
515000000 $165,000.00 $132,00000 STPA0K. 225
5600,000.00 $660,000.00 552800000 STPFLEX 225
5750,00000 $825,000.00 $660.000.00 NHPP 2026
5600,000.00 $660,000.00 552800000 REIMB 2026
$750,000.00 $825,000.00 66000000 STPFLEX 226
Total Cost $8.487.000.00 $9.132,000.00 $7.305,600.00
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Project:

L.000074 'BRIDGE PREVENTIVE MAINTENANCE PROGRAM
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design (Engineering) 59000000 59000000 7200000 NHPP 03
59000000 59000000 7200000 STPFLEX 3
59000000 59000000 7200000 NHPP 2024
59000000 59000000 7200000 STPFLEX 2024
518000000 518000000 514400000 NHPP 225
59000000 59000000 7200000 STPFLEX 225
59000000 59000000 7200000 NHPP 2026
59000000 590,000.00 7200000 STPFLEX 2026
Construction $675,000.00 74250000 $594.000.00 NHPP 3
3750000 54125000 53300000 STPFLEX 3
$1,500,000.00 $1.650.000.00 5132000000 NHPP 2024
53625000 36187500 54950000 REIMEB 2024
575000000 $825,00000 S660,000.00 STPFLEX 2024
575000000 $525,000.00 $660,000.00 NHPP 225
51,500,000.00 $1.650.000.00 5132000000 STPFLEX 225
$1,500,000.00 $1.650,000.00 5132000000 NHPP 2026
575000000 $525,000.00 66000000 STPFLEX 226
Total Cost $8328,750.00 $9.080,625.00 $7.264500.00
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Project

L.000075 'BRIDGE PAINTING PROGRAM
Route: Control Section Beg Log Mile: EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design (Engineering) 57500000 57500000 6000000 NHPP 03
57500000 57500000 6000000 STPFLEX 3
57500000 57500000 56000000 NHPP 2024
57500000 57500000 56000000 SP 2024
57500000 57500000 6000000 NHPP 225
57500000 57500000 6000000 STPFLEX 225
57500000 57500000 56000000 NHPP 2026
57500000 57500000 6000000 STPFLEX 2026
53750000 54125000 53300000 NHPP 3
Construction 3750000 54125000 53300000 STPFLEX 3
57500000 82,5000 56600000 NHPP 2024
515000000 516500000 $132,00000 STPFLEX 2024
512000000 $132,00000 $105,600.00 NHPP 225
$1,980,000.00 $2,178,00000 5174240000 STPFLEX 225
575000000 $525,000.00 $660,000.00 NHPP 2026
515000000 $165.000.00 $132,00000 STPFLEX 226
Total Cost '$3,900,000.00 '$4,230,000.00 '$3,384,000.00
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L.000076 ON-SYSTEM BRIDGE PROGRAM w CE
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 1500000 1500000 ST200000 FBROFF 03
51500000 51500000 1200000 NHPP 3
51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 FBROFF 2024
51500000 51500000 1200000 NHPP 2024
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 FBROFF 225
51500000 51500000 1200000 NHPP 225
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 FBROFF 2026
51500000 51500000 1200000 NHPP 2026
51500000 51500000 1200000 STPFLEX 2026
‘Environmental 4500000 4500000 53600000 FBROFF 3
56000000 56000000 4800000 NHPP 3
4500000 4500000 53600000 STPFLEX 3
4500000 4500000 53600000 FBROFF 2024
53000000 53000000 $2400000 LOCAL 2024
56000000 56000000 4800000 NHPP 2024
4500000 4500000 53600000 STPFLEX 2024
4500000 4500000 53600000 FBROFF 225
56000000 56000000 4800000 NHPP 225
4500000 4500000 53600000 STPFLEX 225
4500000 4500000 53600000 FBROFF 2026
515000000 515000000 512000000 NHPP 2026
4500000 4500000 53600000 STPFLEX 2026
Right of Way 515000000 515000000 512000000 FBROFF 3
57500000 57500000 56000000 NHPP 3
515000000 515000000 512000000 STCASH 3
57500000 57500000 56000000 STP<SK 3
515000000 515000000 512000000 STPFLEX 3
515000000 515000000 512000000 FBROFF 2024
515000000 515000000 512000000 NHPP 2024
$450,000.00 $450,000.00 536000000 STPFLEX 2024
57500000 57500000 6000000 FBRAOK-E 225
524000000 24000000 $192,000.00 FBROFF 225
57500000 57500000 56000000 NHPP 225
57500000 57500000 6000000 STCASH 225
515000000 515000000 512000000 STP<SK. 225
$300,000.00 $300,000.00 $24000000 STPFLEX 225
515000000 515000000 512000000 FBROFF 2026
$300,000.00 $300,000.00 524000000 NHPP 2026
$300,000.00 $300,000.00 524000000 STPFLEX 206
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Utlity Relocation $180.000.00
515000000
$45,00000
$375,00000
57300000
51500000
515000000
51500000
$937,500.00
$180,000.00
3750000
3750000
$150,000.00
519500000
57300000
$300,000.00
- $225,00000
sign (Engineering) 53750000
$27000000
53.000.00
3750000
57300000
59000000
$487,500.00
$300,000.00
$60,000.00
$6,000.00
$225,00000
$667,500.00
$300,000.00
$1.335,00000
22,5000
$825,000.00
$300,000.00
59000000
57300000
$112,50000
$2,531.25000
$15000000
$300,000.00
'$300,000.00

$180,000.00
515000000
$45,000.00
537500000
575,000.00
515,000.00
515000000
51500000
$937,500.00
518000000
$37.500.00
$37.500.00
515000000
519500000
575,000.00
530000000
22500000
$37.500.00
527000000
53,0000
$37.500.00
575,000.00
$90,000.00
548750000
30000000
560,000.00
$6,000.00
22500000
566750000
530000000
5133500000
$22.50000
$825,00000
30000000
590,000.00
575,000.00
11250000
5253125000
515000000
30000000
'$300,000.00

$144,000.00
512000000
536,000.00
530000000
560,000.00
512.00000
512000000
$512.00000
575000000
514400000
530,000.00
530,000.00
512000000
515600000
560,000.00
524000000
518000000
$30,000.00
521600000
$2,400.00
530,000.00
560,000.00
$72,00000
539000000
524000000
$48,000.00
5450000
518000000
553400000
524000000
$1.068,00000
518,000.00
566000000
524000000
$72,00000
560,000.00
$90,000.00
$2,025,000.00
512000000
524000000
$240,000.00

FBROFF

STP<SK.
STPFLEX
FBROFF
LOCAL

STP<SK.
STPFLEX
FBROFF

STP<SK.
STPSKE
STPFLEX
FBROFF

STPFLEX
FBROFF

STCASH
STPSKE
STPFLEX
FBRQ00K-E
FBROFF

STCASH
STPSSK.
STPSKE
STPFLEX
FBROFF
LocAL
NEA

STCASH
STP<SK.
STPFLEX
FBROFF

STPFLEX
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Construction

$1.200,000.00
$37.500.00
590000000
575,000.00
5150000000
$37.500.00
545000000
$8,505,00000
5150000000
575,000.00
$20,100,000.00
$2,700,00000
515000000
5420000000
$2.400,000.00
$2.400,000.00
'$6.900,000.00
545000000
450000000
22500000
22500000
5300000000
575,000.00
515000000
5750000000
522500000
51.950,00000
$4,65000000
5300000000
5300000000
5150000000
575,000.00
5405000000
5300000000
$3,75000000
30000000
22500000
575,000.00
5440625000

$1,320,00000
$41.250.00
99000000
$82.500.00
5198000000
$41.250.00
5495,00000
59,355,50000
5198000000
$82.500.00
$22,110,000.00
5297000000
516500000
5462000000
$2,640,000.00
$2,640,000.00
5759000000
5495,00000
5495000000
24750000
524750000
5330000000
582.500.00
516500000
$8.250,000.00
524750000
$2,145,00000
55,115,00000
5330000000
5330000000
5165000000
$82.500.00
54,455,00000
5330000000
$4,125,00000
533000000
524750000
582.500.00
5484687500

$1,056,000.00
$33.000.00
579200000
'$66,000.00
5158400000
$33,000.00
539600000
7,484,400
5158400000
'$66,000.00
$17,638,000.00
5237600000
513200000
$3,696,00000
$2.112.000.00
$2.112.000.00
607200000
539600000
5396000000
519800000
519800000
$2,640,000.00
'$66,000.00
513200000
'$6.600,000.00
519800000
5171600000
$4,092,00000
$2,640,000.00
$2,640,000.00
5132000000
'$66,000.00
$3,564,00000
$2,640,000.00
5330000000
526400000
519800000
'$66,000.00
$3877,50000

FBROFF

STCASH
STPSSK.
STPSKE
STPFLEX
FBROFF
NEA

NHPPE

STCASH
STP0K
STP<SK.
STPFLEX
DEMO
FBROFF

NEA

STCASH
STP0K
STP<SK.
STPFLEX
STPFLEXE

DEMO

FBRQ00KE

FBROFF

STPK
STPSKE
STPFLEX

Total Cost $115.719.000.00

$125.725.125.00

'$100.580.100.00
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Project

L.000077 BRIDGE SCOUR ANALYSIS
Route: Control Section: Beg Log Mik: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Design (Engineering) 5750000 5750000 600000 NEPP 2003
750000 750000 600000 NEPP 204
750000 750000 600000 NEPP 2005
750000 750000 600000 NEPP 206
Construction 750000 5825000 660000 NHPP 2023
750000 5825000 660000 NHPP 204
750000 5825000 660000 NHPP 2005
5750000 5825000 660000 NHPP 206
Total Cost $60,000.00 $63,000.00 $50,400.00
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L.000078 ‘OFF-SYSTEM BRIDGE REPLACEMENT PROGRAM
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
‘Environmental 53000000 53000000 52400000 FBROFF 3
53000000 53000000 52400000 FBROFF 2024
53000000 53000000 52400000 FBROFF 225
53000000 53000000 52400000 FBROFF 2026
Right of Way 515000000 515000000 512000000 FBROFF 225
515000000 515000000 $120000.00 FBROFF 2026
Design (Engincering) 4500000 4500000 53600000 FBROFF 3
3750000 3750000 53000000 STP<SKE 3
57500000 57500000 56000000 FBRAOK-E 2024
$105,000.00 5105,00000 56400000 FBROFF 2024
$405,000.00 $405,000.00 32400000 STPSK-E 2024
$382,50000 $382,50000 5306,000.00 FBROFF 225
53000000 53000000 $2400000 STPFLEX 225
$21000000 $21000000 $168.000.00 FBROFF 2026
51500000 51500000 1200000 STPFLEX 2026
Construction $1875.00000 $2,062,500.00 $1.650,00000 FBROFF 3
$225,00000 $247,50000 519800000 STCASH 3
3750000 54125000 53300000 STP0K 3
57500000 82,5000 6600000 STPFLEX 3
$3,750,000.00 $4,125,00000 5330000000 FBROFF 2024
$375,000.00 $412,50000 533000000 STCASH 2024
$3,000,000.00 $3,300,000.00 $2.640,00000 STGEN 2024
$300,000.00 $330,00000 526400000 STPAK. 2024
$3,300,000.00 $3,630,00000 $2.904,00000 FBROFF 225
515000000 $165,000.00 $132,00000 STCASH 225
53,000,000.00 53,300,000.00 $2.640,00000 STGEN 225
$3,300,000.00 $3,630,00000 $2.904,00000 FBROFF 2026
$3,000,000.00 $3,300,000.00 $2.640,00000 STGEN 226
Total Cost $24,112,500.00 526351,250.00 521,081,000.00
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Project

L.000079 'BRIDGE DISCRETIONARY PROGRAM
Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Design (Engineering) 5240000 BDP 2003
5240000 BDP 204
5240000 BDP 2005
5240000 BDP 206
Construction $16.500.00 51320000 BDP 2023
$16.500.00 $13.200.00 BDP 204
$16.500.00 $13.200.00 BDP 2005
$16.500.00 $13.200.00 BDP 206
Total Cost $75,000.00 $62,400.00
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Project

L.000080 MISC FEDERAL DISCRETIONARY PROJECTS
Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Design (Engineering) S15.000.00 S15.000.00 S12.00000 FLE 2003
$15.000.00 $15.000.00 $12.00000 FLE 204
$15.000.00 $15.000.00 $12.00000 FLE 2005
$15.000.00 $15.000.00 $12.00000 FLE 206
Construction $560.000.00 566,000.00 $52.800.00 STP<SK. 2023
$30,000.00 $33.000.00 $26.400.00 FLE 2023
$15.000.00 $16.500.00 1320000 FLE 204
$15.000.00 $16.500.00 1320000 FLE 2005
$15.000.00 516.500.00 1320000 FLE 206
Total Cost $195,000.00 $208,500.00 $166,800.00
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L.000081 'VARIOUS DEMO PROJECTS
Route: Control Section: BegLog Mile: ‘EndLog Mie: Parish: OfF System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&F-IDG) [Federal Share [Fund [Fear [Sponsor
Feasibilty 53000000 53000000 2600000 DEMO 05
52700000 52700000 $2160000 DEMO 204
53.000.00 53.000.00 5240000 RAILEE 204
5750000 $7.500.00 600000 STCASH 204
53000000 53000000 52400000 DEMO 05
53000000 53000000 52400000 DEMO 06
Environmental 53000000 53000000 52400000 DEMO 03
53000000 53000000 52400000 DEMO 204
53000000 53000000 52400000 DEMO 05
53000000 53000000 52400000 DEMO 06
Right of Way 53000000 53000000 52400000 DEMO 03
53000000 53000000 52400000 DEMO 204
53000000 53000000 52400000 DEMO 05
53000000 53000000 52400000 DEMO 06
Utiity Relocation 53000000 53000000 52400000 DEMO 03
5225000 $2.50000 51300000 DEMO 204
5750000 $7,500.00 5600000 HSIP 204
5225000 $2,50000 51300000 DEMO 05
5750000 $7.500.00 5600000 HSIP 05
53000000 53000000 52400000 DEMO 06
Design (Engincering) 53000000 53000000 52400000 DEMO 03
512000000 512000000 59600000 DEMO 204
53000000 53000000 52400000 DEMO 05
53000000 53000000 52400000 DEMO 06
Construction $570,000.00 562700000 $501,600.00 DEMO 03
$180,000.00 519800000 $158.40000 STPFLEX 03
552500000 $577,50000 $46200000 DEMO 204
22500000 $247,50000 519800000 HSIP 204
552500000 $577,50000 $46200000 DEMO 05
522500000 $247,50000 519800000 HSIP 05
$750,000.00 $825,000.00 $660.00000 DEMO 06
Total Cost $3.697.500.00 $3.997.500.00 53,195,000.00
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L.000082 MISC STATEWIDE TCSP PROJECTS
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Right of Way 57.500.00 57.500.00 S600000 TCSP 3
57,500.00 $7.500.00 600000 TCSP 2024
57,500.00 $7.500.00 600000 TCSP 225
57,500.00 $7.500.00 600000 TCSP 2026
Utiity Relocation $7.500.00 $7.500.00 600000 TCSP 3
57,500.00 $7.500.00 600000 TCSP 2024
57,500.00 $7.500.00 600000 TCSP 225
57.500.00 $7,500.00 600000 TCSP 2026
Design (Engincering) 57500000 57500000 6000000 TCSP 3
57500000 57500000 6000000 TCSP 2024
57500000 57500000 6000000 TCSP 225
57500000 57500000 6000000 TCSP 2026
Construction 53750000 54125000 53300000 TCSP 3
515000000 $165,000.00 513200000 TCSP 2024
515000000 $165,000.00 513200000 TCSP 225
515000000 $165.000.00 $132,00000 TCSP 2026
Total Cost $847,500.00 $896,250.00 $717,000.00
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L.000083 CONVERSION OF AC (INCLUDES DEBT SERVICE)
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 1500000 1500000 ST200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
‘Environmental 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
Right of Way 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
Utiity Relocation 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
Design (Engincering) 51500000 51500000 1200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
Construction 51,500,000.00 $1,650,000.00 5132000000 NHPP 3
$1,500,000.00 $1,650,000.00 5132000000 STPFLEX 3
$1,500,000.00 $1,650,000.00 5132000000 NHPP 2024
$1,500,000.00 $1,650,000.00 5132000000 STPFLEX 2024
$3,450,000.00 53,795,000.00 $3.036,00000 NHPP 225
$3,450,000.00 53,795,000.00 5303600000 STPFLEX 225
56,150,000.00 56,765,000.00 $5.412,00000 NHPP 2026
56,150,000.00 $6,765,000.00 $5.412,00000 STPFLEX 226
Total Cost $25.500,000.00 528,020,000.00 $22.416,000.00
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L.000084 MODIFIED PROJECT AGREEMENT
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 3750000 3750000 3000000 STPFLEX 3
3750000 3750000 53000000 STPFLEX 2024
3750000 3750000 53000000 STPFLEX 225
3750000 3750000 53000000 STPFLEX 2026
‘Environmental 3750000 3750000 53000000 STPFLEX 3
3750000 3750000 53000000 STPFLEX 2024
3750000 3750000 53000000 STPFLEX 225
3750000 3750000 53000000 STPFLEX 2026
Right of Way 57500000 57500000 6000000 STPFLEX 3
57500000 57500000 6000000 STPFLEX 2024
57500000 57500000 6000000 STPFLEX 225
57500000 57500000 6000000 STPFLEX 2026
Utiity Relocation 57500000 57500000 6000000 STPFLEX 3
57500000 57500000 6000000 STPFLEX 2024
57500000 57500000 6000000 STPFLEX 225
57500000 57500000 6000000 STPFLEX 2026
Design (Engincering) 57500000 57500000 6000000 STPFLEX 3
57500000 57500000 6000000 STPFLEX 2024
57500000 57500000 6000000 STPFLEX 225
57500000 57500000 6000000 STPFLEX 2026
Construction 51,500,000.00 51,650,000.00 5132000000 STPFLEX 3
$1,500,000.00 $1,650,000.00 5132000000 STPFLEX 2024
$1,500,000.00 $1,650,000.00 5132000000 STPFLEX 225
$1,500,000.00 $1.650,000.00 132000000 STPFLEX 2026
Total Cost $7,200,000.00 '$7,800,000.00 '$6,240,000.00
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Project

L.000085. ADVANCED TRAFFIC MANAGEMENT CENTER
Route: Control Section: Beg Log Mi: End Log Mi: Parish: OffSystem Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [Total Cost (w/CE&I-IDC) [Federat Share [Fund [Vear [Sponsor.
Construction $30,000.00 $33.000.00 $2640000 CM. 2003
$30,000.00 $33.000.00 $26400.00 CM. 204
$30,000.00 $33.000.00 $26400.00 CM. 2005
$30.000.00 $33.000.00 $26.40000 CM 206
Total Cost $120,000.00 $132,000.00 $105,600.00
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L.000087 'STAGE 0 AND FEASIBILITY STUDIES

Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:

[Remarks [Type Improvement [Work Type

[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor

Feasibility 9750000 9750000 7800000 DEMO 03
53750000 53750000 53000000 HSIP 3
4500000 4500000 53600000 HSIPPEN 3
5240,00000 24000000 $192,00000 NEPP 3
$375,000.00 $375,000.00 530000000 STCASH 3
534500000 534500000 $27600000 STPFLEX 3
57500000 57500000 56000000 DEMO 2024
57500000 57500000 6000000 HSIP 2024
53750000 53750000 53000000 HSIPPEN 2024
$225,00000 22500000 518000000 NHPP 2024
57500000 57500000 56000000 STCASH 2024
$262,50000 $262,50000 $21000000 STPFLEX 2024
56000000 56000000 54800000 FBROFF 225
57500000 57500000 6000000 HSIP 225
$105,000.00 5105,000.00 56400000 HSIPPEN 225
$135,000.00 $135,000.00 $108.000.00 NHPP 225
3750000 3750000 53000000 STCASH 225
5240,00000 24000000 $192,00000 STPFLEX 225
57500000 57500000 56000000 HSIP 2026
515000000 515000000 512000000 HSIPPEN 2026
515000000 515000000 512000000 NHPP 2026
57500000 57500000 56000000 STCASH 2026
515000000 515000000 512000000 STPFLEX 226

Total Cost $3,142,500.00 $3,142,500.00 $2,514,000.00
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L.000093 'STATEWIDE CONGESTION MITIGATION
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[CONGESTION MITIGATION
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Feasibility 1500000 1500000 ST200000 STPFLEX 3
51500000 51500000 1200000 STPFLEX 2024
51500000 51500000 1200000 STPFLEX 225
51500000 51500000 1200000 STPFLEX 2026
‘Environmental 51500000 51500000 1200000 CM 3
51500000 51500000 1200000 CM 2024
51500000 51500000 1200000 CM 225
51500000 51500000 1200000 CM 2026
Right of Way 51500000 51500000 1200000 CM 3
51500000 51500000 1200000 CM 2024
51500000 51500000 1200000 CM 225
51500000 51500000 1200000 CM 2026
Utiity Relocation 51500000 51500000 1200000 CM 3
51500000 51500000 1200000 CM 2024
51500000 51500000 1200000 CM 225
51500000 51500000 1200000 CM 2026
Design (Engincering) 51500000 51500000 1200000 CM 3
51500000 51500000 1200000 CM 2024
51500000 51500000 1200000 CM 225
51500000 51500000 1200000 CM 2026
Construction 3750000 54125000 53300000 CM 3
$690,000.00 $759.000.00 60720000 CM 2024
$690,000.00 $759.000.00 60720000 CM 225
5690,000.00 $759.000.00 60720000 CM 2026
Total Cost '$2,407,500.00 $2,618.250.00 '$2,094,600.00
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L.000094 URBAN TRANSIT(NCL TRANSFER TO AGENCIES)
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design (Engineering) 57.500.00 57.500.00 S600000 STPFLEX 3
57,500.00 $7.500.00 600000 STPFLEX 2024
57,500.00 $7.500.00 600000 STPFLEX 225
57,500.00 $7.500.00 5600000 STPFLEX 2026
Construction $300,000.00 $330,00000 $26400000 CM 3
57500000 22,5000 56600000 FB DISCR. 3
515000000 $165,000.00 $132,00000 STPA0K. 3
$2,400,000.00 52.640,00000 $2,112,00000 STPFLEX 3
$300,000.00 $330,00000 $26400000 CM 2024
57500000 22,5000 56600000 FB DISCR. 2024
515000000 $165,000.00 $132,00000 STPA0K. 2024
515000000 $165,000.00 $132,00000 STPFLEX 2024
$300,000.00 $330,00000 $26400000 CM 225
57500000 22,5000 56600000 FB DISCR. 225
515000000 $165,000.00 $132,00000 STPA0K. 225
515000000 $165,000.00 $132,00000 STPFLEX 225
$300,000.00 $330,00000 $26400000 CM 2026
57500000 22,5000 56600000 FB DISCR. 2026
515000000 $165,000.00 $132,00000 STPA0K. 2026
515000000 $165.000.00 $132,00000 STPFLEX 226
Total Cost $4980,000.00 $5.475.000.00 $4.380,000.00
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L.000095 'SPECIAL RULE-AREAS 5K OR LESS POPULATION

Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:

[Remarks [Type Improvement [Work Type

[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor

‘Environmental 1500000 1500000 SI200000 STPSSK 3
51500000 51500000 1200000 STPSSK 2024
51500000 51500000 1200000 STPSSK 225
51500000 51500000 1200000 STPSSK 2026

Right of Way 51500000 51500000 1200000 STPSSK 3
51500000 51500000 1200000 STPSSK 2024
51500000 51500000 1200000 STPSSK 225
51500000 51500000 1200000 STPSSK 2026

Utiity Relocation 51500000 51500000 1200000 STPSSK 3
51500000 51500000 1200000 STPSSK 2024
51500000 51500000 1200000 STPSSK 225
51500000 51500000 1200000 STPSSK 2026

Design (Engincering) 51500000 51500000 1200000 STPSSK 3
51500000 51500000 1200000 STPSSK 2024
51500000 51500000 1200000 STPSSK 225
51500000 51500000 1200000 STPSSK 2026

Construction 52625000 52887500 2310000 STPSSK 3
562625000 $688.875.00 $551,10000 STP<SK. 2024
515000000 $165,000.00 513200000 STPLEX 2024
562625000 5688.875.00 $551,10000 STP<SK. 225
$626,250.00 5688.875.00 $551,10000 STP<SK. 2026

Total Cost '$2,295,000.00 $2,500,500.00 '$2,000,400.00
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L.000096 FERRY BOAT MECH/ELECT/DISCR PROGRAMS
Route: Control Section: Beg Log Mile: ‘EndLog Mile: Parish: Off-System Road:
[Remarks [Type Improvement [Work Type
[Project Phase [Project Cost [ Total Cost (w/CE&TDC) [Federal Share [Fund [Vear [Sponsor
Design (Engineering) 1800000 $18.00000 S14.40000 FB DISCR. 03
2500 52500 518000 STCASH 3
2500 2500 518000 STPFLEX 3
2500 2500 518000 FBDISCR 2024
2500 2500 518000 STCASH 2024
2500 2500 518000 STPFLEX 2024
2500 2500 518000 FBDISCR 225
2500 2500 518000 STCASH 225
2500 2500 518000 STPFLEX 225
2500 2500 518000 FBDISCR 2026
2500 2500 518000 STCASH 2026
2500 $225.00 518000 STPFLEX 2026
Construction $135,000.00 $148,500.00 11880000 FBDISCR 3
52250000 $2475000 51980000 STCASH 3
5225000 $2475000 $19.80000 STPFLEX 3
54950000 55445000 $4336000 FBDISCR. 2024
5225000 $2475000 51980000 STCASH 2024
5225000 $2475000 519.80000 STPFLEX 2024
5270000 2970000 2376000 FBDISCR. 225
5225000 $2475000 51980000 STCASH 225
4500000 54950000 3960000 STPFLEX 225
5270000 2970000 2376000 FBDISCR. 2026
5225000 $2475000 51980000 STCASH 2026
56750000 57425000 $59.40000 STP<SKE 2026
54500000 4950000 3960000 STPFLEX 226
Total Cost $551475.00 $604575.00 $483,660.00
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 12023

APPROVING AND ADOPTING
AMENDMENT NO. 1O THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
n Planning Area; AND

planning in the Acadiana Metropoli

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 1o the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 1 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 1 to the 2023-2026 Transportation Improvement Program which list
of changes s attached hereto and madie a part of this resol

“THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE EIGHTEERTH DAY OF JANUARY IN THE
'YEAR TWO THOUSAND AND TWENTY-THREE.

Transportation Policy Committee

ATTEST:
Sara Gary, Tray
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 62023

APPROVING AND ADOPTING
AMENDMENT NO. 2 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Com;
Metropolitan Planning Organization; AND

ittee is the decision-making body for the Acadiana

WHEREAS the Acadiana Metropolitan Planning Organization s responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023~
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 2 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 2 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 2 to the 2023-2026 Transportation Improvement Program which list
of changes i attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE FIFT} DAY OF MARCH IN THE YEAR
TWO THOUSAND AND TWENTY-THREE.

Transportation Policy Committee

ATTEST:

Sara Gary, Transportation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 7-2023

APPROVING AND ADOPTING
AMENDMENTNO. 3TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
"FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organzation; AND

WHEREAS the Acadiana Metropolitan Planning Organization i responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND.

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Progrom (TI) noted i the attached lst of changes as Amendment
No.3 o the 20232026 Transportation Improvement Progrom; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 3 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
‘approve and adopt Amendment No. 3 to the 2023-2026 Transportation Improvement Program which list
of changes s attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE SE)
TWO THOUSAND AND TWENTY-THREE.

Transportation Policy Committee

s e,

v vy, Trangbprtation Director
AMPO
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-ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 9-2023

APPROVING AND ADOPTING
AMENDMENT NO. 4 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 4 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 4 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 4 to the 2023-2026 Transportation Improvement Program which list
of changes s attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE TWENTJETH DAY OF SEPTEMBER IN THE
YEAR TWO THOUSAND AND TWENTY-THREE.

Transportation Policy Committee

Sara Gary, TranspdFtation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 11-2023

AAPPROVING AND ADOPTING
AMENDMENT NO. 5 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 5 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 5 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 5 to the 2023-2026 Transportation Improvement Program which list
of changes is attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE FIFTEENFH DAY OF NOVEMBER IN THE YEAR
TWO THOUSAND AND TWENTY-THREE.

Transportation Policy Committee

ATTEST: &nx

Sara Gary, Transpgrtation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 1-2024

AAPPROVING AND ADOPTING
AMENDMENT NO. 6 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 6 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 6 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 6 to the 2023-2026 Transportation Improvement Program which list
of changes is attached hereto and made a part of this resolution

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE SE RY IN THE YEAR
TWO THOUSAND AND TWENTY FOUR.

AMPO
Transportation Policy Committee

ATTEST:

Sara Gary, Transp@ytation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 4-2024

AAPPROVING AND ADOPTING
AMENDMENT NO. 7 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee wil review and consider state projects,
lacal project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 6 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 7 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 7 to the 2023-2026 Transportation Improvement Program which list
of changes is attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE SEVENTEENTH DAY OF APRIL IN THE YEAR
TWO THOUSAND AND TWENTY FOUR.

auin{Cha
AMPO
‘Transportation Policy Committee

ATTEST:

Sara Gary, Transgloftation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
“TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 6-2024

APPROVING AND ADOPTING
AMENDMENT NO. 8 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 6 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 8 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 8 to the 2023-2026 Transportation Improvement Program which list
of changes is attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE TWENTY-FIRST DAY OF AUGUST IN THE
YEAR TWO THOUSAND AND TWENTY FOUR.

Transportation Policy Committee

ATTEST:

Sara Gary, Transporfation Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 1-2025

APPROVING AND ADOPTING
AMENDMENT NO. 10 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT
PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 10 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 10 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 10 to the 2023-2026 Transportation Improvement Program which
list of changes is attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE NINETEENTH DAY OF FEBRUARY IN THE
YEAR TWO THOUSAND AND TWENTY FIVE.

Transportation Policy Committee

JUU,

Transportge

ATTEST: S YA @
Sara Gary,
AMPO

pn Director
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 3-2025

APPROVING AND ADOPTING
AMENDMENT NO. 11 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT
PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 10 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 11 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 11 to the 2023-2026 Transportation Improvement Program which
list of changes s attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE EIGHTEENTH DAY OF JUNE IN THE YEAR
TWO THOUSAND AND TWENTY FIVE.

Transportation Policy Committee

ATTEST:

Sara Gary, Transportat{n Director
AMPO




image76.png
ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 6-2025

APPROVING AND ADOPTING
AMENDMENT NO. 12 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT
PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND.

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached lit of changes as Amendment
No. 12 o the 2023-2026 Transportation Improvement Prograr; AND

WHEREAS, the Acadiana Transportation Poicy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 12 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 12 to the 2023-2026 Transportation improvement Program which
lst of changes is attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE TWENTIETH DAY OF AUGUST IN THE YEAR
TWO THOUSAND AND TWENTY FIVE.

Transportation Policy Committee

Sara Gary, Transportggion Director
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 1-2026

APPROVING AND ADOPTING
AMENDMENT NO. 13 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT
PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organiz:
planning in the Acadiana Metropolitan Planning Area; AND

n s responsible for transportation

WHEREAS, the Transportation Technical Committee wil review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023
2026 Transportation Improvement Program (TIP) noted in the attached lit of changes as Amendment
No. 13 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 13 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hereby
approve and adopt Amendment No. 13 to the 2023-2026 Transportation Improvement Program which
lst of changes i attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE TWENTY-FIFTH DAY OF FEBRUARY IN THE
YEAR TWO THOUSAND AND TWENTY SIX.

4
AMPO
Transportation Policy Committee

ATTEST:

Sara Gary, Transport
AMPO
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ACADIANA METROPOLITAN PLANNING ORGANIZATION
TRANSPORTATION POLICY COMMITTEE
RESOLUTION NO. 52026

APPROVING AND ADOPTING
AMENDMENT NO. 14 TO THE 2023-2026 TRANSPORTATION IMPROVEMENT
PROGRAM
FOR THE ACADIANA METROPOLITAN STUDY AREA, LOUISIANA

WHEREAS the Transportation Policy Committee is the decision-making body for the Acadiana
Metropolitan Planning Organization; AND

WHEREAS the Acadiana Metropolitan Planning Organization is responsible for transportation
planning in the Acadiana Metropolitan Planning Area; AND

WHEREAS, the Transportation Technical Committee will review and consider state projects,
local project applications, and adjustments in project implementation schedules in the current 2023-
2026 Transportation Improvement Program (TIP) noted in the attached list of changes as Amendment
No. 14 to the 2023-2026 Transportation Improvement Program; AND

WHEREAS, the Acadiana Transportation Policy Committee has given thorough review and
consideration to the changes as proposed in Amendment No. 14 to the 2023-2026 Transportation
Improvement Program (TIP).

NOW THEREFORE BE IT RESOLVED that the Transportation Policy Committee does hercby
approve and adopt Amendment No. 14 to the 2023-2026 Transportation Improvement Progrom which
list of changes i attached hereto and made a part of this resolution.

THIS RESOLUTION BEING VOTED ON AND ADOPTED ON THE TWENTY-NINTH DAY OF APRIL IN THE
YEAR TWO THOUSAND AND TWENTY SIX.

air
AMPO
Transportation Policy Committee

Sara Gary, Transporfjtion Director
AMPO
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